TSG SA Meeting #106	SP-241512

10 - 13 December 2024, Madrid, Spain

Source: 	SA WG2

Title: 	Rel-19 Work Item Exception for Stage 2 of System architecture for Next Generation Real time Communication services Phase 2 (NG_RTC_Ph2)

Document for: 	Approval

Agenda Item:	5.3

SA WG2 Meeting #166	S2-2413003

18 - 22 November, 2024, Orlando , US	(Revision of S2-2412866)

3GPP™ Work Item Exception

# Title : 	System architecture for Next Generation Real time Communication services Phase 2

## Acronym  : 	NG_RTC_Ph2

## Unique Identifier :	1040026

Release 19 Submission form

| Feature / Item: | NG_RTC_Ph2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | SA#106 (December 2024) |  |  |  |  |
| Service(s) impacted: | IMS data channel enhancements including avatar communication, data channel multiplexing and PS data off for data channel services. |  |  |  |  |
| Specification(s) affected: | TS 23.228, TS 23.502 |  |  |  |  |
| Task(s) within work which are not complete: | - In WT8 Enhancements of IMS architecture and procedures to support IMS based Avatar communication - Usage of URL of DC AS for downloading the avatar ID list is to be specified; - How the MF interacts with BAR for direclty downloading avatar representation is FFS; - Whether and how to download Avatar representation via bootstrap DC is FFS. - In WT7 Enhancements of IMS architecture and procedures to support multiplexing and de-multiplexing DC applications over single SCTP connection - Whether and how the originating network handles the scenario of standalone IMS DC session when the terminating network rejects the session due to not supporting DC multiplexing; - Updates on services of IMS AS and MF is FFS. - In WT5 Enhancements to IMS procedures to support PS Data off for services over IMS DC - How IMS AS reports PS data off status to DCSF is FFS. - In WT2 Impact on IMS architecture, interfaces and procedures to support IMS capability exposure in the context of IMS data channel session - Detailed call flows for the IMS AS behavior when updating and deleting an IMS session are FFS. |  |  |  |  |
| Consequences if not included in Release 19: | The following features of NG_RTC is not fully supported: - Avatar communication: the avatar ID list and avatar representation can not be correcly downloaded and the avatar communication will fail. - data channel multiplexing: the standalone IMS DC session will fail if the session includes multiplexed SDP for application DC towards terminating network. - PS Data off for services over IMS DC: The DCSF will not be notified by the PS data off status which is used to manage DC based on operator policy. - IMS capability exposure: The DC AS can not update the data channels in existing IMS session. |  |  |  |  |

Abstract of document:

This work item exception requests to extend the completion deadline of Rel-19 WI NG_RTC_Ph2 work till March 2025.

Contentious Issues:

None.