## Slide 1: SA WG6 status report to TSG SA#106
Atle Monrad
SA6 Chair (InterDigital Communications)

## Slide 2: SA6 Leadership
Chair:
  Mr. Atle Monrad InterDigital Corporation / ATIS 1
Vice-chairs:
  Mr. Jukka Vialen Airbus DS SLC / ETSI 2
  Mr. Basavaraj (Basu) Pattan Samsung Electronics Ind. Co., Ltd. / TTA 3
Secretary:
  Bernt Mattsson (MCC)
1 Elected in February 2024
2 Re-elected for third term in April 2023
3 Re-elected for second term in August 2024

## Slide 3: Executive Summary
Two meetings held in Q4 2024
  SA6#63, 14 – 18 October 2024
  SA6#64, 18 – 22 November 2024
Rel-15/Rel-16/Rel-17/Rel-18 activities
  85 CRs Agreed
Rel-19 activities
  5 revised WIDs and one new mini-WID Agreed
  All studies completed
  Normative work has progressed very well according to the conclusions of the corresponding studies
  11 out of 16 Work Items completed
  Exception Sheets provided for the 5 WIDs with outstanding Rel-19 functionality
  209 CRs Agreed and 198 pCRs Approved

## Slide 4: Ongoing and upcoming topics
Release 19 Progress
  Revised WIDs Agreed to clarify, align and/or downscope to meet Rel-19 deadline
  The new mini-WID and corresponding CRs Agreed
  All Rel-19 studies completed and the 3 remaining TRs submitted for Approval
  Normative work progress well, 2 TSs provided for Information and 2 TSs provided for Approval
  Exception Sheets provided for the 5 WIDs (5GSAT_Ph3_App, XRM_Ph2_App, MMTel_App, CAPIF_Ph3, Metaverse_App) with outstanding Rel-19 functionality
  SA6#65 will focus on completion of the Exception sheets, align the specifications and resolve outstanding Editor’s Notes
  The external TR on Guidelines for CAPIF Usage proposed created for Rel-18 (see slide 40)
  The SID approved at SA#105 on SEAL enhancements is progressing, but will need more time to complete
Other topics
  The work to remove Editor’s Notes in frozen releases progress
  Discussions will continue on how to approach 5G-Advanced and 6G-study in Rel-20 (see slides 41 – 44)
Meeting Schedule for next quarter
  February 2025 – SA6#65 Athens, Greece

## Slide 5: SA6#63 Statistics
Meeting dates: 14 – 18 October 2024
  5 quarters on Monday, 5 quarters on Tuesday – Thursday, 3 quarters on Friday
Statistics
  333 Tdoc numbers initially reserved, 656 Tdoc numbers used by end-of-meeting
  143 Agreed CRs - 0 for pre Rel-18, 38 for Rel-18, 105 for Rel-19
  109 Approved pCRs for Rel-19
  12 incoming LSs, 2 Approved outgoing LSs
  Time allocation: Pre-Rel-19: ~15%; Rel-19: ~85%
Conference calls (pre-SA6#63)
  4 informal conference calls

## Slide 6: SA6#64 Statistics
Meeting dates: 18 – 22 November 2024
  5 quarters on Monday, 5 quarters on Tuesday – Thursday, 4 quarters on Friday
Statistics
  329 Tdoc numbers initially reserved, 678 Tdoc numbers used by end-of-meeting
  151 Agreed CRs - 0 for pre Rel-18, 47 for Rel-18, 104 for Rel-19
  89 Approved pCRs for Rel-19
  11 incoming LSs, 5 Approved outgoing LSs
  Time allocation: Pre-Rel-19: ~10%; Rel-19: ~90%
Conference calls (pre-SA6#64)
  0 informal conference calls

## Slide 7: Number of Tdocs in SA6

## Slide 8
Number of approved pCRs & agreed CRs per SA6-meeting

## Slide 9: Progress of approved Release 19 Study Items 1/2
UID | Name | Acronym | Target Month/year | Old % | WID | New %
1000035 | Study on enhanced application layer support for location services | FS_eLSAPP | Sep-2024 | 100% | SP-230778 | 100%
1000034 | Study on Service aspects for supporting the eMMTel service | FS_eMMTelAPP | Dec-2024 | 80% | SP-230779 | 100%
1010005 | Study on application layer support for AI/ML services | FS_AIMLAPP | Sep-2024 | 100% | SP-231182 | 100%
1020052 | Study on application enablement for Localized Mobile Metaverse Services | FS_Metaverse_App | Sep-2024 | 100% | SP-231806 | 100%
1020051 | Study on Application enabler for XR Services | FS_XRApp | Dec-2024 | 90% | S6-233295 | 100%
1020053 | Study on application enablement for Satellite access enabled 5G Services | FS_5GSAT_Ph3_App | Sep-2024 | 100% | SP-231738 | 100%
1020062 | Study on CAPIF Phase 3 | FS_CAPIF_Ph3 | Dec-2024 | 90% | SP-231741 | 100%
1040071 | Study on MC services support on IOPS mode of operation | FS_Generic_IOPS | Dec-2024 | 40% | SP-241017 | 100%

## Slide 10: Progress of approved Release 19 Study Items 2/2
UID | Name | Acronym | Target Month/year | Old % | WID | New %
1050034 | Study on Service Enabler Architecture Layer (SEAL) Phase 4 * | FS_SEAL_Ph4 | March-2025 | 0% | SP-2413753 | 20%
* This was started as a Rel-19 study at SA#105, but it is questionable that it can be completed by Q1-2025 as initially planned.

## Slide 11: Progress of approved Release 19 Work Items 1/2
UID | Name | Acronym | Target month/year | Old % | WID | New %
1000039 | Enhanced Mission Critical Architecture | enhMC | Dec-2024 | 75% | SP-230695 | 100%
1000036 | Sharing of administrative configuration between interconnected MC service systems | MCShAC | Dec-2024 | 100% | SP-230692 | 100%
1000038 | Railways specific Enhancements to Mission Critical Services | FRMCS_Ph5 | Dec-2024 | 70% | SP-230780 | 100%
1000037 | Application Architecture for MSGin5G Service Phase 3 | 5GMARCH_Ph3 | Dec-2024 | 50% | SP-230781 | 100%
1010007 | Architecture for enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Dec-2024 | 85% | SP-231160 | 100%
1010008 | Application Architecture for UAS applications Phase 3 | UASAPP_Ph3 | Dec-2024 | 75% | SP-230991 | 100%
1010009 | Guidelines for CAPIF Usage | CAPIF_EXT * | Dec-2024 | 90% | SP-231161 | 100%
1010006 | SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | Dec-2024 | 80% | SP-230989 | 100%
* The WI was started for Rel-19, but the work is proposed moved to Rel-18, see details on slide 40.

## Slide 12: Progress of approved Release 19 Work Items 2/2
UID | Name | Acronym | Target Month/year | Old % | WID | New %
1040072 | Enhanced application layer support for location services | eLSAPP | Dec-2024 | 30% | SP-230778 | 100%
1040073 | Service aspects for supporting the eMMTel service * | MMTel_APP | Dec-2024 | 10% | SP-230779 | 60%
1040075 | Application layer support for AI/ML services | AIML_App | Dec-2024 | 40% | SP-231182 | 100%
1040076 | Application enablement for Localized Mobile Metaverse Services * | Metaverse_App | Dec-2024 | 25% | SP-231806 | 80%
1040074 | Application enabler for XR Services * | XRM_Ph2_App | Dec-2024 | 15% | S6-233295 | 90%
1040077 | Application enablement for Satellite access enabled 5G Services * | 5GSAT_Ph3_App | Dec-2024 | 5% | SP-231738 | 75%
1050036 | MC services support on IOPS mode of operation | GENERIC_IOPS | Dec-2024 | 0% | SP-231382 | 100%
1050036 | Common API Framework (CAPIF) Phase 3 * | CAPIF_Ph3 | Dec-2024 | 0% | SP-241381 | 65%
* Exception Sheet Agreed by SA6 and provided to SA for Approval, see also slide 50.

## Slide 13
Future SA6 meetings
Meeting | Date | Location
2025 |  | 
SA6#65 | 17 – 21 Feb 2025 | Athens, Greece
SA6#66 | 7 – 11 April 2025 | Gothenburg, Sweden
SA6#67 | 19 – 23 May 2025 | Fukuoka, Japan
SA6#68 | 25 – 29 August 2025 | Gothenburg, Sweden
SA6#69 | 13 – 17 October 2025 | China, Location TBC
SA6#70 | 17 – 21 November 2025 | Dallas (TX), USA
2026 |  | 
SA6#71 | 9 – 13 Feb 2025 | India, Location TBC
SA6#72 | 13 – 17 April 2025 | EU, Location TBC
SA6#73 | 18 – 22 May 2025 | Japan, Location TBC
SA6#74 | 24 – 28 August 2025 | EU, Location TBC
SA6#75 | 12 – 16 October 2025 | EU, Location TBC
SA6#76 | 16 – 20 November 2025 | North America, Location TBC

## Slide 14: FS_eLSAPP
Progress since SA#105:
  None
RAN and other impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1000035 | Study on enhanced application layer support for location services | FS_eLSAPP | Sep-2024 | 100% | SP-230778 | 
Contentious Issues:
  None
Next steps:
  None, study completed at SA#105

## Slide 15: FS_eMMTelAPP
Progress since SA#105:
  SA6#63: 10 pCRs agreed
  SA6#64: 1 pCRs agreed
  Progress made for update of solution evolutions and conclusions all 8 KIs based on two LSs replied from SA2.
  TR sent to SA for approval after SA6#64
RAN and other impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1000034 | Study on Service aspects for supporting the eMMTel service | FS_eMMTelAPP | Sep-2024 | 80% | SP-230779 | 100%
Contentious Issues:
  None
Next steps:
  None, study completed

## Slide 16: FS_AIMLAPP
Progress since SA#105:
  None
RAN and other impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1010005 | Study on application layer support for AI/ML services | FS_AIMLAPP | Sep-2024 | 100% | SP-231182 | 
Contentious Issues:
  None
Next steps:
  None, study completed at SA#105

## Slide 17: FS_Metaverse_App
Progress since SA#105:
  None
RAN and other impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1020052 | Study on application enablement for Localized Mobile Metaverse Services | FS_MetaverseApp | Sep-2024 | 100% | SP-231806 | 
Contentious Issues:
  None
Next steps :
  None, study completed at SA#105

## Slide 18: FS_XRApp
UID | Name | Acronym | Target month/year | Old % | WID | New %
1020051 | Study on Application enabler for XR Services | FS_XRApp | Dec-2024 | 90% | S6-233295 | 100%
Progress since SA#105:
  SA6#63: 3 CRs agreed
  SA6#64: 3 CRs agreed
  Progress made for
    New solution to utilize Application Enablement Layer AIML Capabilities for XR Services, so that conclusion and evaluation of Key issue #4 was updated;
    Key issue #6, regarding the XR application server selection enhancement, was concluded.
    EN(s) resolution
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  None, study completed
Notes: 1.The Architectural requirements are updated.
2.Application enablement architecture has been updated and concluded.
3.Solution updated:
a.Sol#4 updated to support the tethered devices;
b.Sol#6 updated to utilize the RTP/RTCP;
c.Sol#11 updated to support the tethered devices;
d.Sol#12 updated to utilize UE IP address information.
4.New solution to enhance XR EAS selection based on N6 delay measurement, new solutions to make coordination between direct and indirect connection, new solutions to utilize application enablement layer capabilities.
5.Architecture evaluation.
6.Overall solution evaluation for KI#1, KI#2, KI#3, KI#4, KI#5, KI#6, KI#7, KI#8.
7.Conclusions for KI#1, KI#2, KI#3, KI#4, KI#5, KI#7, KI#8.

## Slide 19: FS_5GSAT_Ph3_App
Progress since SA#105:
  None
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  None, study completed at SA#105
UID | Name | Acronym | Target month/year | Old % | WID | New %
1020053 | Study on application enablement for Satellite access enabled 5G Services | FS_5GSAT_Ph3_App | Sep-2024 | 100% | SP-240296 | 

## Slide 20: FS_CAPIF_Ph3
Progress since SA#105:
  SA6#63: 10 pCRs approved
  SA6#64: 7 pCRs approved
  Progress made capturing Solutions, evaluations and conclusions mainly for:
    Group related resource owner authorization
    UE-deployed API invoker accessing resources not owned by that UE
    Resource owner authorization in Nested APIs
    Resource owner authentication
    Supporting open access to limited service API information
    Evaluation and Conclusions for all key issues
RAN impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1020062 | Study on CAPIF Phase 3 | FS_CAPIF_Ph3 | Dec-2024 | 55% | SP-231741 | 100%
Contentious Issues:
  None
Next steps:
  None, study completed

## Slide 21: FS_Generic_IOPS
Progress since SA#105:
    19 pCR’s submitted on key issues and solutions
    11 pCR’s agreed
    Group agreed to not re-discuss previous KI’s in TR 23.778, instead focus on new KI’s, hence only 2 PCR’s agreed.
    Group agreed to on how to progress solution on one KI related to existing work.
    One pCR on satellite impacts was also agreed.
    7 pCRs were related to Solution for KI#1
    4 pCRs were for evaluation and conclusions and architectural input.
    No solutions were discussed for KI#2
RAN and other impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1040071 | Study on MC services for generic support on IOPS mode of operation | FS_Generic_IOPS | Dec -2024 | 40% | SP-241017 | 100%
Contentious Issues:
  None
Next steps:
  None, study completed

## Slide 22: eLSAPP
Progress since SA#105:
  18 CRs agreed, Progress made for:
    Architectural requirements
    APIs for location history request procedure
    Support for multiple UEs that sharing the same location
    Support for Sidelink positioning management
    Support for UE location verify
    Resolving several ENs
RAN and other impacts and dependencies:
  None identified
UID | Name | Acronym | Target month/year | Old % | WID | New %
1040072 | Enhanced application layer support for location services | eLSAPP | Dec-2024 | 30% | SP-241005 | 100%
Contentious Issues:
  None
Next steps:
  None, Work Item completed

## Slide 23: MMTel_APP
Progress since SA#105:
  SA6#63: 6 pCRs agreed
  SA6#64: 3 pCRs agreed
  Progress made for
    DC application and profile configuration, update, deletion and retrieval.
    procedures of Third-Party Call service API and pplication calling service API
    application profiles downloading on UE and DC application profiles updating on UE
    TR sent to SA for information in SA6#64
    WI exception sheet senr to SA in SA6#64
RAN and other impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1040073 | Application enablement aspects for MMTel | MMTel_App | Dec-2024 | 10% | SP-241019 | 60%
Contentious Issues:
    None
Next steps:
  Complete normative specification to:
    the service enabler layer capability exposure procedures and related APIs of multiparty call with data channel media;
    multiple call control handling coordination among different Application Servers etc.;
    some value added services provided by MMTel Enabler, e.g. virtual number etc; and
    Resolve how to use the OMA OneAPI services for call session management, without impacting SA2, versus leveraging the SA2 NEF Nnef_ImsSessionManagement service

## Slide 24: AIML_App
Progress since SA#105:
  SA6#63: 27 pCRs approved, 1 CR agreed (TS 23.436)
  SA6#64: 38 pCRs approved (TS 23.482), 3 CRs agreed (TS 23.436)
  Progress made for:
    New features for ADAES for DN Energy analytics, model performance degradation detection.
    ADAES architecture for supporting interactions with AIMLE
    Updates to existing AIMLE procedures and EN resolutions
    15 new features for AIMLE based on concluded TR 23.700-82 solutions
    Functional descriptions for the existing and newly proposed features
    AIMLE and ML repository API definitions
    Clarifications on AIMLE role in model lifecycle
RAN and other impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1040075 | Application enablement for AI/ML services | AIML_App | Dec-2024 | 40% | SP-241008 | 100%
Contentious Issues:
  None
Next steps:
  None, Work Item completed

## Slide 25: Metaverse_App
Progress since SA#105:
  TS 23.437 – Spatial anchors and Spatial map
    Total 23 pCRs agreed.
    TS is sent for approval as most of the objectives are complete.
    Worked on following features (either newly added or enhanced previously agreed)
      Spatial anchors management procedures
      Spatial anchors usage information procedure
      Spatial map management procedures
      Spatial map subscription procedures
      Spatial map data source registration and discovery
      Implicit subscription for spatial map
      SM service capable Application Server (SMAS) – registration procedures
      APIs for spatial anchors and spatial map
      Architectural requirements
  TS 23.438 – digital assets
    Total 11 pCRs agreed
    TS is sent for information
    Worked on Digital asset management and discovery procedures
UID | Name | Acronym | Target month/year | Old % | WID | New %
1040076 | Application enablement for mobile metaverse services | Metaverse_App | Dec-2024 | 25% | SP-241009 | 80%
RAN impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  Continue the work on following topics:
    Support for permission control of digital assets
    Support for metaverse services requiring multiple devices
    Discovery of VAL server with SM capability
    Media aspects for digital assets and spatial map

## Slide 26: XRM_Ph2_App
UID | Name | Acronym | Target month/year | Old % | WID | New %
1040074 | Application enablement for XRM Services Phase 2 | XRM_Ph2_App | Dec-2024 | 15% | SP-241007 | 90%
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  Continue the work on remaining objectives
Progress since SA#105:
  14 CRs agreed in total
    SA6#63: 8 CRs agreed
    SA6#64: 8 CRs agreed (2 CRs are revised after being agreed in SA6#63), Exception for XRM_Ph2_App
  Progress made for
    SEALDD Architecture update to support the tethered UE based on PINAPP
    SEALDD enhancement to support the tethered UE, support UE-to-UE communication, support the Multi-modal flows alignment, support for Multi-modal flows synchronization monitoring, Adaptive XR Data Transmission, XR Application Client Capability Information Request, Support the user group level QoS guarantee
    SEAL enhancement to support Application QoS coordination
    ADAES enhacement to support analytics for tethered UE

## Slide 27: 5GSAT_Ph3_App
Progress since SA#105:
  Normative work kicked-off
  Progress made for:
    Total 8 CRs agreed
    2 CRs to Mission Critical TS 23.289 is Agreed
    3 CRs to SEAL TS 23.434 is Agreed
    1 CR to SEALDD TS 23.433 is Agreed
    1 CR to ADAE TS 23.346 is Agreed
    1 CR to 3GPP TS 23.558 is Agreed
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  Edge computing on-board the satellite, Discontinuous Coverage, S&F and Mission Critical aspects from the TR 23.700-01 solutions AE#2, AE#3, AE#7, AE#8 and MC#1
UID | Name | Acronym | Target month/year | Old % | WID | New %
1040077 | Application enablement for satellite access Phase 3 | 5GSAT_Ph3_App | Dec-2024 | 5% | SP-241010 | 75%

## Slide 28: 5GMARCH_Ph3
Progress since SA#105:
  SA6#63: 2 CRs agreed
  SA6#64: no contribution
  Progress made for
    Using QoS capabilities from 5GC to fulfill the latency requirement
    Device side APIs, i.e. APIs in MSGin5G-5 reference point
    All objectives in the WI have been finished
RAN and other impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1000037 | Application Architecture for MSGin5G Service Phase 3 | 5GMARCH_Ph3 | Dec-2024 | 50% | SP-230781 | 100%
Contentious Issues:
  None
Next steps
  None, Work Item completed

## Slide 29: FRMCS_Ph5
Progress since SA#105:
  SA6#63 and SA6#64
    12 CRs were agreed
  Progress made for
    Adding information elements to various adhoc group call types
    Update ad-hoc group call modify procedures
    Clarification on MC gateway UE routing capabilities
    Support of MCGWUE over 5GS
    Control plane user plane separation for MCPTT and MCVideo
    Including UE capabilities towards the partner MC system during migration
RAN and other impacts and dependencies:
  None identified
UID | Name | Acronym | Target month/year | Old % | WID | New %
1000038 | Railways specific Enhancements to Mission Critical Services | FRMCS_Ph5 | Dec-2024 | 70% | SP-230780 | 100%
Contentious Issues:
  None
Next steps:
  Work is complete as the scope is downsized

## Slide 30: MCShAC
Progress since SA#105:
  None
RAN and other impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1000036 | Sharing administrative configuration between interconnected MC service systems | MCShAC | Dec-2024 | 100% | S6-232194 | 
Contentious Issues:
  None
Next steps:
  None, Work Item completed

## Slide 31: enhMC
UID | Name | Acronym | Target month/year | Old % | WID | New %
1000039 | Enhanced Mission Critical Architecture | enhMC | Dec-2024 | 75% | SP-230695 | 100%
Progress since SA#105:
  Progress made for
    Total 54 CRs agreed
    Architecture and information flows for Recording/Replay of MCPTT/MCVideo group and private calls.
    Enhancements related to MCPTT, MCVideo and MCData
    Enhancements related to Location reporting, triggering & aggregation.
  enhMC WID is updated to match completed functionality
    Features & functionalities postponed to Rel-20: Discreet Listening. Recording and replay of MCData services, off-network communication and non-communication activities (e.g. emergency alert). Aspects related to migration/interconnection vs recording and replay
    Refer S6-245382 from SA6#64 for details.
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  None Identified from reduced Rel-19 scope
  Discreet listening and remaining aspects of Recording-Replay will be targeted for a new WID in Rel-20

## Slide 32: EDGEAPP_Ph3
Progress since SA#105:
  SA6#63: 3 CRs agreed
  SA6#64: 5 CRs agreed
  Progress made for
    Common EAS/EES selection
    Interaction with partner ECSP’s entities
RAN impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1010007 | Architecture for enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Dec-2024 | 85% | SP-231160 | 100%
Contentious Issues:
  None
Next steps:
  None, Work Item completed

## Slide 33: UASAPP_Ph3
Progress since SA#105:
  SA6#63 – 1 CR agreed
  SA6#64 – 1 CR agreed
  Progress made for:
    Support for NTZ within UASAPP
    Alignment CR for work completion
RAN impacts and dependencies:
  None
UID | Name | Acronym | Target (mm-yyyy) | Old % | WID | New %
1010008 | Application Architecture for UAS applications Phase 3 | UASAPP_Ph3 | Dec-2024 | 90% | SP-240741 | 100%
Contentious Issues:
  None
Next steps:
  None, Work Item completed

## Slide 34: SEALDD_PH2
Progress since SA#105:
  SA6#63, SA6#64: 11+5 CRs were agreed
  Progress made for
    Corrections, alignments to information flow and service APIs
RAN and other impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1010006 | SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | Dec-2024 | 80% | SP-230989 | 100%
Contentious Issues:
  None
Next steps:
  None, Work Item completed

## Slide 35: CAPIF_EXT
UID | Name | Acronym | Target month/year | Old % | WID | New %
1010009 | Guidelines for CAPIF Usage | CAPIF_EXT | Dec-2024 | 90% | SP-231161 | 100%
Progress since SA#105:
  SA6#63: 7 pCRs agreed
  SA6#64: 4 pCRs agreed
  Progress made for
    Role of Stakeholders for API Exposure
    Exemplary Use Cases and Adoption
    Annex B: CAPIF Test cases
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  None, Work Item completed

## Slide 36: CAPIF_Ph3
Progress since SA#105:
  SA6#63: 5 CRs agreed
  SA6#64: 13 CRs agreed
  Normative work progress on the following:
    Enhancements to CAPIF interconnection
    Enhancements related to finer granularity of access control of Service APIs & API invoker Authorization with the Purpose of Data Processing & Bulk authorization
    Enhancements to API invoker onboarding
    Support for resource owner auth upon service API invocation
    Support for API invoker accessing other UEs’ resources of a group
RAN impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1050035 | CAPIF Phase 3 | CAPIF_Ph3 | Dec-2024 | 0% | SP-231741 | 65%
Contentious Issues:
  None
Next steps:
  Complete the items listed in the exception sheet

## Slide 37: Generic_IOPS
Progress since SA#105:
    13 CR’s against 23.180 were submitted and agreed
RAN and other impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1050036 | MC services for generic support on IOPS mode of operation | Generic_IOPS | Dec -2024 | 0% | SP-241017 | 100%
Contentious Issues:
  None
Next steps:
  None, Work Item completed

## Slide 38: FS_SEAL_Ph4
Progress since SA#105:
  pCRs Approved on skeleton & scope
  initial work on KIs and solutions
RAN and other impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1050034 | Study on Service Enabler Architecture Layer (SEAL) Phase 4 | FS_SEAL_Ph4 | March-2025 | 0% | SP-2413753 | 20%
Contentious Issues:
  None
Next steps :
  Continue the work

## Slide 39: For TSG SA information and action

## Slide 40: For TSG SA information and action (1/11)
For Information: Revised WID on Guidelines for CAPIF Usage
  The WID was approved at SA#101 and the TR should have been sent for approval at SA#105. It has however taken time to agree on both content and structure of the document, which has caused the TR to not been sent for approval until now. However, the work item has from the beginning had the scope of Rel-18. This is clear from the scope of the WID where it is stated:
    The scope of this WID will be limited to Release 18 normative work and will not result in new requirements or additional normative work.
  The scope of the TR covers CAPIF-functionality of Rel-18, and the TR has a lot of stage-3 details, with it referencing open source implementations and provides a large amount of test cases.
  Due to this, SA6 agreed that it is preferable to let the TR be a Rel-18 specification to not confuse the external world with this being a TR in Rel-19 referencing Rel-18 functionality.
  Note also that the functionality of CAPIF is being enhanced in Rel-19, so it is important for readers to understand that the TR refers to functionality up to Rel-18 and does not include Rel-19 functionality.
  The revision of the WID was agreed by all stakeholders in SA6 and is provided for in approval in SP-241692.
  It is not yet formally discussed and agreed if the TR will be lifted in Rel-19 to cover the Rel-19 enhancements , but there are functional additions that at least some companies in SA6 believe would be useful to cover in an update of the TR.

## Slide 41: For TSG SA information and action (2/11)
For Information: Request for Rel-20 planning from SA Chair
  SA WGs inputs on WG capacity for Rel-20 (e.g. TU Budget, Max# of SIDs/WIDs, Max size per SID/WID)
  The following aspects were presented in S6-245712 at SA6#64:
    Rel-20 Timeline
    3GPP SA6 Meeting Schedule
    Typical SA6 Session Planning
    Rel-20 TUs Capacity Estimation
    Rel-20 5G-Adv v/s 6G Study Split
    Potential SA6 Rel-20 TUs Work Plan
  The goal was to have consensus in SA6 on some initial thoughts on planning of Rel-20, but SA6 was not able to conclude.
  SA6 is planning a virtual Workshop in January to further discuss Rel-20.

## Slide 42: Rel-20 TUs Capacity Estimation (3/11)
For Information: Relevant numbers for Rel-20 planning
  Total number of TUs per SA6 meeting: 20 TUs
  Total number of SA6 meetings during Rel-20: 11 meetings*
  Total TUs available for Rel-20 (both 5G-Adv and 6G Study): 220 TUs
    (11 meetings * 20 TUs per meeting)
  Timeline split
    5GA work (SIDs/WIDs) start from Apr-25 and end in May-26
    6G Study start in Oct-25 and end in Nov-26
  Actual split between mission critical and application enablement not considered
* Assumptions:
5G-Adv Stage-2 SID/WID approval in Mar-2025 & freeze in June-2026
6G Stage-2 SID approval in Sep-2025 & freeze in Dec-2026

## Slide 43: Potential SA6 Rel-20 TUs Work Plan (4/11)
For Information: Possible split between 5G-A and 6G
  Table shows meetings available for different phases of work and TUs split @ 40% for 5G-Adv
    5G-Adv Study and Normative phase is 88 TUs
    6G Study phase is 132 TUs
* Each Time Unit in a common session consume 2 TUs
 | Dec-24 | Jan-25 | Feb-25 | Mar-25 | Apr-25 | May-25 | Jun-25 | Jul-25 | Aug-25 | Sep-25 | Oct-25 | Nov-25 | Dec-25 | Jan-26 | Feb-26 | Mar-26 | Apr-26 | May-26 | Jun-26 | Jul-26 | Aug-26 | Sep-26 | Oct-26 | Nov-26 | Dec-26
Meetings | SA#106 |  | SA6#65 | SA#107 | SA6#66 | SA6#67 | SA#108 |  | SA6#68 | SA#109 | SA6#69 | SA6#70 | SA#110 |  | SA6#71 | SA#111 | SA6#72 | SA6#73 | SA#112 |  | SA6#74 | SA#113 | SA6#75 | SA6#76 | SA#114
Rel-19 Milestones | Stage 2 100% |  |  |  |  |  |  |  |  | Stage 3 100% |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Rel-20 milestones and events | 5GA WS |  |  | 6G WS |  |  | 5GA Stage 1 100% |  |  |  |  |  |  |  |  | 6G FS Stage 1 100% |  |  |  |  |  |  |  |  | 
Pre-Rel-20 Maintenance Phase Added for information |  |  | 16 TUs |  | 6 TUs | 6 TUs |  |  | 4 Tus |  | 4 TUs | 2 TUs |  |  | 2 TUs |  | 1 TU | 1 TU |  |  | 1 TU |  | 1 TU | 1 TU | 
5G-Adv timeline |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Preparation Phase |  |  | 4 TUs |  | 6 TUs | 4 TUs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Study/Normative Phase |  |  |  |  | 8 TUs | 10 TUs |  |  | 10 Tus |  | 8 TUs | 8 TUs |  |  | 8 TUs |  | 7 TUs | 7 TUs |  |  | 4 TUs |  |  |  | 
Maintenance phase |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4 TU | 4 TU | 
6G timeline |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Preparation Phase |  |  |  |  | 3 Tus * | 3 Tus * |  |  | 5 TUs * |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Study Phase |  |  |  |  |  |  |  |  |  |  | 12 TUs | 12 TUs |  |  | 12 TUs |  | 13 TUs | 13 TUs |  |  | 16 TUs |  | 16 TUs | 16 TUs | 
5G-Adv Stage-2 Study/Normative (9 meetings)
Stage-3
Preparation
6G Stage-2 Study (8 meetings)
Preparation

## Slide 44: Potential SA6 Rel-20 TUs Work Plan (5/11)
For Information: Possible split between 5G-A and 6G
  Table shows meetings available for different phases of work and TUs split @ ~50% for 5G-Adv
    5G-Adv Study and Normative phase is 104 TUs
    6G Study phase is 116 TUs
 | Dec-24 | Jan-25 | Feb-25 | Mar-25 | Apr-25 | May-25 | Jun-25 | Jul-25 | Aug-25 | Sep-25 | Oct-25 | Nov-25 | Dec-25 | Jan-26 | Feb-26 | Mar-26 | Apr-26 | May-26 | Jun-26 | Jul-26 | Aug-26 | Sep-26 | Oct-26 | Nov-26 | Dec-26
Meetings | SA#106 |  | SA6#65 | SA#107 | SA6#66 | SA6#67 | SA#108 |  | SA6#68 | SA#109 | SA6#69 | SA6#70 | SA#110 |  | SA6#71 | SA#111 | SA6#72 | SA6#73 | SA#112 |  | SA6#74 | SA#113 | SA6#75 | SA6#76 | SA#114
Rel-19 Milestones | Stage 2 100% |  |  |  |  |  |  |  |  | Stage 3 100% |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Rel-20 milestones and events | 5GA WS |  |  | 6G WS |  |  | 5GA Stage 1 100% |  |  |  |  |  |  |  |  | 6G FS Stage 1 100% |  |  |  |  |  |  |  |  | 
Pre-Rel-20 Maintenance Phase Added for information |  |  | 16 TUs |  | 6 TUs | 6 TUs |  |  | 4 Tus |  | 4 TUs | 2 TUs |  |  | 2 TUs |  | 1 TU | 1 TU |  |  | 1 TU |  | 1 TU | 1 TU | 
5G-Adv timeline |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Preparation Phase |  |  | 4 TUs |  | 3 Tus * | 2 Tus * |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Study/Normative Phase |  |  |  |  | 6 TUs | 8 Tus |  |  | 8 Tus |  | 12 TUs | 10 TUs |  |  | 10 TUs |  | 10 TUs | 10 TUs |  |  | 8 TUs |  |  |  | 
Maintenance phase |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 6 TU | 6 TU | 
6G timeline |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Preparation Phase |  |  |  |  | 4 Tus * | 4 Tus * |  |  | 6 Tus * |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Study Phase |  |  |  |  |  |  |  |  |  |  | 8 TUs | 10 TUs |  |  | 10 TUs |  | 10 TUs | 10 TUs |  |  | 12 TUs |  | 14 TUs | 14 TUs | 
* Each Time Unit in a common session consume 2 TUs
5G-Adv Stage-2 Study/Normative (9 meetings)
Stage-3
Preparation
6G Stage-2 Study (8 meetings)
Preparation

## Slide 45: For TSG SA information and action (6/11)
For Action: CR packs for Approval
  SP-241704 Rel-17 CRs to TS23558 for EDGEAPP
  SP-241705 Rel-18 CRs to TS23436 for ADAES
  SP-241706 Rel-18 CRs to TS23558 for EDGEAPP_Ph2
  SP-241707 Rel-18 CRs to 23.280, 23.281, 23.282, 23.289 and 23.379 for enh4MCPTT
  SP-241708 Rel-18 CRs to TS23289 for MCOver5MBS
  SP-241709 Rel-18 CRs to TS23542 for PINAPP
  SP-241710 Rel-18 CRs to TS23434 for SEAL_Ph3
  SP-241711 Rel-18 CRs to TS23433 for SEALDD
  SP-241712 Rel-18 CRs to TS23222 for SNAAPP
  SP-241713 Rel-18 CRs to TS23286 for V2XAPP_Ph3

## Slide 46: For TSG SA information and action (7/11)
For Action: CR packs for Approval
  SP-241714 Rel-19 CRs to TS23222 for CAPIF_Ph3
  SP-241715 Rel-19 CRs to TS23436 for AIML_App
  SP-241716 Rel-19 CRs to TS23554 for 5GMARCH_Ph3
  SP-241717 Rel-19 CRs to 23.558 for 5GSAT_Ph3_App
  SP-241718 Rel-19 CRs to TS23436 for TEI19_ADAES
  SP-241719 Rel-19 CRs to TS23558 for EDGEAPP_Ph3
  SP-241720 Rel-19 CRs to TS23434 for eLSAPP
  SP-241721 Rel-19 CRs to TS23282 for enhMC
  SP-241722 Rel-19 CRs to TS23282 (cont), TS23283, TS23289, TS23289, TS23289, TS23289, TS23289 and TS23379 for enhMC
  SP-241723 Rel-19 CRs to TS23280, TS23281, TS23282, TS23289 and TS23379 for FRMCS_Ph5

## Slide 47: For TSG SA information and action (8/11)
For Action: CR packs for Approval
  SP-241724 Rel-19 CRs to 23700-21 for FS_Metaverse_App
  SP-241725 Rel-19 CRs to 23700-23 for FS_XRApp
  SP-241726 Rel-19 CRs to TS23180 for Generic_IOPS
  SP-241727 Rel-19 CRs to TS23434, TS23542 for Metaverse_App
  SP-241728 Rel-19 CRs to TS23434 for TEI19, SEAL_Ph3
  SP-241729 Rel-19 CRs to TS23433, TS23434 for SEALDD_Ph2
  SP-241730 Rel-19 CRs to TS23222 for TEI19, eCAPIF
  SP-241731 Rel-19 CRs to TS23222 for TEI19, SNAAPP
  SP-241732 Rel-19 CRs to TS23255 for UASAPP_Ph3
  SP-241733 Rel-19 CRs to TS23558 for XRM_Ph2_App

## Slide 48: For TSG SA information and action (9/11)
For Information: Technical Reports/Specifications
  SP-241696 Presentation of TS 23.438 v1.0.0 “Service Enabler Architecture Layer for Verticals (SEAL); Digital assets” for Information
  SP-241697 Presentation of TS 23.392 v1.0.0 “Application enablement aspects for MMTel” for Information
For Action: Technical Reports/Specifications for Approval
  SP-241698 Presentation of TR 23.700-22 v2.0.0 “Study on CAPIF Phase 3” for Approval
  SP-241699 Presentation of TR 23.700-92 2.0.0 “Study on service aspects for supporting the eMMTel Service” for Approval
  SP-241700 Presentation of TR 23.700-09 v1.0.0 “Study on MC services support on generic IOPS mode of operation” for Information and Approval
  SP-241701 Presentation of TR 23.946 v1.0.0 “Guidelines for CAPIF Usage” for Information and Approval
  SP-241702 Presentation of TS 23.437 v1.0.0 “Service Enabler Architecture Layer for Verticals (SEAL); Spatial mapping and Spatial anchors management” for Information and approval
  SP-241703 Presentation of TS 23.482 v1.0.0 “Functional architecture and information flows for AIML Enablement Service” for Information and Approval

## Slide 49: For TSG SA information and action (10/11)
For Action: Revised SIDs/WIDs for Approval
  SP-241690 Revised WID on Satellite access enabled 5G services
  SP-241691 Revised WID on Enhanced Mission Critical Architecture for Rel-19
  SP-241692 Revised WID on Guidelines for CAPIF Usage
  SP-241693 Revised WID on Railways specific Enhancements to Mission Critical Services
  SP-241694 Revised WID on Common API Framework (CAPIF) Phase 3
For Action: New SIDs/WIDs for Approval
  SP-241695 New WID on Rel-19 Application Data Analytics Enablement Service
For Potential Action: Endorsed SIDs/WIDs
  None

## Slide 50: For TSG SA information and action (11/11)
For Action: Exception sheets for Approval
  SP-241685 Rel-19 Work Item Exception for 5GSAT_Ph3_App
  SP-241686 Rel-19 Work Item Exception for XRM_Ph2_App
  SP-241687 Rel-19 Work Item Exception for MMTel_App
  SP-241688 Rel-19 Work Item Exception for CAPIF_Ph3
  SP-241689 Rel-19 Work Item Exception for Metaverse_App

## Slide 51: Thank You