TSG-SA Meeting #106	SP-241872

10 - 13 December. 2024, Madrid, Spain

Source:	InterDigital Inc. (UIA_ARC Rapporteur)

Title:	Rel-19 Work Item Exception for UIA_ARC

Document for:	Approval

Agenda Item:	5.3

3GPP™ Work Item Exception

# Title : 		Identifying non-3GPP Devices Connecting behind a UE or 5G-RG

## Acronym  : 	UIA_ARC

## Unique Identifier :	1040085

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | Expected Completion Date: SA#106 (December 2024) Proposed New Completion Date: SA #107 (March 2025) |  |  |  |  |
| Service(s) impacted: | QoS differentiation for traffic of non-3GPP devices |  |  |  |  |
| Specification(s) affected: | TS 23.316, TS 23.501, TS 23.502, TS 23.503 |  |  |  |  |
| Task(s) within work which are not complete: | - DHCVv6 Solution: The WID States “UE/5G-RG may also send the Device Identifier of the non-3GPP device to the SMF in DHCPv6 message to associate the Device Identifier with the user plane address.” - Optional Restriction: The WID States “The optional restriction within the 5GS on max number of simultaneously active Device Identifiers per UE/5G-RG for devices whose traffic need to be differentiated will be handled as part of this work.” - Differentiation Between PDU Sessions: The WID States “Once a UE/5G-RG binds the Device Identifier to a non-3GPP device, QoS differentiation can be performed ……between PDU Sessions.” - Triggering the Request: There is a note in the WID that states “Who (the UE/5G-RG and/or the AF) decides to request for change of QoS Flows will be discussed and documented during the normative stage.” |  |  |  |  |
| Consequences if not included in Release 19: | - DHCVv6 Solution: It would not be possible for the UE/5G-RG may also send the Device Identifier of the non-3GPP device to the SMF in DHCPv6 message to associate the Device Identifier with the user plane address. - Optional Restriction: The 5GS would not be able to restrict the max number of simultaneously active Device Identifiers per UE/5G-RG; the “max number” would effectively be the number of non-3GPP device identifiers that are stored for the UE/5G-RG’s subscription. - Differentiation Between PDU Sessions: The UE would not be able to indicate, in a NAS-SM message, that the PDU Session is associated with a device identifier when the PDU Session is used by just one device. - Triggering the Request: There is no approved text that discusses the case whether and how the UE/5G-RG and/or AF triggers the UE/5G-RG to request for change of QoS Flows. Triggering would be assumed to be based on implementation. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 Work Item "Identifying non-3GPP Devices Connecting behind a UE or 5G-RG".

The 4 issues listed in this exception sheet are independent of each other. These four topics are not related to any LS’s.

Whether an exception is approved does not impact the content of any approved UIA_ARC CRs.

Contentious Issues:

Issue #1 DHCVv6 Solution:

The WID includes that the “UE/5G-RG may also send the Device Identifier of the non-3GPP device to the SMF in DHCPv6 message to associate the Device Identifier with the user plane address.” And a NOTE that reads “NOTE 5: The details of this DHCPv6 based solution will be discussed and clarified as part of the normative phase.”

At SA2 #165 and SA2 #166, one TS 23.316 CR (CR2131) was discussed for this feature. At the end of SA2 #166, there were still some questions about the solution. It was also discussed that there was no CR to add the functionality to a UE.

The plan to resolve this issue is to:

- Continue to discuss the solution. This includes addressing any remaining concerns / questions.

- Aim to specify the solution with CRs to TS 23.316, TS 23.501, and TS 23.502.

0 TU in SA2 #166-AH-e and 0.2 TU in SA2 #167 are requested to resolve issue #1.

Issue #2 Optional Restriction:

The WID includes that the “The optional restriction within the 5GS on max number of simultaneously active Device Identifiers per UE/5G-RG for devices whose traffic need to be differentiated will be handled as part of this work.”

At SA2 #165 and SA2 #166, multiple CRs were submitted to implement this feature. The CR’s proposed different approaches to implementing the feature. The CR’s were not discussed in SA2 #165. They were discussed in a pre-SA2 #166 conference call, an SA2 #166 drafting session, and during online session at SA2 #166. Companies could not reach consensus on what solution should move forward.

The plan to resolve this issue is to continue discussing the solutions.

0.1 TU in SA2 #166-AH-e and 0.2 TU in SA2 #167 are requested to resolve issue #2.

Issue #3 Differentiation Between PDU Sessions:

The WID includes that “Once a UE/5G-RG binds the Device Identifier to a non-3GPP device, QoS differentiation can be performed within a PDU Session (using different QoS Flows) or between PDU Sessions.”

A 23.502 CR was discussed that would allow the 5G-RG/UE to provide the device identifier during PDU Session Establishment. Without this, the UE would not be able to indicate, in PDU Session Establishment, that the PDU Session is associated with a device identifier when the PDU Session is used by just one device.

The plan to resolve this exception to continue to discuss whether information needs to be sent to the network in PDU Session Establishment and/or Modification. TS 23.501 and TS 23.502 CRs may be needed.

0.1 TU in SA2 #166-AH-e and 0 TU in SA2 #167 are requested to resolve issue #3.

Issue #4 Triggering the Request:

There is a note in the WID that states “Who (the UE/5G-RG and/or the AF) decides to request for change of QoS Flows will be discussed and documented during the normative stage.”

There is no approved text that discusses how a UE/5G-RG and/or the AF decides to request for a change of QoS Flows. Triggering would be assumed to be based on implementation.

The plan to resolve this exception is to continue to discuss to whether and how a UE/5G-RG and/or the AF decides to request for a change of QoS Flows. TS 23.501 and/or 23.502 and/or TS 23.503 CRs may be needed

0.1 TU in SA2 #166-AH-e and 0.2 TU in SA2 #167 are requested to resolve issue #4.

Summary

| Issue # | Title | SA2 #166-AH-e TU Requested | SA2 #167 TU Requested |
| --- | --- | --- | --- |
| 1 | DHCVv6 Solution | 0 | 0.2 |
| 2 | Optional Restriction | 0.1 (3 papers) | 0.2 |
| 3 | Differentiation Between PDU Sessions | 0.1 (2 papers) | 0 |
| 4 | Triggering the Request | 0.1 (2 papers) | 0.2 |
| Total |  | 0.3 e-meeting | 0.6 in-person meeting |