## Slide 1: Proposal on 6G SA2 SI Completion Date
China Mobile, BT, China Telecom, China Unicom, Deutsche Telekom, Dish, KPN, KT Corp., Rakuten Mobile, TIM, Vodafone
3GPP TSG SA#106
Dec 8th, 2024
SP-241861
AI#5.4

## Slide 2: Background and Proposal
Background and Proposal
  The following timeline for the 6G study items (SI) has been endorsed at TSG#103 (see SP-240458):
  6G SI Approval:
    SA1 SI Approval: TSG#105 (September 2024)
    SA2 SI Approval: TSG#108 (June 2025)
    Other SA Working Groups (SA3, SA4, SA5, SA6): to be determined at a future TSG meeting.
  6G SI Completion:
    SA1 SI Completion: March 2026
    SA2 SI Completion: December 2026 or March 2027 (to be confirmed at a future TSG meeting).
This paper propose to set the SA2 6G SI Completion data not earlier than March 2027

## Slide 3: Rational
With early 5G-A commercial deployment just starting from 2024, R20 will be key to deliver and support 5G-A markets and serve as basis for 6G.
In R20, 5G-A and 6G SI wil run in parallel. 5G-A exceptions and heavy maintenance are expected in 2026 Q4 as usual.
6G SI in SA1 progress 5% after 1 meeting. There are lot of discussions and clarification on new terms and use cases. The architecture design shall aim for a clear driving service goal. The industry still struggling for the “killer services” of 5G, it is even ambiguous for 6G.
Both the new technology driven and requirements/pain points driven aspects need to be well considered for 6G study, therefore a longer study period is necessary to have sufficient study and conclusion discussions.
RAN WGs has decided 21 months (SP-240458_RP-240823) for R20 6G and there is no urgency for SA2 to complete the SI in a short 18 months period
In view of related progress/plan, as well as the lessons learned from 5G, it is proposed to set the SA2 6G SI Completion data not earlier than March 2027.

## Slide 4: 3GPP R20 Timeline
Note: All starting dates are indicative
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
Now
TSGs
Workshop 6G TSGs
Stage 3 6G SID def.
#113
Sep.
#114
Dec.
#115
Mar.
Jun
Workshop IMT-2030 use cases
#116
SA1 6G Study(ies)
SA1 6G SID def.
SA2 6G Study(ies)
Stage 3 6G Study(ies)
Rel-20 – FS_6G part
2025
2026
2027
SA2 6G SID def.
SA3/4/5/6 SID def. and compl. TBD
TBD
5GA SA1 Completion
5GA Stage 2 Completion
5GA Stage 3 Completion
Rel-20 – 5GA part