## Slide 1: 5G-A Rel-20 SA WG capacity consolidated information

## Slide 2: SA2 Rel-20 capacity summary
SA2 capacity as per SP-241670:
  Max TUs for release planning purposes: 157
    For 5G Advanced SIDs and WIDs, and 6G SID
  Max number of SIs/WIs: not defined
    Note: one feature made up of SI+WI is counted as one item
  Max TUs per Feature: 2 TUs per meeting (excluding the 6G study)
  Max TUs overall per feature: 14 TU (excluding the 6G study)
Additional TUs for 6G study after September 2026: 30 (if study is to complete by December 2026)
Assumptions
  Start: March 2025, End: Sept 2026
  Number of ordinary meetings: 9
  Expected total TUs per meeting (for all releases): 30
  Total TUs (for all releases): 270
  TUs for maintenance of past releases: 86
  TUs for additional buffer: 27
  6 TUs of the 157 will be used for discussion and agreement of Rel-20 SID/WID TUs in Q2 2025
  Split between 5G-Adv vs. 6G in the Rel-20 timeframe is not concluded

## Slide 3: SA3 Rel-20 capacity summary
SA3 capacity based on information in SP-241457:
  Max TUs: 126
    Additional buffer TUs: not defined
  Max number of SIs/WIs: not defined
    Note: one feature made up of SI+WI is counted as one item
  Max TUs per Feature: not defined
Assumptions
  Start: June 2025 (for early security topics), End: Dec 2026 (3 months after Stage 2 freeze)
  Number of ordinary meetings: 9
  Expected total TUs per meeting (for all releases): 14
  Total TUs (for all releases): 126
  Split between 5G-Adv vs. 6G in the Rel-20 timeframe is not concluded

## Slide 4: SA4 Rel-20 capacity summary
SA4 capacity as per SP-241458:
  Max TUs: 147
  Max number of SIs/WIs: 16 – 25
    Note: one feature might result in up to 3 WI/SI: study, stage 2, stage 3, and counted separately
  Max TUs per Feature: not defined
Assumptions
  Start: September 2025, End: March 2027 (18 months)
  Number of ordinary meetings: 7
  Expected total TUs per meeting (for all releases): 27
  Total TUs (for all releases): 189
  TUs for maintenance of past releases: 28 (4 TUs per meeting)
  TUs for Rel-20 alignment with other WGs: 14 (2 TUs per meeting)
  Guidance for max. simultaneous SIs/WIs = 16
  Split between 5G-Adv vs. 6G in the Rel-20 timeframe is not concluded

## Slide 5: SA5 Rel-20 capacity summary
SA5 capacity as per SP-241890:
  Max TUs: 124 (OAM) / 80 (Charging)
    Additional buffer TUs: 61(OAM)/40(CH)
  Max number of SIs/WIs: 10-15 (OAM) / 6-10 (Charging)
    Note: one feature made up of SI+WI is counted as one item
  Max TUs per Feature: 8-12 TU
Assumptions
  Start: Jun 2025, End: Mar 2027 (21 months)
    One track for OAM and One track for Charging
  Number of ordinary meetings: 10
  Expected total TUs per meeting (for all releases): 18.5 (OAM) / 12 (Charging)
  Total TUs (for all releases): 185 (OAM) / 120 (Charging)
  TUs for maintenance of past releases: 35 (OAM) / 18 (Charging)
  Split between 5G-Adv vs. 6G in the Rel-20 timeframe is not concluded

## Slide 6: SA6 Rel-20 capacity summary
SA6 Capacity based on revision of SP-241875:
  Max TUs: 180
    For 5G Advanced SIDs and WIDs, and 6G SID
  Max number of SIs/WIs: 16 - 20
    Note: one feature made up of SI+WI is counted as one item
  Max TUs per Feature: not defined
Assumptions
  Start: March 2025 End: Sept 2026 (5G-Adv Stage-2 SID/WID approval in Mar-2025)
  Number of ordinary meetings: 9
  Expected total TUs per meeting: 20
  Split between 5G-Adv vs. 6G in the Rel-20 timeframe is not concluded