## Slide 1: FS_EnergyServ_Ph2 Status Report
Rapporteur: Laurent-Walter GOIX (Nokia)
Progress made at this meeting
  TR generic sections updates
    Intro, overview and scope sections updates (S1-244464)
    Terms updates (S1-244456)
    Overall quality cleanup (S1-244454)
  Resolved 10 ENs in existing use cases
  1 new use case agreed
    Notifying UEs about network energy-related characteristics (S1-244791)
  Started consolidation of potential requirements
  TR 22.883 v0.3.0 to be sent for information to SA
Controversial or Open issues from this meeting
  None
Planning for next meetings
  SA1#109:
    No new use cases
    Resolution of remaining Editor’s notes (2)
    Finalise consolidation of potential requirements
    Conclusions and agreement on proposed follow-up work
  Actions before next meeting
  Coordinated offline work to advance consolidation and resolve ENs
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
1030044 | Study on Energy Efficiency as Service Criteria Phase 2 | FS_EnergyServ_Ph2 | 03/2025 | 55% | SID | 75% | 
3GPP TSG SA WG 1 Meeting #108 – Orlando, USA, 18-22 November 2024 S1-244859