TSG SA2 Meeting #166	S2-2412862

18 - 22 November, 2024, Orlando, USA

Source:	Nokia (XRM_Ph2 rapporteur)

Title:	Rel-19 Work Item Exception for XRM_Ph2

Document for:	Approval

Agenda Item:	30.9

3GPP™ Work Item Exception

# Title : 		Extended Reality and Media service (XRM) Phase 2

## Acronym  : 	XRM_Ph2

## Unique Identifier :	1040032

Release 19 Submission form

| Feature / Item: | XRM_Ph2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | SA#106 (December 2024) |  |  |  |  |
| Service(s) impacted: | Extended Reality services |  |  |  |  |
| Specification(s) affected: | TS 23.501, TS 23.502, TS 23.503 |  |  |  |  |
| Task(s) within work which are not complete: | - KI#1 (waiting LS Reply): - New indicator over NGAP to indicate support for PDU Set Information marking and SMF performing the PDU Set Information marking based on information from NG RAN. - Enhancements to provide AL-FEC awareness, content ratio over Control plane for NG-RAN. - KI#3 (waiting LS Reply): - Leverage PDU Set QoS information for DSCP marking over N3/N9 in the transport network (i.e. to enable differentiated handling of PDU Sets within QoS Flow). - KI#9 (waiting LS Reply): - Support exposure of available data rate - KI#4 (related to contentious issue) |  |  |  |  |
| Consequences if not included in Release 19: | Extended Reality features are not completed |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 Work Item "Extended Reality and Media service (XRM) Phase 2".

XRM_Ph2 has been set to specify:

KI#1 Enhancement for PDU Set based QoS Handling.

- New indicator over NGAP to indicate support for PDU Set Information marking and SMF performing the PDU Set Information marking based on information from NG RAN.

- Enhancement to support AQP, Notification control.

- Enhancements to provide AL-FEC awareness, content ratio over Control plane for NG-RAN.

KI#2 Enhancement to support QoS control and PDU Set identification for XR traffic stream with e2e encryption.

- Media over QUIC (MoQ), Proxy-UDP-in-HTTP/3+QUIC-Aware Proxying and UDP Options should be supported for XRM metadata delivery for XR traffic stream with e2e encryption.

KI#3 Enhancement for PDU Set based DSCP marking.

- Leverage PDU Set QoS information for DSCP marking over N3/N9 in the transport network (i.e. to enable differentiated handling of PDU Sets within QoS Flow).

KI#4 QoS handling enhancement for XRM services.

- Support for additional packet filter for traffic detection and QoS Flow mapping for different media types multiplexed data flows within a single end-to-end transport connection.

KI#5 Dynamic traffic characteristics update.

- Support dynamic change (via user plane) in traffic characteristics (i.e., burst size, TTNB) provided by the application in the DN.

- Support data boosting triggered by AF.

KI#6 Further enhancement to support XR based on non-3GPP access.

- Support L4S in untrusted/trusted access (N3IWF, TNGF).

- Support L4S in wireline access (W-AGF, 5G-RG).

KI#7 Extend PDU Set QoS Control mechanisms to non-3GPP access networks.

- Support PDU Set QoS in untrusted/trusted access (N3IWF, TNGF).

- Support PDU Set QoS in wireline access (W-AGF, 5G-RG).

- Provide Protocol Description to the UE for trusted/untrusted access.

- Enhancements for DSCP marking by N3IWF/TNGF based on PDU Set Importance.

KI#9 Extend exposure framework for XRM related information.

- Support exposure of available data rate, media rate information towards the AF.

Following KIs are concluded:  KI#2, KI#4 (besides contentious issue), KI#5, KI#6, KI#7

Following KIs are not fully concluded waiting for LS replies: KI#1, KI#3, KI#9

Contentious Issues:

KI#4: Whether R19 work considers handling of DL multiplexed ciphered traffic.