3GPP TSG-SA WG5 #156							S5-244708

Maastricht, The Netherlands 19 - 23 August 2024

Source: 	SA5 SWG Chair

Title: 	Breakout Notes for CH SWG 20240820

Document for:	Information

Agenda Item:	5.3

# Agenda

The following tdocs are discussed in breakout session:

- S5-244582d1 was discussed

| S5-244582 | Discussion on SA5 CH SWG (WG Chair) (Lan Zou) Discussion 20.Aug , 2024 M: don’t like to keep the “Formalizing CH as SWG” slide. A: lack of participants. SA5 shall have meeting co-located with other SA WG. CH time plan should be put together with SA5 overall time plan A: If CH always has dependency with SA2 whether CH should consider to allocate TU differently in different phases of a release. (e.g. allocate more TU in the later phase of release) N: CH work plan is not visible externally M: Like to keep SWG to improve the CH visibility CU: decrease the time for discussion tdocs, attract more companies to get involved. The breakout participants agreed with the following Collection of the potential issues and actions: Potential Issue-1: Opportunity to improve the CH discussion efficiency (e.g. number of tdocs treated per TU etc.) Action-1: Increase the CH discussion speed (e.g. number of tdocs treated per TU etc.) Potential Issue-2: Synchronization of the release of CH features with related features led by other WGs Action-2: Work on SA5 work planning as first step to identify the potential gap. Potential Issue-3: Synchronize the time plan of OAM and CH to allow better utilization of SA5 resources (such as meeting room, delegates time etc.), strictly run the meeting according to the announced time plan Action-3: Consolidated OAM and CH time plan will be provided. Potential Issue-4: Insufficient visibility of CH work plan Action-4: Improve visibility of CH work plan. | discussion |
| --- | --- | --- |
|  | Discussion 22.Aug, 2024 M: breakout session can’t approve tdocs. SA Chair: breakout session could propose the tdocs conclusion. WG could block approve the conclusion proposed by the breakout session. N: block approval in WG is the way of working today with Charging. E: whether SWG need a separate ToR? SA Chair: can be together with SA5 ToR SA Chair: E: what is the difference between breakout session as it today? N: how TU is calculated? A: whether SWG/breakout session could share the TU with OAM ? M: the benefit of SWG could share the load of approve SWG tdocs in SWG, to save the work load from OAM. A: 3 parallel session for SA5 is too much V: SA5 work plan needs to be more clear from SA level. SA Chair: in case SA5 decided go for CH SWG, need to consider the following reminder. - Separate ToR - Anti-trust/IPR reminder at start of each Charging SWG meeting - Report to TSG (report to TSG can be combined into SA5 WG report), how many attendees and how many tdocs are treated. - CH will not have separate MCC support. V: need proper report for SWG, not only how many tdocs are treated. M: there is no separate registration for SWG. SA Chair: MCC will provide separate registration in the future if there is SWG. A: whether SWG will have any voting right? SA Chair: no, this attendance will not be taken into account into voting right. V: objection to keep CH as SWG. - 5049 |  |