## Slide 1: Report from TSG-RAN
Source: TSG RAN Chair
PCG53_05
Agenda 4.2

## Slide 2: Outline
Administrative aspects
Planning for 6G Workshop and 5G-Advanced in Rel-20
TSG RAN project update
ITU matters
RAN#104 | 17th – 20th, June 2024 | Shanghai
RAN#105 | 9th – 12st, September 2024 | Melbourne

## Slide 3: Administrative aspects

## Slide 4: Administrative Aspects
RAN#104 approved the MCC TF 160 report in RP-240873
RAN#104 endorsed the following TEI related proposals in RP-241618, with an LS sent to SA/CT in RP-241686
  TSG RAN asks TSG CT (WGs) and TSG SA (WGs) to use an appropriate SA (WGs) or CT (WGs) WI code other than "TEIxx" when asking RAN (WGs) to undertake any necessary work required
RAN#105 approved the MCC TF 160 report in RP-241707
RAN#105: Progress update on CA framework overhaul is summarized in RP-241888
RAN#105 endorsed RAN5 ToR update in RP-241708

## Slide 5: Planning for 6G Workshop and 5G-Advanced in Rel-20

## Slide 6: RAN#104: 6G/5G-A Planning Update (RAN Perspective)
Note: TSG#102 endorsed 6G timeline high-level considerations can be found in RP-233985
Note: TSG#103 endorsed 6G timeline additional details can be found in RP-240823
RAN#104 discussed 6G workshop management and 5G-Advanced in Rel-20, with the proposals endorsed in RP-241647
  6G workshop
    Session Management
      Parallel RAN/SA sessions starting from Monday afternoon to Tuesday early afternoon
        Monday: 1400 – 1800; Tuesday: 0900 – 1530
      Joint RAN/SA/CT session
        Monday morning: 0900 – 1230; Tuesday 1600 – 1800: summary of the workshop
    Contributions and Agenda: Details TBD
  5G-Advanced in Rel-20
    Dedicated agenda and discussion for 5G-Advanced in Rel-20 will be arranged in December 2024 as part of RAN#106 (still a 4-day RAN plenary meeting)
      Targeting a 1-day “workshop” for 5G-Advanced within RAN#106. Details TBD.
      Presentations will be arranged, along with a possible high-level summary
    Detailed time split between 5G-Advanced and 6G study within each WG in Rel-20 will be discussed after December 2024

## Slide 7: TSG-RAN Projects Update

## Slide 8: RAN#104 RAN Projects Update: Rel-18 & Earlier
Release 18 ASN.1 freeze was officially declared in RAN#104
(as planned)

## Slide 9: RAN#104 RAN Projects Update: RAN4-led R19 Spectrum Items
RAN4 Chair’s summary for RAN4 basket items in RP-240894 was endorsed in principle and used as the basis for further discussion
Moderators’ summaries are in RP-241675, RP-241631, RP-241632
List of approved RAN4-led Spectrum WIDs
  RP-241673: New WID: Rel-19 Dual connectivity (DC) of x LTE band(s), y NR band(s) (x<6, y<6, x+y<=6) and single or two NR Supplementary Uplink (SUL) bands
  RP-241674: New WID: Rel-19 NR Carrier Aggregation (CA)/Dual Connectivity (DC) for x bands DL with y bands UL (x<7, y<3) and Supplementary Uplink (SUL) band combinations/CA band combinations with a single SUL or two SUL cells
  RP-241680: New WID: Rel-19 High power UE (power class 1.5 and 2) for NR FR1 TDD/FDD single band, and high power UE operation (power class 1) for fixed-wireless/vehicle-mounted use cases in a single NR band
  RP-241678: New WID: Rel-19 High power UE (power class 1.5 or 2) for Dual Connectivity (DC) combinations of LTE band(s) and NR band(s)
  RP-241679: New WID: Rel-19 High power UE (power class 1.5 or 2) for NR intra-band Carrier Aggregation (CA) or NR inter-band CA/Dual connectivity (DC) band combinations with/without NR SUL (supplementary uplink)
  RP-241677: New WID: Additional NR bands for NR features in Rel-19
  RP-241672: New WID on Rel-19 downlink interruption for NR and EN-DC band combinations at dynamic Tx Switching in Uplink
  RP-241682: New WI: Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-19
  RP-241684: New Basket WID on adding channel bandwidth support to existing NR bands
  RP-241648: Introduction of the 1.4 GHz Band
  RP-241664: New WID on introduction of NR band n68
  RP-241663: New WID on introduction of NR bands n87 and n88
  RP-241661: New WID on Introduction of NR-NTN S-band (MSS band 2000-2020 MHz UL and 2180-2200 MHz DL)
  RP-241662: New WID on Introduction of IoT-NTN S-band (MSS band 2000-2020 MHz UL and 2180-2200 MHz DL)
  RP-241689: New WID proposal: Introduction of new NR NTN bands to support the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) and the combined MSS L-band and Extended L-band ranges (DL 1518-1559 MHz, UL 1626.5-1660 MHz and 1668-1675 MHz)
  RP-241660: New WID: Introduction of Power Class 2 and UE 40MHz Channel Bandwidth in NR band n28
  RP-241665: New WID on NR power class 2 RedCap (Reduced Capability) UE in FR1
  RP-241676: New WID: Rel-19 LTE-Advanced Carrier Aggregation for x bands (2<=x<= 6) DL with y bands (y=1, 2) UL
  RP-241649: New WID: Introduction of LTE FDD band in 1800 – 1830 MHz for Canada
  RP-241681: New WID: Rel-19 High power UE (power class 2) and high power operation (power class 1) for fixed-wireless/vehicle-mounted use cases in a single LTE band

## Slide 10: RAN#104: Additionally Approved Rel-19 Projects
Three new Rel-19 projects were approved in RAN#104, based on the previously endorsed way forwards:
  New WID on NR sidelink multi-hop relay approved in RP-241609
  New SID: Study on Fragmented Carriers in FR1 approved in RP-241669
  New SID: Study on spatial channel model for demodulation performance requirements approved in RP-241610
Introduction of Ku Band for NR NTN
  Moderators’ summary was captured in RP-241603
  New WID was approved in RP-241690

## Slide 11: RAN#104: Other Projects 1/2
In response to SA2 LSs on NTZ (No-Transmit Zone) in RP-240891, RAN approved the reply LS in RP-241668 (part of it copied below) (discussion summary in RP-241658)
  The RAN network should not be involved in the process of informing the UE on Non Transmit Zone(s)
  The RAN network should not be involved in the process of enforcing UE behavior when it is located within the NTZ(s).
  The UE is responsible of following any applicable the NTZ(s) regulations.
  The RAN network should not receive the NTZ(s) information.
  Any solution that breaks the above principles should be excluded from SA2 discussions.
Moderator's summary on Rel-19 Ambient IoT was captured in RP-241688 (with a set of endorsed proposals)
Moderator's summary on REL-19 MIMO was captured in RP-241633 (with a set of endorsed proposals)
Moderator's summary on AI/ML logistical issues was captured in RP-241615 (no endorsement, RAN4 to continue discussion using emails)
Moderator's summary on REL-19 XR was captured in RP-241651 (with the way forward endorsed)

## Slide 12: RAN#104: Other Projects 2/2
Revised WID: Evolution of NR duplex operation: Sub-band full duplex (SBFD) was approved in RP-241614
Revised WID: Enhancements of network energy savings for NR was approved in RP-241650
Rel-19 NR NTN: moderator’s summary can be found in RP-241659 (with a set of endorsed proposals), with the corresponding revised WID approved in RP-241667
Revised WID: UE RF enhancements for NR FR1/FR2 and EN-DC, Phase 4 was approved in RP-241656
Moderator's summary for offline discussion on CA Power Class Support was endorsed in RP-241687
In light of the LS from CT on including MCPTT, MCVideo and MCData Server Conformance Testing in 3GPP Conformance Test Specifications in RP-240899, RAN tasks RAN5 to bring a proposal to RAN #105 to update the RAN5 ToR to cover also MCS server testing
MCC investigated REL-independent spec handling in RP-240905: additional discussion is expected

## Slide 13: RAN#105 RAN Projects Update: New RAN1/2/3-led Rel-19 Items
As planned, RAN#105 discussed new Rel-19 proposals to be led by RAN1/2/3
  ~15 new items were proposed
After intensive discussion, the way forward in RP-242379 was endorsed
  RAN1-led:
    Multicarrier enhancement, using RP-242336 as a starting point
    Iridium, using RP-242366 as a starting point
  RAN2-led
    NavIC A-GNSS, using RP-241806 as a starting point
    BDS A-GNSS, using RP-242044 as a starting point
  Aim to minimize standardization impact in all RAN WGs as much as possible
List of the final approved RAN1/2/3-led new WIDs
  RP‑242408 New WID: Multi-carrier enhancements Phase 2
  RP‑242415 New WID for introduction of IoT-NTN TDD mode
  RP‑242414 New WID on Introduction of A-GNSS support for NavIC L1 SPS in NR and LTE
  RP‑242413 New WID on Introduction of BDS B2b Signal in A-GNSS

## Slide 14: RAN#105 RAN Projects Update: New RAN4-led R19 Spectrum Items
Besides the set of Rel-19 spectrum items approved in RAN#104, RAN#105 additionally approved the following RAN4-led spectrum items
  RP‑242371 New WID on mmWave UE spurious emission
  RP‑242373 New WID Proposal: Introduction of HAPS additional operating bands

## Slide 15: RAN#105 RAN Rel-19 Project Update: ISAC, Ambient-IoT
SI Study on channel modelling for Integrated Sensing And Communication (ISAC) for NR:
  Conclusion: Only include ISAC channel modelling as part of the Rel-19 scope and remove the checkpoint from the SID
  Updated SID approved in RP‑242348
SI Study on solutions for Ambient IoT (Internet of Things) in NR
  Discussion summary captured in RP‑242360, with conclusion section and TU request as endorsed

## Slide 16: RAN#105 RAN Rel-19 Project Update: AI/ML for NR Air Interface 1/2
WI AI/ML for NR air interface
  Discussion related to RAN2 aspects summarized in RP‑242351 with the following way forward endorsed
  Corresponding LS on AIML for data collection (to: SA, SA2, SA3, SA5; cc: RAN1, RAN2, RAN3) approved in RP‑242389
    TSG RAN kindly asks TSG SA to initiate the work and at least for SA WG2 to provide inputs on solutions 1b, 2, and 3 by RAN#106.
Requirements for data collection for UE sided model training for standardized solution (if standardized) (i.e. Option 1b, 2, 3). Option 1a is not precluded.
    The data collected is secured and data integrity and confidentiality for that data is ensured.
    User data privacy, anonymity and user consent is respected.
    The MNO has full control of the standardized data collection transfer process and can manage data transfer to the server for UE-side data collection, without the need of SLA for this purpose. This includes initiating, terminating, and fully managing data transfer.
    MNO has full visibility for standardized data.
    The design is futureproof and extendable.
FFS/study if and how to handle non-standardized data (i.e. partial visibility).
FFS controllability on data collection
Standardized solutions should follow the principle of aiming to minimize air interface overhead and impact to NW operation
SA input is required for further decision on which solutions to proceed with. RAN will consider SA input in making a final decision in RAN#106.
RAN extends the study item on data collection by one quarter. Checkpoint in RAN#106 on how to proceed
Send an LS to SA
Provide the table and reference to TR 38.843
Provide requirements agreed in RAN for a standardized solution (if standardized).
Provide facts in terms of what RAN2 couldn’t reach consensus on.
Reference to LS for message size R1-2310681 (RAN1 is still discussing)
The solutions developed need to meet the requirements. Ask SA to provide input on the solutions 1b, 2, and 3. at the beginning of LS that all solutions in the table are under consideration in RAN.
Input from SA will be used by RAN in RAN#106 to use in order to make a decision on how to proceed

## Slide 17: RAN#105 RAN Rel-19 Project Update: AI/ML for NR Air Interface 2/2
WI AI/ML for NR air interface
  Discussion related to non-RAN2 aspects summarized in RP‑242387 with the following way forward endorsed
  Updated WID approved in RP‑242399
For CSI compression (two-sided model):
  Extend the CSI compression study objective till the end of R19.
    Add necessary spec impact analysis.
For CSI prediction (one-sided model):
  Move CSI prediction to normative phase to focus on
    Functionality-based LCM leveraged from other use cases, when necessary and applicable,
    Study, and if necessary, specify consistency of training/inference,
    RAN4 requirements. For RAN4 TUs, revisited in RAN#106.
    Note: Normative work in RAN1 for CSI prediction will start from Q1 of 2025
Testability and interoperability [RAN4]:
  Extend the testability and interoperability study objective till the end of R19.
  Beam management OTA test setup.
    Continue the study in AI/ML work item, including test setup and methodology, which is part of RAN4 core requirements related objectives
    Remove the check point from FR2 OTA study item
For Model identification, transfer/delivery [RAN2/RAN1]:
  To extend the study of Model identification for two-sided model till the end of R19.
  To extend the study of Model transfer/delivery till the end of R19.
For second priority issues of positioning
  RAN1 will not discuss any proposals targeting second priority issues in Q4, 2024.

## Slide 18: RAN#105 RAN Rel-19 Project Update: NES, Mobility
WI Enhancements of network energy savings for NR
  Way forward captured in RP‑242384, and endorsed as
    Support Case-2 as part of normative work on on-demand SIB1 for Rel-19 NES
      Case-2: UE obtains UL WUS configuration from Cell A, UE transmits UL WUS on NES Cell, UE receives on-demand SIB1 from NES Cell
      Update Rel-19 NES WID accordingly
    Above does not impact the ongoing discussion in RAN2 on WUS configuration update for UEs camping a NES cell
      No update to Rel-19 NES WID is necessary
  Updated WID approved in RP‑242354
WI NR mobility enhancements Phase 4
  Conclusion:
    Only intra-CU conditional LTM will be considered
    Specify (early) CSI acquisition and reporting for candidate cell(s)
  Updated WID approved in RP‑242356

## Slide 19: RAN#105 RAN Rel-19 Project Update: XR, LP-WUS/WUR
WI XR Enhancements for NR
  Way forward captured in RP‑242390, and endorsed as (shortened version)
    Specify Enhancements for support of UL scheduling to enable high XR capacity while meeting delay requirements/avoiding too late PDUs
    Specify uplink congestion signaling
    Specify support for multimodality in RAN for UL and DL [RAN3]
    Review in RAN#106 the conclusions in SA2 side (including MMSID delivery to RAN) to allocation for further TUs in RAN3 from Q1/25 onwards
    In Q4/24 discussion in RAN3 on the SA2 LS is enabled with necessary analysis
  Updated WID approved in RP‑241771
WI Low-power wake-up signal and receiver for NR (LP-WUS/WUR)
  The three proposals in RP‑241823 were endorsed
  The 2nd proposal in RP‑241766 was endorsed
  Updated WID approved in RP‑241824

## Slide 20: RAN#105 RAN Rel-19 Project Update: MIMO, AI/ML Mobility, IoT NTN
WI Rel-19 NR MIMO Ph5
  Way forward captured in RP‑242367, with the proposals endorsed
  Updated WID approved in RP‑242394
SI Study on Artificial Intelligence (AI)/Machine Learning (ML) for mobility in NR
  Way forward captured in RP‑242362, which was endorsed
  Updated WID approved in RP‑242393
WI Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3
  Way forward captured in RP‑242368, which was endorsed
    Update scope of WI to support broadcast of PWS messages for NB-IoT re-using the LTE mechanisms [RAN2]
      The solutions will be developed for NTN but can be applicable to TN (if possible). Specific NB-IoT TN optimizations will not be considered as part of this WI
    Support for indication of intended service area will be considered based on NR NTN discussions/outcome.
  Updated WID approved in RP‑242397

## Slide 21: RAN#105 RAN Rel-19 Project Update: Newly Converted RAN3-led WIs
As planned, two study items led by RAN3 were completed and converted to work items
  New WID on enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN approved in RP‑242385
  New WID on additional topological enhancements for NR approved in RP‑242395

## Slide 22: RAN#105: Other Projects
Revised SID: Study on NR frequency range 2 (FR2) OTA (Over the Air) testing enhancement Phase 3 approved in RP-241846
Revised WID of NR RRM Phase 5 approved in RP-242380
Revised WID on Support of intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s) approved in RP-242083
Revised WID on Enhancements for Air-to-ground network for NR approved in RP-242381

## Slide 23: RAN#105: IMT-2030 Related Discussion
As planned, RAN#105 carried out initial discussion related on IMT-2030
  Including a presentation of status of work on IMT-2030 in ITU-R WP5D, and some initial sharing of thoughts on TPRs (technical performance requirements)
  No conclusion was drawn

## Slide 24: ITU matters

## Slide 25: ITU matters in RAN#104
SR for ITU AH can be found in RP-240875
RAN4 progress on 4400 to 4800MHz is reflected in the RAN4 LS RP-240890
  LS on Parameters for 4400 to 4800 MHz of terrestrial component of IMT for sharing and compatibility studies in preparation for WRC-27
The following LSs were agreed and forwarded to SA
  RP-240903: DRAFT reply LTI to ITU-R WP5D/TEMP/895Rev1 = RP-231519 on the schedule for updating Recommendation ITU-R M.2012 to revision 7
  RP-240904: DRAFT reply LTI to ITU-R WP5D_TEMP_917rev1 = RP-231520 on the schedule for updating Recommendation ITU-R M.2150 to revision 3

## Slide 26: ITU matters in RAN#105
SR for ITU AH can be found in RP-241710
RAN4 progress on 7125 to 8400 MHz is reflected in the RAN4 LS RP-241716
  Reply LS to ITU-R WP5D/TEMP/28(Rev.1) = RP-240024 on Parameters for 7125 to 8400 MHz of terrestrial component of IMT for sharing and compatibility studies in preparation for WRC-27
No ITU-related outgoing LSs were agreed or approved
Estimated timeplan for submissions to ITU of IMT-Advanced, IMT-2020 and IMT-2020 satellite
  Terrestrial: Sep.24 REL-18 specs to be submitted to IMT-Adv and IMT-2020
  Satellite:
    Synopsis planned to be based on WI summaries and it is planned
      to transpose TS 38.101-5 and TS 38.108, Release 17 September 2024 version
      to transpose 36.102 and 36.108, Release 18 September 2024 version
      To add the list of specifications impacted by NTN without transposition
      To add a reference to IMT.2150 for all the remaining specifications (December 2022 version of Release 17)

## Slide 27: Questions?