3GPP TSG RAN Meeting #100                                                                        RP-231104

# Taipei, June 12 – 14, 2023

Source:	ZTE Corporation

Title:	Discussion on the work plan of FS_SimBC

Agenda Item:	9.2.8

Document for:	Approval

- 1	Introduction

- Investigate and simplify the working procedure for approving documents for TS and TR to improve the efficiency to specify band combinations and the quality of specifications

  - Improve the efficiency considering

    - RAN4 reduces the redundant and unnecessary work for big CRs, draft CRs and/or TPs, if any

    - The following rules will be investigated and defined if necessary

      - Investigate whether the workflow can be improved under the condition that quality can be guaranteed.

      - Develop rules or guidelines covering the process of not for block approval.

    - Develop the necessary tools to reduce RAN4’s workloads if feasible

  - Improve the quality considering

    - RAN4 improves the procedures for cross-checking to avoid conflict between big CR/CRs across basket WIs and other WIs

  - RAN4 captures the agreements about the rules and guidelines including but not being limited to the outcome of the above sub-bullets in the corresponding TR

- Investigate the feasibility and optimize the specification structure and reduce the test burden

  - Study the methodology to simplify the test efforts for a UE supporting multiple features, e.g., NR-CA, EN-DC on the same band combination

    - Study of similarity and dependency of RF requirements for different features on the same band combination

  - Study the methodology to simplify RF requirement specifications for

    - MSD requirements in 38.101-1 and 38.101-3, e.g., reducing the test configurations with different bandwidth combinations

    - For Delta_TIB and Delta_RIB requirements, investigate and define the framework of the general principle or requirements with band-combination specific exceptions

    - For Delta_TC,c, investigate whether it can be removed in low boundary formula for Pcmax

- A simplified approach aiming to allow operation of the following PC5 configurations with Uu configurations should be investigated in order to minimise the specification efforts for such automotive relevant combinations:

  - Inter-band con-current V2X operating bands (TS 38.101-1&3)

    - NR Uu+NR PC5 (TS 38.101-1)

    - LTE Uu+NR PC5(TS 38.101-3)

    - NR Uu+LTE PC5(TS 38.101-3)

  - Intra-band con-current V2X operating bands (TS 38.101-1)

          - NOTE 1: The requirements applicable to UE won’t be changed or increased.

          - NOTE 2: The work should be applied to all the power classes

The latest revised SID of “FS_SimBC” was approved in RAN#97-e plenary meeting with the objectives quoted as below [1].

Based on the work plan of SI, the study for FS_SimBC shall be completed in RAN#100 meeting. In RAN4#107 meeting, a revised work plan was discussed in [2] to request the extension of SI to the end of 2023. After intensive discussion at the meeting, a revised SID was endorsed in [3] with the addition of following objectives.

- Investigate the relationship between the Rel-17 TR 38.862 and Rel-18 TR 38.846:

  - Handle the common rules or guidelines captured in TR 38.862 which are also applicable to TR 38.846.

In this contribution, based on the SR submitted in [4], we further discuss the work plan and propose an updated revised SID for FS_SimBC.

- 2	Discussion on the Work plan of FS_SimBC

According to the latest SR reported in [4], the overall completion level of the SI is supposed to be 90% by the end of May 2023. During the study of FS_SimBC, three main topics have been studied for the simplification of band combination.

- Simplification of working procedure

- New templates for specifying band combinations

    - Templates for PC3 band combinations

    - Templates for HPUE band combinations

    - Templates for of delta TIB / RIB due to Rel-18 band combinations

    - Completion level: 100%

- Working procedure for submitting Tdoc for specifying band combinations

    - TP or draft CR

    - Which agenda to submit Tdoc

    - Completion level: 100%

- Guidelines for specifying band combinations

    - Fallback aspects on band combinations

      - Rules for mandatory fallbacks, EN-DC configurations, UL configurations and exceptional cases

      - Valid CBW for higher order BC depending on fallbacks

    - Other guidelines on band combinations

    - Completion level: 100%

- Simplification of specification and reduction of test burden

- Simplification of band combination tables in specifications

    - Guidelines on simplification for CA configuration tables

    - Guidelines on delta TIB and RIB due to band combinations

    - Completion level: 100%

- Simplification for inter-band 2UL co-existence tables

    - General rules on simplification for inter-band 2UL co-existence tables

    - Simplifications to include LTE CA cases in TS 36.101, FR1 CA/DC cases in TS 38.101-1 and FR1 EN-DC and NE-DC cases in TS 38.101-3.

    - Completion level: 100%

- Test burden reduction for band combinations

    - Reduction for Tx RF requirements for different features on the same band combination

    - Reduction for Rx RF requirements for different features on the same band combination

    - Test burden reduction for multiple MSD

    - Completion level: 100%

- Other aspects related to FS_SimBC

- Simplification to PC5 configuration with Uu configuration

    - Inter-band con-current V2X operating bands

      - NR Uu + NR PC5

      - LTE Uu + NR PC5

      - NR Uu + LTE PC5

    - Intra-band con-current V2X operating bands

    - Completion level: 0%

      - No inputs were submitted during the past RAN4 meetings.

      - It is suggested to remove this objective in the SID for Rel-18 and postpone the study to future release.

- Handling of TR 38.846

    - The issue of the relation with Rel-17 TR 38.862 was raised in the past RAN4 meeting.

    - Completion level: 0%

      - Discussion on how to merge the common parts from TR 38.862 into TR 38.846 is needed.

      - It is suggested to add an additional objective to handle the two TRs and extend the timeframe of FS_SimBC for one quarter to Sep. 2023.

With the current status in FS_SimBC, there are still some leftover issues such as simplification to PC5 configuration with Uu configuration and the handling of TR 38.846 still under discussion. We suggest to prolong the SI timeframe until Sep. of this year so as to match the changes of the objectives in SID. A revised SID in [5] based on the RAN4 endorsed revision in [3] is submitted to the meeting for approval. Based on the above discussion, the following proposals are proposed.

Proposal 1:	It is suggested to remove the below objectives from FS_SimBC in the timeframe of Rel-18.

- Simplification to PC5 configuration with Uu configuration

    - Inter-band con-current V2X operating bands

      - NR Uu + NR PC5

      - LTE Uu + NR PC5

      - NR Uu + LTE PC5

    - Intra-band con-current V2X operating bands

Proposal 2:	It is suggested to add an objective to handle the relation between Rel-17 TR 38.862 and Rel-18 TR 38.846 in FS_SimBC.

- One quarter extension to Sep. 2023 with an additional 0.5TU is requested for FS_SimBC.

- 3	Conclusion

In this paper, the current status of Rel-18 SI FS_SimBC is analyzed. The following proposals about the work plan of FS_SimBC are proposed.

Proposal 1:	It is suggested to remove the below objectives from FS_SimBC in the timeframe of Rel-18.

- Simplification to PC5 configuration with Uu configuration

    - Inter-band con-current V2X operating bands

      - NR Uu + NR PC5

      - LTE Uu + NR PC5

      - NR Uu + LTE PC5

    - Intra-band con-current V2X operating bands

Proposal 2:	It is suggested to add an objective to handle the relation between Rel-17 TR 38.862 and Rel-18 TR 38.846 in FS_SimBC.

- One quarter extension to Sep. 2023 with an additional 0.5TU is requested for FS_SimBC.

- 4	References

[1] 	RP-222216, Revised SID: Study on simplification of band combination specification for NR and LTE, ZTE, vivo, RAN#97-e.

[2] 	R4-2307982, Updated work plan of R18 SI on simplification of band combination specification for NR and LTE, ZTE, Ericsson, RAN4#107.

[3] 	R4-22310275, Revised SID for Study on simplification of band combination specification for NR and LTE, ZTE, RAN4#107

[4] 	RP-231102, SR for Study on simplification of band combination specification for NR and LTE, ZTE, RAN#100.

[5] 	RP-231103, Revised SID for Study on simplification of band combination specification for NR and LTE, ZTE, RAN#100.