3GPP TSG RAN meeting #100										RP-231279

Taipei, June 12-14, 2023

## Status Report to TSG

Agenda item:			9.2.2

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_Ambient_IoT_RAN |  |  |  |  |
| Unique ID | 970078 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223396 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 09/2023 (changed) | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 60% | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN |
| --- | --- | --- |
| Rapporteur | Name | Matthew Webb |
|  | Company | Huawei |
|  | Email | matthew.webb@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | N/A |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

RAN is requested to extend the SI to RAN#101.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.0	RAN

#### 2.0.1	Agreements

pCRs on deployment scenario descriptions and RAN functionality framework were agreed in RP-231470 and RP-231287, together with a pCR on TR editorial corrections in RP-231390.

TR 38.848 was updated to v0.2.0.

#### 2.0.2	Remaining Open issues

- To conclude on device characteristics and categorization

- To conclude on deployment scenarios

- Complete the set of RAN design targets based on the identified deployment scenarios and their characteristics for the relevant use cases

- Compare and assess the feasibility of meeting the design targets for relevant use case on the basis of the deployment scenario(s) appropriate to it, and identify assumptions on required functionality to be supported.

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- RP-230861 Ambient IoT deployment feasibilities Nokia, Nokia Shanghai Bell

- RP-230862 Ambient IoT positioning Nokia, Nokia Shanghai Bell

- RP-230863 Ambient IoT and required RAN functionalities Nokia, Nokia Shanghai Bell

- RP-230881 Views on device categorization for Ambient IoT Xiaomi EV Technology

- RP-230901 Input to Study on Ambient IoT in RAN Ericsson

- RP-231015 Further discussion on Ambient IoT in RAN Spreadtrum Communications

- RP-231019 Discussion on Ambient IoT vivo

- RP-231036 Remaining details for RAN Ambient-IoT Study Futurewei

- RP-231041 Discussion on Ambient IoT Samsung

- RP-231044 On remaining aspects for ambient IoT Apple

- RP-231045 Discussion on latency requirements for Ambient IoT use cases KT Corp.

- RP-231050 Views on Ambient IOT Qualcomm Incorporated

- RP-231055 Discussion on Ambient IoT Sierra Wireless. S.A.

- RP-231164 Discussion on Ambient IoT CMCC

- RP-231166 Discussion on RAN aspects for ambient IoT OPPO

- RP-231175 Views on Ambient-IoT Fujitsu Limited

- RP-231186 Discussion on Ambient IoT China Telecom, University of Electronic Science and Technology of China

- RP-231208 TR 38.848 v1.0.0 Study on Ambient IoT (Internet of Things) CMCC

- RP-231255 Ambient IoT: some RAN design targets Vodafone

- RP-231258 Discussion of the NR system design in support of Ambient IoT CATT

- RP-231279 Status report for SI: Study on Ambient IoT (Internet of Things) in RAN; rapporteur: Huawei Huawei

- RP-231280 Discussion on Ambient IoT deployment scenarios and their characteristics Huawei, HiSilicon

- RP-231281 Discussion on Ambient IoT device characteristics and categorization Huawei, HiSilicon

- RP-231282 Discussion on RAN design targets for Ambient IoT Huawei, HiSilicon

- RP-231283 Discussion on Feasibility assessment and required functionalities for Ambient IoT Huawei, HiSilicon

- RP-231284 pCR for TR 38.848 on Ambient IoT deployment scenarios and their characteristics Huawei, HiSilicon

- RP-231287 pCR for TR 38.848 on Feasibility assessment and required functionalities for Ambient IoT Huawei, HiSilicon

- RP-231390 pCR for TR 38.848 “Study on Ambient IoT (Internet of Things) in RAN” Philips International B.V.

- RP-231398 The feasibility analysis of Ambient IoT ZTE, Sanechips

- RP-231399 Further discussion on deployment scenarios of Ambient IoT ZTE, Sanechips

- RP-231400 Discussion on other aspects of Ambient IoT ZTE, Sanechips

- RP-231401 pCR for TR 38.848: Study on Ambient IoT (Internet of Things) in RAN ZTE, Sanechips

- RP-231420 Discussion on Ambient IoT Philips International B.V.

- RP-231456 Summary on TR 38.848 Ambient IoT pCRs Moderator (AT&T)

- RP-231470 pCR for TR 38.848 on Ambient IoT deployment scenarios and their characteristics Moderator (AT&T)

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template