3GPP TSG RAN Meeting #101								RP-232236

Bangalore, India, September 11-15, 2023

Status Report to TSG

Agenda item:			9.3.4.9

| WI / SI Name | # Air-to-ground network for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_ATG |  |  |  |  |
| Unique ID | 950075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230279 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2023 | Performance part: 03/2024 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 85% | Performance Part: 25% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Guo Chunxia |
|  | Company | CMCC |
|  | Email | guochunxia@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

Agreements in RAN4#108 meeting, including RF core part, RRM part and demodulation part.

| R4-2312291 | Draft TR 38.876 ATG | CMCC | Approved | RAN4#108 |
| --- | --- | --- | --- | --- |
| R4-2314758 | TP to TR 38.876 Extra results of Co-existence Synchronized scenarios in Annexure | Ericsson | Approved | RAN4#108 |
| R4-2311266 | TP to TR 38.876 Addition of Co-existence simulation results for Synchronized scenarios | Ericsson | Approved | RAN4#108 |
| R4-2314926 | LS on signaling support for ATG UE | Apple | Approved | RAN4#108 |
| R4-2313501 | TP for TR 38.876: General aspects | Apple | Approved | RAN4#108 |
| R4-2314760 | TP for TR 38.876 to introduce ATG UE Tx requirements part 1 | Huawei, HiSilicon | Approved | RAN4#108 |
| R4-2313502 | TP for TR 38.876: ATG UE Tx requirement | Apple | Approved | RAN4#108 |
| R4-2314218 | Topic summary for [108][136] NR_ATG_UERF_part1 | Moderator (CMCC) | Noted | RAN4#108 |
| R4-2314755 | WF on ATG co-existence evaluation | CMCC | Approved | RAN4#108 |
| R4-2314219 | Topic summary for [108][137] NR_ATG_UERF_part2 | Moderator (Huawei) | Noted | RAN4#108 |
| R4-2314761 | WF on NR_ATG_UERF_part2 | Huawei | Approved | RAN4#108 |
| R4-2314302 | Draft CR on RRC_IDLE and RRC_INACTIVE state mobility for ATG | LG Electronics Inc | Endorsed | RAN4#108 |
| R4-2311789 | Draft CR to TS 38.133: Introduction of R18 ATG abbreviations and requirement applicability | CMCC | Endorsed | RAN4#108 |
| R4-2314451 | TP to TR 38.876: RRM requirements for ATG network | CMCC | Approved | RAN4#108 |
| R4-2314304 | DraftCR on CONNECTED state mobility for ATG | ZTE Corporation | Endorsed | RAN4#108 |
| R4-2313203 | ATG timing requirements | Ericsson | Endorsed | RAN4#108 |
| R4-2314305 | DraftCR on ATG specific signaling characteristics requirements | Huawei, HiSilicon | Endorsed | RAN4#108 |
| R4-2314306 | Draft CR on ATG measurement procedure requirements | CATT | Endorsed | RAN4#108 |
| R4-2314452 | Draft CR on ATG measurement procedure requirements (L1 part) | ZTE | Endorsed | RAN4#108 |
| R4-2314162 | Topic summary for [108][217] NR_ATG | Moderator (CMCC) | noted | RAN4#108 |
| R4-2314341 | Ad-hoc minutes for NR ATG RRM requirements | CMCC | noted | RAN4#108 |
| R4-2314307 | WF on NR ATG RRM requirements | CMCC | Approved | RAN4#108 |
| R4-2314450 | LS on NR ATG network assistance and TA reporting | CMCC | Approved | RAN4#108 |
| R4-2311803 | Draft CR for TS 38.104 on adding RF requirements for ATG BS | CMCC, ZTE, CATT, Huawei | Endorsed | RAN4#108 |
| R4-2313907 | Draft CR for TS 38.141-1, On ATG BS requirements | CATT, Huawei, ZTE, CMCC | Endorsed | RAN4#108 |
| R4-2313908 | draft CR for 38141-2 to introduce ATG BS | ZTE, CMCC, CATT, Huawei, HiSilicon | Endorsed | RAN4#108 |
| R4-2311458 | TP for 38.876 on BS RF requirement | Huawei, HiSilicon | Endorsed | RAN4#108 |
| R4-2314239 | Topic summary for [108][303] NR_ATG_BSRF | Moderator (ZTE) | noted | RAN4#108 |
| R4-2314261 | Topic summary for [108][325] NR_ATG_Demod | Moderator (CMCC) | noted | RAN4#108 |
| R4-2313875 | WF for ATG demodulation requirements | CMCC | Approved | RAN4#108 |

2.4.2	Remaining Open issues

RRM core part has been closed in RAN4#108 meeting.

Remaining core part of this work item includes

- Specify features to core specifications for ATG BS and UE

  - Specify core requirements for coexistence between ATG and IMT terrestrial network

    - Example bands include n1, n78, n79, n3, n34, n39, n41.

    - Perform FR1 co-existence evaluation for ATG network (e.g. ACLR, ACS)

    - Identify key characteristics where it is necessary to differentiate ATG ground-based BS and UEs from conventional ground based BS and UEs

      - Aim to reuse existing requirements for BS and UE where possible, e.g.,

        - Reuse TN BS requirements for ATG BS

    - Specify RF requirements for ATG UE

      - Considering the results of co-existence simulations in terms of impact on emissions and RX requirements, cell sizes and link budgets, technology capabilities, likely BS and UE architectures and other relevant aspects.

      - Taking into account identified differences between ATG and fully ground based systems

      - Consider conductive requirements for UE

Remaining performance part of the work item includes

  - Specify corresponding RRM performance requirements and test cases for ATG UE [RAN4]

  - Specify corresponding demodulation performance requirements for ATG BS [RAN4]

  - Specify corresponding demodulation performance and CSI reporting requirements for ATG UE/BS [RAN4]

  - Specify test procedures for ATG BS conformance testing and conformance requirements [RAN4]

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

4.1	RAN4

| R4-2311263 | Updated co-existence simulation results for synchronized scenarios | Ericsson | RAN4#108 |
| --- | --- | --- | --- |
| R4-2311264 | Co-existence simulation results for non-synchronized scenarios | Ericsson | RAN4#108 |
| R4-2311265 | TP to TR 38.876 Extra results of Co-existence Synchronized scenarios in Annexure | Ericsson | RAN4#108 |
| R4-2311266 | TP to TR 38.876 Addition of Co-existence simulation results for Synchronized scenarios | Ericsson | RAN4#108 |
| R4-2311267 | Non-Synchronized scenarios Co-existence simulation results data | Ericsson | RAN4#108 |
| R4-2311316 | LS on signaling support for ATG UE | Apple | RAN4#108 |
| R4-2311317 | On Open issue for ATG UE RF | Apple | RAN4#108 |
| R4-2311458 | TP for 38.876 on BS RF requirement | Huawei, HiSilicon | RAN4#108 |
| R4-2311459 | draft CR for 38104 to inoduce ATG BS | Huawei, HiSilicon | RAN4#108 |
| R4-2311460 | draft CR for 38141-1 to inoduce ATG BS | Huawei, HiSilicon | RAN4#108 |
| R4-2311461 | draft CR for 38141-2 to inoduce ATG BS | Huawei, HiSilicon | RAN4#108 |
| R4-2311503 | Discussion on ATG scenarios | ZTE Corporation | RAN4#108 |
| R4-2311504 | Discussion on ATG UE demodulation | ZTE Corporation | RAN4#108 |
| R4-2311505 | Simulation results for ATG UE demodulation | ZTE Corporation | RAN4#108 |
| R4-2311510 | Discussion on ATG BS demodulation performance requirements | ZTE Corporation | RAN4#108 |
| R4-2311511 | Simulation results for ATG BS demodulation requirements | ZTE Corporation | RAN4#108 |
| R4-2311606 | Draft CR for TS 38.104, On ATG BS requirements | CATT | RAN4#108 |
| R4-2311607 | Draft CR for TS 38.141-1, On ATG BS requirements | CATT | RAN4#108 |
| R4-2311641 | ATG co-existence simulation results | CATT | RAN4#108 |
| R4-2311647 | Discussion on mobility requirements for Rel-18 ATG | CATT | RAN4#108 |
| R4-2311648 | Discussion on timing adjustments for Rel-18 ATG | CATT | RAN4#108 |
| R4-2311649 | Discussion on measurement requirements for Rel-18 ATG | CATT | RAN4#108 |
| R4-2311650 | Draft CR on ATG measurement procedure requirements | CATT | RAN4#108 |
| R4-2311788 | Discussion and draft LS on BS reference location accuracy for NR ATG | CMCC | RAN4#108 |
| R4-2311789 | Draft CR to TS 38.133: Introduction of R18 ATG abbreviations and requirement applicability | CMCC | RAN4#108 |
| R4-2311790 | TP to TR 38.876: RRM requirements for ATG network | CMCC | RAN4#108 |
| R4-2311791 | Discussion on RRM mobility requirements for ATG | CMCC | RAN4#108 |
| R4-2311792 | Discussion on RRM timing requirements for ATG | CMCC | RAN4#108 |
| R4-2311793 | Discussion on RRM measurement requirements for ATG | CMCC | RAN4#108 |
| R4-2311794 | Discussion on general issues for ATG | CMCC | RAN4#108 |
| R4-2311795 | Summary of simulation results for ATG UE and BS demodulation requirements | CMCC | RAN4#108 |
| R4-2311796 | Discussion on UE demodulation and CSI requirements for ATG scenario | CMCC | RAN4#108 |
| R4-2311797 | Simulation results for ATG PDSCH demodulation | CMCC | RAN4#108 |
| R4-2311798 | Discussion on BS demodulation requirements for ATG scenario | CMCC | RAN4#108 |
| R4-2311799 | Simulation results for ATG PUSCH demodulation | CMCC | RAN4#108 |
| R4-2311803 | Draft CR for TS 38.104 on adding RF requirements for ATG BS | CMCC | RAN4#108 |
| R4-2311804 | Discussion on ATG UE Rx requirements | CMCC | RAN4#108 |
| R4-2311805 | Discussion on ATG UE Tx requirements | CMCC | RAN4#108 |
| R4-2311810 | Discussion on ATG RF UE feature list | CMCC | RAN4#108 |
| R4-2311814 | Draft CR for TS 38.101-1 to introduce ATG UE RF requirements | CMCC | RAN4#108 |
| R4-2311816 | Discussion on ATG non-synchronization simulation results | CMCC | RAN4#108 |
| R4-2312011 | Discussion on measurement requirement in ATG | Ericsson | RAN4#108 |
| R4-2312063 | Discussion on ATG general demodulation issues | Ericsson | RAN4#108 |
| R4-2312064 | Discussion on ATG BS demodulation issues | Ericsson | RAN4#108 |
| R4-2312065 | Simulation results for ATG PUSCH demodulation | Ericsson | RAN4#108 |
| R4-2312204 | Discussion and simulation results for BS demodulation requirements for Rel-18 ATG | Samsung | RAN4#108 |
| R4-2312238 | Draft CR on RRC_IDLE and RRC_INACTIVE state mobility for ATG | LG Electronics Inc. | RAN4#108 |
| R4-2312239 | Discussion on mobility requirements for ATG RRM | LG Electronics Inc. | RAN4#108 |
| R4-2312241 | Discussion on guard period in TDD cell for ATG operation | LG Electronics Inc. | RAN4#108 |
| R4-2312259 | Discussion on measurement for ATG operation | LG Electronics Inc. | RAN4#108 |
| R4-2312291 | Draft TR 38.876 ATG | CMCC | RAN4#108 |
| R4-2312497 | ATG UE Demod: General | Qualcomm Incorporated | RAN4#108 |
| R4-2312498 | ATG UE Demod: UE Demod and CSI requirements | Qualcomm Incorporated | RAN4#108 |
| R4-2312549 | On UE demodulation requirements for ATG network | Ericsson | RAN4#108 |
| R4-2312550 | Simulation results for ATG PDSCH demodulation requirements | Ericsson | RAN4#108 |
| R4-2312617 | Discussions on ATG mobility requirements | Ericsson | RAN4#108 |
| R4-2312854 | Discussion on measurement requirements for ATG | Huawei, HiSilicon | RAN4#108 |
| R4-2312875 | Discussion on timing related open issues for ATG RRM | Huawei, HiSilicon | RAN4#108 |
| R4-2312876 | DraftCR on ATG specific signaling characteristics requirements | Huawei, HiSilicon | RAN4#108 |
| R4-2312884 | Discussion on ATG UE RF requirements | Qualcomm Incorporated | RAN4#108 |
| R4-2312905 | Discussion on ATG UE RF Tx requirements | Ericsson | RAN4#108 |
| R4-2312906 | Discussion on ATG UE RF Rx requirements | Ericsson | RAN4#108 |
| R4-2312960 | Discussion on simulation assumption to derive the isolation distance for ATG scenario | Huawei, HiSilicon | RAN4#108 |
| R4-2312961 | Simulation result for ATG Synchronized scenarios based on latest template | Huawei, HiSilicon | RAN4#108 |
| R4-2312962 | Discussion on ATG UE Tx requirements | Huawei, HiSilicon | RAN4#108 |
| R4-2312963 | Draft CR for TS 38.101-1 to introduce the framework for ATG UE RF requirements | Huawei, HiSilicon | RAN4#108 |
| R4-2312964 | TP for TR 38.876 to introduce ATG UE Tx requirements part 1 | Huawei, HiSilicon | RAN4#108 |
| R4-2312965 | Discussion on ATG UE Rx requirements | Huawei, HiSilicon | RAN4#108 |
| R4-2313089 | ATG UE Demod Simulation Results | Qualcomm Incorporated | RAN4#108 |
| R4-2313103 | Discussion on measurement requirements for air-to-ground network for NR | ZTE Corporation | RAN4#108 |
| R4-2313104 | Discussion on mobility requirements for air-to-ground network for NR | ZTE Corporation | RAN4#108 |
| R4-2313105 | Discussion on timing adjustment for air-to-ground network for NR | ZTE Corporation | RAN4#108 |
| R4-2313128 | DraftCR on CONNECTED state mobility for ATG | ZTE Corporation | RAN4#108 |
| R4-2313165 | Further discussion on ATG UE Tx RF requirements | ZTE Corporation | RAN4#108 |
| R4-2313166 | Further discussion on ATG UE Rx RF requirements | ZTE Corporation | RAN4#108 |
| R4-2313167 | Draft CR to TS38.104 Introduction of ATG BS | ZTE Corporation | RAN4#108 |
| R4-2313168 | The simulation results for ATG coexistence study | ZTE Corporation | RAN4#108 |
| R4-2313203 | ATG timing requirements. | Ericsson | RAN4#108 |
| R4-2313204 | On TDD in large ATG cells | Ericsson | RAN4#108 |
| R4-2313217 | Simulation results for ATG adjacent channel coexistence | Qualcomm CDMA Technologies | RAN4#108 |
| R4-2313438 | Open Issues on Mobility Requirements for ATG | Nokia, Nokia Shanghai Bell | RAN4#108 |
| R4-2313439 | Measurement Requirements for ATG UEs operating at 4 GHz | Nokia, Nokia Shanghai Bell | RAN4#108 |
| R4-2313501 | TP for TR 38.876: General aspects | Apple | RAN4#108 |
| R4-2313502 | TP for TR 38.876: ATG UE Tx requirement | Apple | RAN4#108 |
| R4-2313646 | Discussion on general aspects for NR ATG demodulation requirements | Huawei, HiSilicon | RAN4#108 |
| R4-2313647 | Discussion on NR UE ATG demodulation requirements | Huawei, HiSilicon | RAN4#108 |
| R4-2313648 | Simulation results on NR UE ATG demodulation requirements | Huawei, HiSilicon | RAN4#108 |
| R4-2313649 | Discussion on NR BS ATG demodulation requirements | Huawei, HiSilicon | RAN4#108 |
| R4-2313650 | Simulation results on NR BS ATG demodulation requirements | Huawei, HiSilicon | RAN4#108 |
| R4-2313708 | UL timing adjustment solutions for FR2 HST | Qualcomm Incorporated | RAN4#108 |
| R4-2313710 | RRM requirements for R18 ATG UEs | Qualcomm Incorporated | RAN4#108 |