3GPP TSG-RAN Meeting #101	RP-232254

Bangalore, India, September 11-15, 2023

Status Report to TSG

Agenda item:			13.3.13

| WI / SI Name | UE Conformance - Further enhancement on NR demodulation performance |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_demod_enh2-UEConTest |  |  |  |  |
| Unique ID | 960075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221299 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: Dec 2023 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 45% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Wu Jingzhou, Balasubramanian Vijay |
|  | Company | China Telecom, Qualcomm Inc |
|  | Email | wujingzhou@chinatelecom.cn, vijayb@qti.qualcomm.com |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

RAN5#96-e:

Work Plan was created in R5-224800.

Overall 5% completion reached.

RAN5#97:

Work Plan is updated in R5-224800.

RAN5#98:

Work Plan is updated in R5-231338.

RAN5#99:

The following CRs are agreed:

| R5-232837 | Adding ICS for UE MMSE-IRC receiver capability | China Telecom |
| --- | --- | --- |
| R5-232835 | Add applicability rule for PDSCH with inter cell interference and CRS-IM demodulation requirements | China Telecom |
| R5-233707 | Add PDSCH demodulation test case with inter-cell intereference 2Rx FDD | China Telecom |
| R5-233708 | Add PDSCH demodulation test case with inter-cell intereference 4Rx FDD | China Telecom |
| R5-233580 | Addition of Demodulation performance testcases for PDSCH with inter-cell interference | Qualcomm Europe Inc. Sweden |
| R5-233581 | Addition of Demodulation performance testcases for PDSCH with intra-cell inter user interference | Qualcomm Europe Inc. Sweden |
| R5-233582 | Addition of Demodulation performance testcases for PDSCH CRS interference mitigation under NR-LTE coexistense | Qualcomm Europe Inc. Sweden |
| R5-233583 | Addition of Demodulation performance testcases for PDSCH with inter-cell CRS interference | Qualcomm Europe Inc. Sweden |
| R5-232836 | Adding FRC for R17 demodulation enhancement WI | China Telecom |
| R5-232834 | Adding applicability for MMSE-IRC test cases | China Telecom |

RAN5#100:

The following CRs are agreed:

| R5-235692 | Addition of MU/TT analysis for 5.2.2.1.16, 5.2.2.2.17, 5.2.3.1.16, 5.2.3.2.17 | QUALCOMM Europe Inc. - Italy |
| --- | --- | --- |
| R5-234067 | Adding applicability rules for the remaining MMSE-IRC test cases | China Telecom |

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

RAN5#96-e:

- R5-224266, SR UE Conformance Further enhancement on NR demodulation performance RAN5#96e, China Telecom

- R5-224800, WP UE Conformance Test Aspects - Further enhancement on NR demodulation performance, Qualcomm

RAN5#98

- R5-226472, SR UE Conformance Further enhancement on NR demodulation performance RAN5#96e, China Telecom

- R5-226635, WP UE Conformance Test Aspects - Further enhancement on NR demodulation performance, Qualcomm

RAN5#98

- R5-230087, SR UE Conformance Further enhancement on NR demodulation performance RAN5#96e, China Telecom

- R5-231338, WP UE Conformance Test Aspects - Further enhancement on NR demodulation performance, Qualcomm