TSG RAN Meeting #102	RP-233958

11 - 15 December. 2023, Edinburgh, Scotland	rev from RP-232859

Source:	Thales

Title:	Rel-18 Work Item Exception for NR NTN (Non-Terrestrial Networks) enhancements

Document for:	Approval

Agenda Item:	9.3.2.7

3GPP™ Work Item Exception

# Title : 		NR NTN (Non-Terrestrial Networks) enhancements

## Acronym  : 	NR_NTN_enh

## Unique Identifier :	941006

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: yes | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#103 (March 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | 38.101-5, 38.133, 38.108 |  |  |  |  |
| Task(s) within work which are not complete: | Following core requirements are not completed in this WI. - NTN UE RF requirements - NTN UE RRM requirements - NTN SAN node RF requirements |  |  |  |  |
| Consequences if not included in Release 18: | These functions are not supported in Release 18. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the completion date of NR NTN (Non-Terrestrial Networks) enhancements WI to March 2024 (core part).

To finalise the specification of selected remaining core requirements for NR-NTN deployment in above 10 GHz

- Rx/Tx for the selected VSAT UE class/types for the Ka band (i.e. Off axis, spurious, EIS, EIRP, ACS)

- Rx/Tx for SAN node for the Ka band (i.e. ICS)

- RRM for electronically-steered beam UEs (Type 1) and mechanically-steered beam UEs (Type 2) (e.g. additional interruption time during inter satellite HO, non-zero beam switching delay)

To finalize the specification of remaining RRM core  requirements for Idle/Inactive mode  and connected mode mobility enhancement for NTN to NTN

Contentious Issues:

The specification of selected remaining core requirements for NR-NTN deployment in above 10 GHz listed above are expected to be contentious.