3GPP TSG RAN Meeting #102                                                                                    RP233973

Edinburgh, Scotland, December 11-15, 2023

Status Report to TSG

Agenda item:			9.4.3.7

| WI / SI Name | Enhancement for 700/800/900MHz band combinations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_700800900_combo_enh |  |  |  |  |
| Unique ID | 991046 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232680 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Dec/2023 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Shan Huiping |
|  | Company | CATT |
|  | Email | shanhuiping@catt.cn |
|  | Name | Liu Bo |
|  | Company | China Telecom |
|  | Email | liubo1@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#108bis meeting (Oct. 2023)

R4-2317790	Draft TS 38.101-1 big CR for NR_700800900_combo_enh

R4-2317587	Draft CR to TS38.101-1[R18] to add CA_n5-n8

R4-2316209	Draft CR for 38.101-1 to introduce CA_n5-n105

R4-2316210	Draft CR for 38.101-1 to introduce CA_n28-n105

R4-2317588	Draft CR to TS38.101-1R18 to add CA_n26-n28 and CA_n5-n28

R4-2317589	WF on NR_700800900_combo_enh

CA_ n26(2A)

Issue 1-1:  Baseline RF architecture

- Assume dual PA architecture only.

Issue 1-2: Current MPR applicability for UL CA_n26(2A)

- Current 2PA MPR requirements can apply for UL CA_n26(2A)

Issue 1-3: NS_12/ 13/ 14/ 15, NS_100 applicability for UL CA_n26(2A)

- The following idea is the guideline for the discussion in next meeting.

- Define the CA NC NS_12/13/14/15/100 with relaxed values for AMPR

UE is allowed to apply any backoff to meet emission requirements

Issue 1-4: Coexistence requirements with neighboring bands

- Companies are encouraged to study how to meet this requirement for UL NC CA.

- Max Channel BW per CC for this BCS is 15MHz

Issue 1-5: MSD test points and value

- The general approach/framework for 2UL/2DL FDD NC CA MSD will be discussed.

- The format in the following table can be considered as a starting point.

| CA configuration | PCC/SCC Bandwidth (MHz) | PCC UL Fc (MHz) | SCC UL Fc (MHz) | UL PCC allocation (LCRB) | UL SCC allocation (LCRB) | PCC DL Fc (MHz) | SCC DL Fc (MHz) | PCC ΔRIBC (dB) | SCC ΔRIBC (dB) | Duplex mode |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CA_n26(2A) | 5/5 | 816.5 | 839 | 12 (RBSTART = [0]) | 12(RBSTART = [3]) | 861.5 | 884 | TBD | TBD | FDD |

- The following principles can be considered and further discussed for the MSD requirement.

    - Channel allocation is 5MHz+5MHz

    - 15kHz SCS

    - Total of equally distributed RB is equivalent to the 10MHz UL configuration

    - PCC DL channel overlaps with the lowest order IMD product of the two CCs

    - RB start of each CC can be adjusted to better center the IMD product.

CA_ n5-n8

Issue 2-1: How to handle the outputs for 2U/2D CA_n5-n8 in this WI

- All the output of study about 2UL/2DL CA for CA_n5-n8 can be captured in the TR 38.872 for future reference.

Issue 2-2: How to add the UL restriction in 38.101 spec

- The draft CR R4-2317587 focuses on the wording of the note and the RF requirements.

- If any new approach is agreed for the UL restriction note, it can be fixed later.

CA_n5-n28-n105

Issue 3-2: Tib/Rib and MSD for CA_n5-n28-n105

- The following Tib/Rib are agreed

Table 7 ΔTIB,c and ΔRIB,c for CA_n5-n28-n105

| Inter-band CA Configuration | NR Band | ΔTIB,c [dB] | ΔRIB,c [dB] |
| --- | --- | --- | --- |
| CA_n5A-n28A-n105A | n5 | 0.7 | 0.2 |
|  | n28 | 1.0 | 0.7 |
|  | n105 | 1.0 | 0.7 |

- The following MSD table can be a starting point for next meeting’s discussion

| Band / Channel bandwidth / NRB / Duplex mode |  |  |  |  |  |  |  | Source of IMD |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NR CA band combination | NR band | UL Fc (MHz) | UL/DL BW (MHz) | UL CLRB | DL Fc (MHz) | MSD (dB) | Duplex mode |  |
| CA_n5-n28-n105 | n5 | 845 | 5 | 25 | 890 | N/A | FDD | N/A |
|  | n28 | 740 | 5 | 25 | 795 | N/A | FDD | N/A |
|  | n105 | 686 | 5 | 25 | 635 | [22.9] | FDD | IMD3 |

CA_ n26-n28

Issue 5-1: Requirements related to the protection of the band 28/n28

- The agreement is captured in the draft CR R4-2317588.

RAN4#109 meeting (Nov. 2023)

R4-2318464	Draft CR 38.101-1 to add DTV protection requirements for CA_n5-n28 and CA_n26-n28

R4-2321680	CR for capturing the output for 2UL/2DL CA_n5-n8

R4-2321682	Draft CR for 38.101-1 to introduce UL CA_n26(2A)

R4-2321681	Draft CR for 38.101-1 to introduce CA_n5-n28-n105

R4-2319889	Draft CR for 38.101-1 to introduce CA_n8-n20-n28

R4-2321679	TS 38.101-1 big CR for NR_700800900_combo_enh

2.4.2	Remaining Open issues

No open issues.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#108bis meeting

R4-2315203	On CA_n26(2A) ULCA	Skyworks Solutions Inc.

R4-2315389	MSD analysis for UL CA_n26(2A)	Apple

R4-2315821	Draft CR for TS 38.101-1 on introduction of CA_n28-n105	vivo

R4-2315822	Further discussion on CA_n5-n8	vivo

R4-2315919	On CA_n26-n28	Skyworks Solutions Inc.

R4-2316206	Discussion on RF requirements for CA_n26(2A)	Huawei, HiSilicon

R4-2316207	Draft CR for 38.101-1 to introduce CA_n5-n8	Huawei, HiSilicon

R4-2316208	Draft CR for 38.101-1 to introduce CA_n26-n28	Huawei, HiSilicon

R4-2316209	Draft CR for 38.101-1 to introduce CA_n5-n105	Huawei, HiSilicon, Spark NZ

R4-2316210	Draft CR for 38.101-1 to introduce CA_n28-n105	Huawei, HiSilicon, Spark NZ

R4-2316211	Discussion on RF requirements for CA_n5-n28-n105	Huawei, HiSilicon, Spark NZ

R4-2317236	Topic summary for [108-bis][112] NR_700800900_combo_enh	Moderator (CATT)

R4-2317573	Considerations for UL CA_n26(2A)	Qualcomm France

R4-2317587	Draft CR to TS38.101-1[R18] to add CA_n5-n8	ZTE Corporation

R4-2317588	Draft CR to TS38.101-1R18 to add CA_n26-n28 and CA_n5-n28	Skyworks Solutions Inc.., Huawei, ZTE

R4-2317589	WF on NR_700800900_combo_enh	CATT

RAN4#109 meeting

R4-2318121	Topic summary for [109][115] NR_700800900_combo_enh	Moderator (CATT)

R4-2318313	Discussion on the release independent for WI NR_700800900_combo_enh	CATT

R4-2318314	Release independent CR for NR_700800900_combo_enh	CATT

R4-2318419	MSD analysis for CA_n5-n28-n105	Apple

R4-2318434	MSD analysis for UL CA_n26(2A)	Apple

R4-2318463	Adding DTV protection requirements for n5-n28 and n26-n28	NTT DOCOMO, INC., KDDI Corporation

R4-2318464	Draft CR 38.101-1 to add DTV protection requirements for CA_n5-n28 and CA_n26-n28

R4-2321680	CR for capturing the output for 2UL/2DL CA_n5-n8

R4-2319885	Discussion on RF requirements for CA_n26(2A)	Huawei, HiSilicon

R4-2321682	Draft CR for 38.101-1 to introduce UL CA_n26(2A)

R4-2319887	Discussion on RF requirements for CA_n5-n28-n105	Huawei, HiSilicon, Spark NZ

R4-2321681	Draft CR for 38.101-1 to introduce CA_n5-n28-n105

R4-2319889	Draft CR for 38.101-1 to introduce CA_n8-n20-n28	Huawei, HiSilicon

R4-2320242	MSD for CA_n5A-n28A-n105A	Qualcomm France

R4-2320244	Considerations for UL CA_n26(2A)	Qualcomm France

R4-2320799	CA_n26(2A)	Murata Manufacturing Co Ltd.

R4-2320997	CA_n26(2A) MSD	Skyworks Solutions Inc.

R4-2321679	TS 38.101-1 big CR for NR_700800900_combo_enh	CATT, China Telecom

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template