3GPP TSG RAN meeting #106										RP-243092

Madrid, Spain, December 9-12, 2024

## Status Report to TSG

Agenda item:			13.4.17

| WI / SI Name | UE Conformance - Network energy savings for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | Netw_Energy_NR-UEConTest |  |  |  |  |
| Unique ID | 1030067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240291 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 54% (+30%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

26 CRs are agreed at RAN5#105.

For SIG part:

- Cell DTX and Cell DRX test cases are further updated.

- Cell selection test cases under NES mode is introduced.

- NES spatial domain type 1 and NES power domain test cases are introduced with some message contents TBD.

For RRM part:

- NES CHO test cases for NR FR1 are introduced with test tolerance analysis completed.

- NES CHO test cases for NR FR2 are introduced but the main test procedure, message contents and test tolerance analysis keep missing.

- SSB-less SCell activation test cases are updated with test procedure and message contents added.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-246939	WP UE Conformance - Network energy savings for NR		Huawei, HiSilicon

TS 38.508-1 CRs

- R5-246400	Corrections to PDCCH-Config	MC TF160

TS 38.508-2 CRs

- R5-246924	Addition of physical implementation capability for NES-based CHO	Huawei, HiSilicon

- R5-247236	Addition of PICS for CSI reporting	Nokia

TS 38.533 CRs

- R5-246925	Addition of minimum requirements for NR FR1 NES-based CHO test cases	Huawei, HiSilicon

- R5-247836	Addition of new test case 6.3.3.6 NR FR1 intra-frequency NES-based CHO	Huawei, HiSilicon

- R5-247920	Addition of new test case 6.3.3.7 NR FR1 inter-frequency NES-based CHO	Huawei, HiSilicon

- R5-247921	Addition of new test case 6.6.1.13 under Cell DTX	Huawei, HiSilicon

- R5-246929	Correction to test applicability for 6.6.1.2	Huawei, HiSilicon

- R5-247984	Addition of EN-DC FR1 Inter-band SSB-less Scell activation using A-TRS test case	Nokia

- R5-246990	Update to TRS based SCell Activation of SSB-less SCell in inter-band CA in non-DRX test case	Nokia

- R5-247807	Update to NR SA FR1 SSB-less SCell Activation SSB-less inter-band CA based on A-TRS in non-DRX test case	Nokia

- R5-247808	Introduction of NR SA FR2 intra-frequency  NES triggering conditional handover test case	Ericsson

- R5-247472	Introduction of NR SA FR2-FR1 inter-frequency NES triggering conditional handover test case 7.3.3.4	Ericsson

- R5-247473	Correction of Annex E for NES HO test cases	Ericsson

TS 38.522 CRs

- R5-246930	Addition of test applicabilities for Cell DTX and NES-based CHO test cases	Huawei, HiSilicon

- R5-247479	Applicability of NES triggering conditional handover test cases	Ericsson

TS 38.523-1 CRs

- R5-247622	Correction to 7.1.1.14.1.1 and 7.1.1.14.1.2 Cell DTX operation	Huawei, HiSilicon

- R5-247623	Correction to 7.1.1.14.1.3 and 7.1.1.14.1.4 Cell DRX operation	Huawei, HiSilicon

- R5-247624	Addition of new test case 6.1.2.28 for cell selection of NES mode	Huawei, HiSilicon

- R5-247626	New testcase 7.1.1.14.2.1 NES spatial domain Type 1 adaptation Periodic / CSI reporting	Nokia

- R5-247627	New testcase 7.1.1.14.2.3 NES Power domain adaptation / Semi-Periodic CSI reporting	Nokia

TS 38.523-2 CRs

- R5-246937r2	Addition of test applicability for 6.1.2.28 cell selection of NES mode		Huawei, HiSilicon

- R5-247628	Addition of applicability clauses for CSI reporting testcases	Nokia

TR 38.903 CRs

- R5-246931	Addition of test tolerance analysis for 6.3.3.6	Huawei, HiSilicon

- R5-246932	Addition of test tolerance analysis for 6.3.3.7	Huawei, HiSilicon

- R5-246933	Addition of test tolerance analysis for 6.6.1.13	Huawei, HiSilicon