## Slide 1: CT chair's input for joint CT/RAN/SA session about Rel-18
Mr Lionel Morand
CT Chair, Orange

## Slide 2: Rel-17 workplan for CT
Stage 3 Freeze: March '22 (TSG#95)
OpenAPI/ASN.1 Freeze: June '22 (TSG#96)
Exceptions and specification stabilization expected till June '22 (TSG#96)
  Could lead to shift OpenAPI/ASN.1 Freeze by 1 plenary cycle
2022
2021
June '22
OpenAPI/ASN.1
Freeze
Rel-17 Stage 3
March '22
Stage 3
Freeze
Rel-17
Exception
Sept '22
OpenAPI/ASN.1
Freeze

## Slide 3: Rel-18 aspects for CT
CT owns some stage 2 but is mainly dependent on SA stage 2 inputs for producing stage 3.
For CT-owned stage 2, the Rel-18 work can start as soon as the Rel-17 workload will decrease
CT can produce TEI18 independent of any stage 2 right after the freeze of the Rel-17
Part of Stage 3 work (e.g. study on protocol selection/evolution) can be triggered at the CT-level before the finalization of the stage 2

## Slide 4: On the Rel-18 timeline
CT needs to be in sync with SA/RAN
18-month timeframe discussion postponed to the TSG joint session
  as CT depends on SA/RAN stage 2 completion dates
CT requires 9 months between Stage 2 freeze and Stage 3 freeze
  CT needs frozen and stable functional scope to implement the protocol details in new/existing specifications
  3 plenary cycles provide enough time for
    Development/update of the new/existing specifications
    Efficient TSG-cross coordination
      strong interaction and inter-dependency with SA1, SA2, SA3, SA4, SA5, SA6, RAN2, RAN3, RAN5

## Slide 5: Thank You!
Lionel Morand
3GPP TSG CT Chair
ETSI
lionel.morand@orange.com