3GPP TSG RAN Meeting #93-e							          RP-212237

Electronic Meeting, Sep. 13 - 17, 2021

Status Report to TSG

Agenda item:			9.4.5.1

| WI / SI Name | Band combinations for concurrent operation of NR/LTE Uu bands/band combinations and one NR/LTE V2X PC5 band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_LTE_V2X_PC5_combos |  |  |  |  |
| Unique ID | 880080 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210588 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: 03/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 80% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Yuan Gao |
|  | Company | CATT |
|  | Email | gaoyuan@catt.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

Individual combination names, proponents and supporting companies for concurrent operation of NR/LTE Uu bands/band combinations and one NR/LTE V2X PC5 band are listed as follows:

| Band combination configuration | Uplink Config. | BCS | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| V2X_n39A_n47A | V2X_n39A_n47A | 0 | Yuan Gao CATT | TR 37.875: R4-2011795 R4-2011796 TS 38.101-1: R4-2016872 | Yes | Yes | None |
| V2X_n40A_n47A | V2X_n40A_n47A | 0 | Yuan Gao CATT | TR 37.875: R4-2016871 R4-2017829 TS 38.101-1: R4-2016872 | Yes | Yes | None |
| V2X_n41A_n47A | V2X_n41A_n47A | 0 | Yuan Gao CATT | TR 37.875: R4-2103199 TS 38.101-1: R4-2013200 | Yes | Yes | None |
| V2X_n79A_n47A | V2X_n79A_n47A | 0 | Yuan Gao CATT | TR 37.875: R4-2104769 TS 38.101-1: R4-2109041 | No | No | MSD for Uu band is FFS. |
| V2X_n78A_n47A | V2X_n78A_n47A | 0 | Yuan Gao CATT | TR 37.875: R4-2109038 TS 38.101-1: R4-2109039 | Yes | Yes | None |
| V2X_n39A_47A | V2X_n39A_47A | 0 | Yuan Gao CATT | TR 37.875: R4-2103199 TS 38.101-3: R4-2016873 | Yes | Yes | None |
| V2X_n40A_47A | V2X_n40A_47A | 0 | Yuan Gao CATT | TR 37.875: R4-2103199 TS 38.101-3: R4-2016873 | Yes | Yes | None |
| V2X_n41A_47A | V2X_n41A_47A | 0 | Yuan Gao CATT | TR 37.875: R4-2103199 TS 38.101-3: R4-2013201 | Yes | Yes | None |
| V2X_n79A_47A | V2X_n79A_47A | 0 | Yuan Gao CATT | TR 37.875: R4-2104769 TS 38.101-3: R4-2109042 | No | No | MSD for Uu band is FFS. |
| V2X_n78A_47A | V2X_n78A_47A | 0 | Yuan Gao CATT | TR 37.875: R4-2109038 TS 38.101-3: R4-2109040 | Yes | Yes | None |
| V2X_39A_n47A | V2X_39A_n47A | 0 | Yuan Gao CATT | TR 37.875: R4-2103199 TS 38.101-3: R4-2016873 | Yes | Yes | None |
| V2X_40A_n47A | V2X_40A_n47A | 0 | Yuan Gao CATT | TR 37.875: R4-2103199 TS 38.101-3: R4-2016873 | Yes | Yes | None |
| V2X_41A_n47A | V2X_41A_n47A | 0 | Yuan Gao CATT | TR 37.875: R4-2103199 TS 38.101-3: R4-2013201 | Yes | Yes | None |
| V2X_3A_n47A | V2X_3A_n47A | 0 | Yuan Gao CATT | TR 37.875: R4-2111948 TS 38.101-3: R4-2111949 | Yes | Yes | None |

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2114735, Email discussion summary for [100-e][115] NR_LTE_V2X_PC5_combos, Moderator (CATT), RAN4#100-e

- R4-2111947, On notation for V2X band combinations, CATT, RAN4#100-e

- R4-2112285, Calculation of MSD for n79 for V2X_n79A-n47A and V2X_n79A-47A and accompanying TP, Qualcomm Incorporated, RAN4#100-e

- R4-2113420, Discussion and TP for TR 37.875 on MSD for V2X_n79A-n47A and V2X_n79A_47A, Huawei, HiSilicon, RAN4#100-e

- R4-2111949, CR for TS 38.101-3, Introduce new band combination of V2X_3A_n47A, CATT, RAN4#100-e

- R4-2111950, TR 37.875, Band combinations for V2X con-current operation, CATT, RAN4#100-e

- R4-2111948, TP on V2X_3A_n47A coexistence study and band combos notation correction, CATT, RAN4#100-e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template