## Slide 1: RAN Timeline and Meeting Planning
Source: RAN Chair, RAN1 Chair, RAN2 Chair, RAN3 Chair, RAN4 Chair, RAN5 Chair
RP-212582
3GPP TSG RAN#93-e
13th – 17th, September 2021

## Slide 2: Background: RAN#92-e endorsed RAN meeting plan & Rel-18 planning
TSG
June
2021
WG
TSG
RAN1-E
T
S
G
#
9
3 E
RAN5-E
RAN4-E
RAN3-E
RAN2-E
Planned as E-meetings
21-25
28-2
5-9
12-16
19-23
26-30
2-6
9-13
16-20
23-27
30-3
6-10
13-17
20-24
27-1
4-8
11-15
18-22
25-29
1-5
8-12
15-19
22-26
29-3
6-10
13-17
20-24
14-18
T
S
G
#
9
2
E
I
N
A
C
T
I
V
E
P
E
R
I
O
D
July
2021
August
2021
September
2021
October
2021
November
2021
December
2021
R
E
L
1
8
W
S
G
T W
s
TBC in September (f2f or E-meeting)
WG
WG
TSG
RAN5-E
Rel18
Email
Discussion
Q&A
Rel18
Email
Prep
January
2022
February
2022
17-21
24-28
31-04
07-11
14-18
21-25
March
2022
28-04
07-11
14-18
T
S
G
#
9
5
Rel-17 stage-3 freeze
Rel-18 RAN4 package approval
RAN1
RAN4
RAN3
RAN2
RAN5
10-14
03-07
WG
WG
TSG
Rel18
Email
Prep
Rel18
RAN4 Email
Prep
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
Rel18
consolidation
RAN1E
(5+2)
RAN2-E
RAN3-E
RAN4-E
T
S
G
#
9
4
E
Rel-17 RAN1 freeze
Rel-18 RAN1/2/3/4 package approval
I
N
A
C
T
I
V
E
P
E
R
I
O
D
21-25
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN1E
(2+5)
RAN2
(5+2)
RAN3 (5+3)
RAN4 (5+2)
RAN1
(5+2)
INACTIVE

## Slide 3: RAN timeline 1/2
Note: RWS tentatively decided an 18-month duration for Rel-18
Proposal
  Rel-17 completion dates stay the same as agreed earlier
    Dec’21 RAN1 completion; Mar’22 RAN2/3/4 completion; June’22 ASN.1 freeze
  Rel-18 package approval planning remains unchanged
    Dec’21 RAN1/2/3-led package approval, possibly some RAN4-led items; Mar’22 RAN4-led package approval.
    The content of Rel-18 targets an 18-month duration (as tentatively agreed in RWS-210659) calculated from the start of the Rel-18 work.
  Rel-18 starts in 2Q for RAN1 and in 3Q for RAN2/3/4
Rel-18 starting date & duration are to be further confirmed/decided during the joint RAN/SA/CT session

## Slide 4: RAN timeline 2/2
For Q1’2022 WG meetings
  Confirm to be electronic
  It is important to further emphasize the need to focus on only essential CRs during this quarter particularly considering the amount of work in completing Rel-17
For Q1’2022 RAN#95, Q2’2022 WG meetings, Q2’2022 RAN#96
  Planning both physical and electronic meetings  see next slide
    Note: RAN#95-e is scheduled from March 17 to March 23 (with the goal to finish SA related issues by March 18), necessary for alignment with SA/CT plenary meetings
      The weekend (March 19-20) in between (March 17-18 vs. March 21-23) will be a silence period
    RAN2 may organize 1-2 Ad-Hoc GTW sessions (without decision power) in April for ASN.1 review (details TBD)
  Decision for Q1’2022 RAN#95 and Q2’2022 WG meetings is to be made in RAN#94-e
    Particularly if resuming physical meetings may start from RAN plenary first
      NOTE: depending on further checking with the meeting host, a decision for RAN#95 may be announced earlier
    The “inactive periods” during Mar. 28 to Apr. 01 & May 02-06 in 2Q’22 may be used for ASN.1 freeze related email discussion, up to RAN2 Chair
  Decision for Q2’2022 RAN#96 is to be made in RAN#95-e
For a quarter where a WG has two e-meetings, careful arrangement of the meeting agenda (including possible split of the agendas) is expected – up to each WG’s discretion
Additional planning for Q3/2022 and afterwards is to be discussed in RAN#94-e
  Including careful discussion aiming for long-term e-meeting planning assuming e-meetings as a new “norm”

## Slide 5: Proposed RAN meeting plan & Rel-18 planning
TSG
WG
WG
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
TSG
T
S
G
#
9
3 E
Planned as E-meetings
6-10
13-17
20-24
27-1
4-8
11-15
18-22
25-29
1-5
8-12
15-19
22-26
29-3
6-10
13-17
20-24
September
2021
October
2021
November
2021
December
2021
TBC in December (f2f or E-meeting)
WG
WG
TSG
RAN5-E
January
2022
February
2022
17-21
24-28
31-04
07-11
14-18
21-25
March
2022
28-04
07-11
14-18
T
S
G
#
9
5
Rel-17 stage-3 freeze
Rel-18 RAN4 package approval
RAN1-E
(5+4)
RAN4-E
(5+4)
RAN3-E
(5+4)
RAN2-E
(5+4)
RAN5-E
(5+4)
10-14
03-07
WG
WG
TSG
Rel18
Email
Prep
Rel18
RAN4 Email
Prep
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
Rel18
consolidation
RAN1-E
(5+2)
RAN2-E
RAN3-E
RAN4-E
T
S
G
#
9
4
E
Rel-17 RAN1 freeze
Rel-18 RAN1/2/3/4 package approval
I
N
A
C
T
I
V
E
P
E
R
I
O
D
21-25
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN1-E
(2+5)
RAN2-E
(5+2)
RAN3-E (5+3)
RAN4-E (5+2)
RAN1-E
(5+2)
INACTIVE
April
2022
May
2022
11-15
18-22
25-29
02-06
09-13
16-20
June
2022
23-27
30-3
6-10
20-24
28-01
13-17
04-08
T
S
G
#
9
6
Rel-17 ASN.1
freeze
RAN1-E
RAN4-E
(2+5)
RAN3-E
RAN2-E
RAN5-E
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN4-E (3+3)
Friday to Monday,
inclusive
03/17-03/23
4/20-4/27

## Slide 6: “Offline” GTW Sessions for RAN WG e-Meetings
To further improve e-meeting efficiency, consider introducing “offline” GTW sessions in parallel with “online” GTW sessions in RAN WGs
  Similar to the arrangement of “online” & “offline” sessions during physical meetings
  “Offline” sessions
    are to be chaired by delegates (e.g., Rapporteurs, feature leads, etc.) appointed by RAN WG Chairs
    are to only discuss on critical issues identified by RAN WG chairs
    Have no decision power (i.e., no official agreements), but to facilitate the discussion during “online” sessions
  Detailed management of the “offline” GTW sessions is up to each WG Chair, and will be announced with enough leading time
    Whether to use “Offline” sessions, how many in parallel, etc.
    If used, the “offline” GTW sessions are expected to be in parallel with “online” sessions
      That is, no intention to introduce additional time slot for “offline” sessions (unless deemed necessary per WG chair’s discretion)

## Slide 7: Proposal
It is proposed to endorse the RAN timeline and meeting planning on slides 3 to 6.