## Slide 1: Operator concern on quality, timeline and maturity of Rel-18
T-Mobile USA, Deutsche Telekom, Telecom Italia, Vodafone, BT, Turkcell, Spark NZ

## Slide 2: Change R18 Close by 6 months
Quality must be the driving force in publication, not publication deadlines
The past three releases were not ready for commercial deployment when RAN plenary declared the release closed
  R15 SA/“main drop” required 18 months to be ready for implementation
  R16 required 9 months to be implementation ready
  R17 significant ongoing maintenance i.e. slicing, V2X, REDCAP
This caused market confusion and had operators’ engineering teams asking vendors for features that did not function as promised
All RAN WGs are overloaded. The result is reduced quality and delegate burnout
  Need to allow more time for SA and RAN coordination
    RAN’s XR SID is closing before SA and RAN have fully accounted for decisions in each group.
    Slicing mismatch still being addressed in maintenance

## Slide 3: Changing R18 Completion Date
No immediate operator need for large majority of R18 features
  Vendors are still implementing R15 and R16 features and SA is not yet globally deployed
    BWP without restriction is good R15 example
  Need to wait and see if there is commercial interest before continuing to develop advanced features for, e.g.:
    MBS
    V2X
    IAB
    Sidelink
    NR-U
    NTN / NTN-IoT

## Slide 4: Approved CRs per year
* Current year extrapolated estimate
Chart: Approved CR’s per Year
| 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022*
 | 8022 | 8430 | 7964 | 9683 | 9121 | 11887 | 14467 | 14907.3333 | 15649 | 15650
Chart: Nbr of specs (frozen Releases)
| R99 | Rel-4 | Rel-5 | Rel-6 | Rel-7 | Rel-8 | Rel-9 | Rel-10 | Rel-11 | Rel-12 | Rel-13 | Rel-14 | Rel-15 | Rel-16 | Rel-17
Nbr of specs | 446 | 516 | 582 | 760 | 875 | 1057 | 1099 | 1041 | 1147 | 1212 | 1266 | 1313 | 1523 | 1648 | 1749
Keeping the traditional 12 or 18 month release cadence doesn’t pass the common sense test given the explosion of TDOC’s and the number of specifications to be maintained.

## Slide 5: Affected specs per release (RAN)
Chart: Specs affected per release per TSG cycle - RAN
| Rel-8 | Rel-9 | Rel-10 | Rel-11 | Rel-12 | Rel-13 | Rel-14 | Rel-15 | Rel-16 | Rel-17 | Rel-18 | Rel-19
TSG94e | 1 | 1 | 1 | 5 | 12 | 50 | 94 | 32 | 0 | 0
TSG95e | 2 | 4 | 37 | 71 | 91 | 0 | 0
TSG96 | 1 | 1 | 1 | 1 | 1 | 2 | 5 | 30 | 75 | 99 | 1 | 0
TSG97e | 1 | 1 | 1 | 2 | 3 | 25 | 55 | 89 | 2 | 0
Number of impacted specifications per RAN TSG meeting is not sustainable

## Slide 6: Move SA, CT and RAN completion dates to a realistic schedule !
*
Now
Note: All starting dates are indicative
Projection - Rel-19 dates TBD
TSG#93-e
SA1 Stage 1100%
RAN4perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
Note:
Stage 1 SA1 & “RAN content definition” completed TSG#86
Stage 2 studies completed TSG#90, Normative work completed TSG#92, Stage 2 exceptions completed TSG#93
RAN4
content def.
Release 19
SA1 Stage 1 80%
100%
Release 17
Release 18
TSG#94-e
TSG#95-e
TSG#96
TSG#97-e
TSG#98
TSG#99
TSG#100
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
RAN Content def.
RAN1
ASN.1 & Open APIs
Stage 3 (CT & SA)
RAN4perf
RAN Completion (RAN2/3/4core)
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
RAN 1,2,3,4 Content def.
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
Added Time
Move all end dates out by 2 Quarters
Added Time
Added Time
Added Time
Added Time
2022
2023
2024

## Slide 7: Important Factors
Don’t allow the extra time to be filled with new work when there is already too much work to be done!
No new non-spectrum-related work items beyond what was planned RP-213469 and RP-220068, no increase in the scope for any WID.
  Extend completion data for study items shown below to at least March 2023
Reserve time for WIDs that need to complete work requested by other TSG’s
Project | TU estimate
Enhancements for XR | 6 month (RAN2)/9 month (RAN1) SI, followed by WI, ~2 TUs
Positioning Evolution | 9 month SI, followed by 9 month WI, ~3 Tus
Network energy savings | 9 month SI, followed by 9 month WI, ~1-2 TUs
Smart Repeater | 6 month SI, followed by 6 month WI, ~1 TU
Legend - XX: WI; XX: SI only; XX: SI followed WI
RAN1, RAN2, RAN3 SID followed by WID

## Slide 8: Summary
Quality must be the driving force in publication, not publication deadlines
Move Release 18 completion date out 6 months
    Only start WID’s shown in RP-213469, RP-220068 and ones requested by other TSG’s
Continue SI phase for XR, Positioning, Network Energy Saving, and Smart Repeater for another 3 months before turning them into a WI
Improve specification quality and improve inter TSG coordination
Increase industry need for quality specifications at the right time for when features will be available in commercial product
Don’t allow the extra time to be filled with new work when there is already to much work to be done!
Lower the overall burden for all 3GPP delegates as elec meetings continue !