3GPP TSG RAN meeting #99	RP-230785

Rotterdam, Netherlands, March 20-23, 2023

## Status Report to TSG

Agenda item:			9.3.2.9

| WI / SI Name | XR Enhancements for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_XR_enh-Core |  |  |  |  |
| Unique ID | 981039 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223502 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 2023/12 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 10% | Performance Part: N/A | Testing part: N/A |  |

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Benoist Sébire |
|  | Company | Nokia |
|  | Email | benoist.sebire@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

RAN2 has completed the study and the TR is submitted for approval at this meeting.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

## 2.2	RAN2

#### 2.2.1	Agreements

New agreements from RAN2#121 meeting:

-	Regarding power saving:

-	Companies should evaluate the RAN2 specification impacts and any other RAN2 aspects of their proposals for XR DRX.

-	Companies should evaluate the (high-level) impacts to RAN1/4 specification from their proposals for XR DRX.

-	Companies should try to coordinate with each other offline and bring joint proposals to next meeting. RAN2 aims to exclude proposals with least support in the next meeting.

-	Companies should evaluate the RAN2 specification impacts and any other RAN2 aspects of their proposals for SFN wrap-around.

-	Same as for DRX solutions, companies should try to coordinate with each other offline and bring joint proposals to next meeting. RAN2 aims to exclude proposals with least support in the next meeting.

-	Whether the issue of retransmission-less CG for UL pose transmission is addressed in the WI needs to be discussed in RAN

-	Regarding capacity enhancements:

-	New BSR tables are fixed (=specified) or semi-static (RRC-based).

-	FFS how many BSR tables are defined.

#### 2.2.2	Open Issues

All objectives of the work item remain open as per the agreed work plan. One new issue flagged for RAN to discuss though, is whether the issue of retransmission-less CG for UL pose transmission needs to be addressed in the WI or not.

## 3.	Detailed progress in SA WGs since last TSG meeting (for all involved WGs)

## 4.	References

New references from the last RAN WG meetings.

RAN2#121

- R2-2300118, Discussion on XR power saving, Huawei, HiSilicon

- R2-2300188, DRX enhancements for XR, Qualcomm Incorporated

- R2-2300226, DRX enhancements for XR Power Saving, CATT

- R2-2300324, Discussion on DRX Enhancements for XR Power Saving, vivo

- R2-2300423, Discussing on XR-specific C-DRX enhancement, Xiaomi Communications

- R2-2300432, C-DRX enhancements for XR traffic, Intel Corporation

- R2-2300565, XR-Specific power saving, ZTE Corporation, Sanechips

- R2-2300591, XR-specific power saving enhancement, Google Inc.

- R2-2300695, XR-specific power saving, InterDigital

- R2-2300699, Discussion on XR data periodicity mismatch, FGI

- R2-2300774, DRX enhancement for power saving in XR, LG Electronics Inc.

- R2-2300843, Discussion on C-DRX enhancement for XR, NEC Corporation

- R2-2300909, C-DRX enhancements for XR-specific power saving, DENSO CORPORATION

- R2-2300945, Discussion of DRX enhancement, Lenovo

- R2-2301091, Proposals on XR specific C-DRX power saving enhancements, Sony

- R2-2301237, Discussion on DRX enhancements, CMCC

- R2-2301323, Discussion on power saving scheme for XR, Samsung

- R2-2301372, C-DRX enhancements for XR, MediaTek Inc.

- R2-2301508, Discussion on XR-specific power saving, Ericsson

- R2-2301516, Power saving enhancements for XR, Nokia, Nokia Shanghai Bell

- R2-2301834, Discussion on various frame rates supported for XR-specific power saving, III

- R2-2300189, Enhancements for capacity improvements, Qualcomm Incorporated

- R2-2300227, The Issues of XR-specific Capacity Improvements, CATT

- R2-2300256, Dynamic BSR formulation and reporting for XR, Dell Technologies

- R2-2300325, Discussion on Feedback Enhancements for XR, vivo

- R2-2300397, Discussion on BSR enhancement for XR capacity improvements, TCL Communication Ltd.

- R2-2300422, Discussing on UE feedback enhancements for XR capacity, Xiaomi Communications

- R2-2300433, Enhancements to Buffer Status Reporting for XR Traffic, Intel Corporation

- R2-2300463, Discussion on capacity improvement, OPPO

- R2-2300560, BSR enhancements for XR, ZTE Corporation, Sanechips

- R2-2300592, XR-Specific capacity improvements, Google Inc.

- R2-2300641, Considerations on XR capacity improvements, KDDI Corporation

- R2-2300665, BSR enhancements for XR, Spreadtrum Communications

- R2-2300684, Discussion on capacity improvements for XR, Google Inc.

- R2-2300696, XR-specific capacity improvements, InterDigital

- R2-2300727, Views on BSR Enhancements for XR, Apple

- R2-2300728, Views on Configured Grant Enhancements for XR, Apple

- R2-2300826, Discussion on BSR enhancement for XR, NEC Corporation

- R2-2300918, Discussion on XR-specific capacity improvements, DENSO CORPORATION

- R2-2300946, Discussion on UE Feedback enhancements, Lenovo

- R2-2301030, Discussions on XR-specific capacity improvements, Fujitsu

- R2-2301092, Considerations on XR specific capacity improvements, Sony

- R2-2301248, Discussion on XR-specific capacity improvement, CMCC

- R2-2301423, Capacity enhancement for XR, MediaTek Inc.

- R2-2301507, Discussion on XR-specific capacity improvements, Ericsson

- R2-2301517, Capacity improvements, Nokia, Nokia Shanghai Bell

- R2-2301721, Discussion on MAC enhancement for XR-specific capacity improvement, Huawei, HiSilicon

- R2-2301725, Discussion on BSR enhancement and delay information report, LG Electronics Inc.

- R2-2301773, Discussion on BSR enhancements for XR, Samsung

- R2-2301805, Discussion on XR-specific capacity improvements, III