**3GPP TSG RAN meeting #88e RP-200xxx**

**Electronic Meeting, June 29 - July 3, 2020**

## Status Report to TSG

**Agenda item:** 9.3.2

|  |  |
| --- | --- |
| **WI / SI Name** | **Cross Link Interference (CLI) handling and Remote Interference Management (RIM) for NR** |
| included in this status report | Study Item: No | Core part: Yes | Performance part:Yes | Testing part:No |
| **Acronym** | **NR\_CLI\_RIM** |
| **Unique ID** | 800082 |
| **TSG Tdoc of latest approved WI/SI description (if any)** | RP-193190 |
| **Target Completion Date****(indicate if changed)** | Study Item:  | Core part: 06/2020 | Performance part: 06/2020 | Testing part:  |
| **Overall Completion level** | Study Item:  | Core part: 100% | Performance Part: 100% | Testing part:  |

Note: Overall completion level percentage numbers should use one of the colors below:

* xx%: Normal progress, no RAN plenary action needed
* xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action
* xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

**Source:**

|  |  |
| --- | --- |
| **Leading WG** | RAN WG1 |
| **Rapporteur** | **Name** | Hyunsoo Ko |
| **Company** | LG Electronics |
| **Email** | hyunsoo.ko@lge.com |

## 1 Work plan related evaluation

|  |  |
| --- | --- |
| **Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting?** | NO |

*If you answered No: Then please remove the Excel file from the zip file of this status report.*

*If you answered Yes: Then please fill out the attached Excel template to request a modification of the time budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI. The basis are the endorsed time budgets of the last RAN meeting. Please highlight all changes of the values.
 One time unit (TU) corresponds to ~ 2 hours in the meeting.
 If this status report covers a WI with Core and Performance part, then please have one line for each in the attached Excel table.
 Note: If no Excel table is attached, then this means no time budget change.*

**Additional explanations/motivations for the time budget changes in the attached Excel table:**

## 2. Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

 NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1 RAN1

#### 2.1.1 Agreements

**RAN1#100b-e**

The following LS was sent to RAN2:

* [R1-2002966](file:///C%3A%5CUsers%5Cwanshic%5COneDrive%20-%20Qualcomm%5CDocuments%5CStandards%5C3GPP%20Standards%5CMeeting%20Documents%5CTSGR1_100b%5CDocs%5CR1-2002966.zip) LS on subcarrier spacing for CLI-RSSI measurement

The following CR was endorsed.

* R1-2003147 Correction on SRS-RSRP reception procedure for CLI TS38.214

#### 2.1.2 Remaining Open issues

## 2.2 RAN2

#### 2.2.1 Agreements

#### 2.2.2 Remaining Open issues

## 2.3 RAN3

#### 2.3.1 Agreements

#### 2.3.2 Remaining Open issues

## 2.4 RAN4

#### 2.4.1 Agreements

#### 2.4.2 Remaining Open issues

## 2.5 RAN5

#### 2.5.1 Agreements

#### 2.5.2 Remaining Open issues

#### 2.5.3 Remaining Open issues with cross-WG dependencies

## 2.6 RAN6

#### 2.6.1 Agreements

#### 2.6.2 Remaining Open issues

## 3. Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1 SAx/CTs

#### 3.1.1 Agreements with cross-TSG impacts

#### 3.1.2 Remaining Open issues with cross-TSG impacts

Accomplish the specification work in SA5

## 4. References

NOTE: This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

**RAN1#100b-e**

1. [R1-2001523](file:///C%3A%5CUsers%5Cwanshic%5COneDrive%20-%20Qualcomm%5CDocuments%5CStandards%5C3GPP%20Standards%5CMeeting%20Documents%5CTSGR1_100b%5CDocs%5CR1-2001523.zip) Reply LS on CLI measurement capability RAN4, Huawei
2. [R1-2001589](file:///C%3A%5CUsers%5Cwanshic%5COneDrive%20-%20Qualcomm%5CDocuments%5CStandards%5C3GPP%20Standards%5CMeeting%20Documents%5CTSGR1_100b%5CDocs%5CR1-2001589.zip) Discussion on CLI and TBS ambiguity ZTE
3. [R1-2001957](file:///C%3A%5CUsers%5Cwanshic%5COneDrive%20-%20Qualcomm%5CDocuments%5CStandards%5C3GPP%20Standards%5CMeeting%20Documents%5CTSGR1_100b%5CDocs%5CR1-2001957.zip) Remaining details of CLI measurement and reporting at a UE LG Electronics
4. [R1-2002966](file:///C%3A%5CUsers%5Cwanshic%5COneDrive%20-%20Qualcomm%5CDocuments%5CStandards%5C3GPP%20Standards%5CMeeting%20Documents%5CTSGR1_100b%5CDocs%5CR1-2002966.zip) LS on subcarrier spacing for CLI-RSSI measurement RAN1, LG Electronics
5. [R1-2002893](file:///C%3A%5CUsers%5Cwanshic%5COneDrive%20-%20Qualcomm%5CDocuments%5CStandards%5C3GPP%20Standards%5CMeeting%20Documents%5CTSGR1_100b%5CDocs%5CR1-2002893.zip) Summary on Email discussion [100b-e-NR-TEIs-01] NTT DOCOMO, INC.
6. [R1-2003147](file:///C%3A%5CUsers%5Cwanshic%5COneDrive%20-%20Qualcomm%5CDocuments%5CStandards%5C3GPP%20Standards%5CMeeting%20Documents%5CTSGR1_100b%5CDocs%5CR1-2003147.zip) Correction on SRS-RSRP reception procedure for CLI Nokia, Nokia Shanghai Bell

**RAN2 #109e**

**RAN4#94-e**

v04.81 31.07.2018 simplification of template and addition of cross-TSG aspects

v04.80 21.05.2018 minor adaptations for RAN #80

v04.79 26.02.2018 minor adaptations for RAN #79

v04.78 18.11.2017 minor adaptations for RAN #78

v04.77 06.08.2017 minor adaptations for RAN #77

v04.76 15.05.2017 minor adaptations for RAN #76

v04.75 31.01.2017 minor adaptations for RAN #75

v04.74 28.10.2016 minor adaptations for RAN #74

v04.73 01.09.2016 adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72 26.05.2016 adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71 10.02.2016 minor adaptations for RAN #71

v04.70 30.10.2015 minor adaptations for RAN #70

v04.69 12.08.2015 minor adaptations for RAN #69

v04.68 21.05.2015 minor adaptations for RAN #68

v04.67 01.02.2015 minor adaptations for RAN #67

v04.66 16.11.2014 minor adaptations for RAN #66

v04.65 16.08.2014 minor adaptations for RAN #65

v04.64 22.05.2014 minor adaptations for RAN #64

v04.63 24.01.2014 restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62 11.11.2013 section 1.2.3 adapted for RAN #62

v03 11.08.2013 section 1.2.3 added on time budget

v02 07.05.2010 history added, some spelling corrections

v01 13.11.2009 First version of the template