3GPP TSG-RAN WG1 #110bis-e	R1-2208667

e-Meeting, Oct 10th – 19th, 2022

Agenda item:	9.14

Source:	Rapporteur (vivo)

Title:	Work Plan for Rel-18 SI on low-power Wake-up Signal and Receiver for NR

Release:	Release 18

WID/SID:	FS_NR_LPWUS

Document for:	Information

1	Introduction

This contribution suggests a workplan for the SI on low-power Wake-up Signal and Receiver for NR[1].

- Timeline

RAN-P has agreed the following time plan for the new Rel-18 SI on low-power wake-ip signal and receiver for NR. The TR for information is at RAN#101 (Sep’23), and the TR for approval is at RAN#102 (Dec’23).

|  | 4Q'2022 |  | 1Q'2023 | 2Q'2023 |  | 3Q'2023 | 4Q'2023 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 10-Oct | 14-Nov | 27-Feb | 17-Apr | 22-May | 21-Aug | 9-Oct | 13-Nov |
| RAN1 | 1 | 1 | 1 | 1 | 1 | 1 |  |  |
| RAN2 |  |  |  | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 |
| RAN4 |  |  | 0.25 | 0.5 | 0.5 | 0.5 | 0.25 | 0.25 |

Figure 1: LP-WUS/WUR Timeline

3	Objectives of SI

As opposed to the work on UE power savings in previous releases, this study will not require existing signals to be used as WUS. All WUS solutions identified shall be able to operate in a cell supporting legacy UEs. Solutions should target substantial gains compared to the existing Rel-15/16/17 UE power saving mechanisms. Other aspects such as detection performance, coverage, UE complexity, should be covered by the evaluation.

The study item includes the following objectives:

- Identify evaluation methodology (including the use cases) & KPIs [RAN1] - Primarily target low-power WUS/WUR for power-sensitive, small form-factor devices including IoT use cases (such as industrial sensors, controllers) and wearables - Other use cases are not precluded - Study and evaluate low-power wake-up receiver architectures [RAN1, RAN4] - Study and evaluate wake-up signal designs to support wake-up receivers [RAN1, RAN4] - Study and evaluate L1 procedures and higher layer protocol changes needed to support the wake-up signals [RAN2, RAN1] - Study potential UE power saving gains compared to the existing Rel-15/16/17 UE power saving mechanisms and their coverage availability, as well as latency impact. System impact, such as network power consumption, coexistence with non-low-power-WUR UEs, network coverage/capacity/resource overhead should be included in the study [RAN1] - Note: The need for RAN2 evaluation will be triggered by RAN1 when necessary.

4	Workplan

Table1: Rel-18 LP-WUS/WUR Study Workplan

| WG | Tasks | 4Q'2022 |  | 1Q'2023 | 2Q'2023 |  | 3Q'2023 | 4Q'2023 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 10-Oct | 14-Nov | 27-Feb | 17-Apr | 22-May | 21-Aug | 9-Oct | 13-Nov |
| RAN1 | Technical Report (RAN1 maintenance) | Endorse TR skeleton |  |  |  |  | TR for information v1.0.0 |  | TR for approval v 2.0.0 |
|  | Identify use cases & KPIs | Collect use cases and KPIs and endorse into TR |  |  |  |  |  |  |  |
|  | Evaluation (Power consumption) | Discussion and complete on detailed evaluation assumptions of power consumption | Finalize remaining issues for the power evaluation. Provide initial evaluation results for power consumption. | Further Discussion to finalize power evaluation and endorse into TR | Finalize power evaluation and endorse into TR |  |  |  |  |
|  | Evaluation (NW coverage, overhead, latency and others) | Discussion on detailed assumptions for NW coverage overhead latency and other related analysis | Complete discussion on detailed assumptions for NW coverage overhead latency and other related analysis | Provide initial results for NW coverage, overhead, latency and others | Finalization and endorse into TR |  |  |  |  |
|  | Evaluation (Link-level performance) | Initial discussion on link-level assumptions for LP-WUS | Discussion on detailed link-level assumptions for LP-WUS | Further discussion on detailed link-level assumptions for LP-WUS | Provide link-level simulation results based on proposed LP-WUS. Capture the results in the TR |  |  |  |  |
|  | LP-WUR architectures | Collect proposals for LP-WUR architectures. Identify more detailed areas/categorizations for LP-WUR. | Discussion on detailed description for each LP-WUR areas/categorizations and potential down-selection. Send LS to RAN4 | Feasibility studies of LP-WUR. Provide conclusions for LP-WUR and capture these in the TR. |  |  |  |  |  |
|  |  |  | Send LS to RAN4 no later than the end of Nov/2022 RAN1 WG meeting |  |  |  |  |  |  |
|  | L1 designs (e.g., structure, waveform, coexistence, interference...) | Only tdocs submitted for information and no online discussion. | Collect proposals for L1 design and identify areas for L1 design | Discussion on the candidate solution for each L1 design area | Provide preliminary conclusions on noncontroversial beneficial candidate solutions. Send LS to RAN2 | Discussion on remaining candidate solutions. Send LS to RAN2 (if needed) | Finalize any remaining issues and make final conclusions. Send LS to RAN2 |  |  |
|  | L1 procedures to support LP-WUS |  | Collect proposals for L1 procedure and identify areas for L1 procedure | Discussion on the candidate solution for each L1 procedure area | Provide preliminary conclusions on noncontroversial beneficial candidate solutions. Send LS to RAN2 | Discussion on remaining candidate solutions. Send LS to RAN2 (if needed) | Finalize any remaining issues and make final conclusions. Send LS to RAN2 |  |  |
| RAN2 | RAN2 – procedure and corresponding behavior |  |  |  | RAN2 - Goto Low Power/WakeUp Procedure |  |  |  |  |
| RAN4 | RAN4 - RF structure and Sensitivity |  |  | Related RAN4 impact for RF structure and sensitivity |  |  |  |  |  |
|  | RAN4- feedback of LP-WUR architecture |  |  | Provide LS reply to RAN1 no later than May/2023 RAN4 WG meeting |  |  |  |  |  |

5	References

- RP-222644	Revised SID: Study on low-power Wake-up Signal and Receiver for NR	vivo