3GPP TSG RAN WG1 Meeting #84bis	R1-162587

Busan, Korea, April 11 – 15, 2016

Agenda Item:	7.3.6

Source:	Huawei, HiSilicon

Title:	Work Plan for SRS Switching WI

Document for:	Discussion/Decision

# Introduction

In RAN Plenary #71, the new WI of "SRS Carrier Based Switching for LTE" has been approved [1]. The main objective is as follows:

- To support SRS switching to and between TDD component carrier(s), where the component carriers available for SRS transmission correspond to the component carriers available for carrier aggregation of PDSCH, while the UE has fewer component carriers available for carrier aggregation of PUSCH

In this contribution, work plan of SRS carrier based switching is proposed as guidance for RAN1 meetings.

# Work Plan for RAN1 Work on SRS carrier based switching

According to the objectives listed above for RAN1 and for other working groups and the time units assigned for all the related working groups, the following work plan is proposed.

- RAN1#84bis

  - Initial discussion on applicable CA scenarios

  - Initial discussion on general operation and reach agreements on high level principles

  - Identify necessary enhancements required to support SRS carrier based switching

- RAN1#85

  - Continue discussion on general operation and identify technical solutions

  - Start specifying the identified necessary enhancements to support SRS carrier based switching

- RAN1#86

  - Specify the identified necessary enhancements to support SRS carrier based switching

  - Generate initial list of RRC signalling for RAN2

- RAN1#86bis

  - Finalize the list of RRC signalling for RAN2

  - Complete specifying the identified necessary enhancements to support SRS carrier based switching

  - Generate initial CRs

- RAN1#87

  - Complete the remaining details of necessary enhancements to support SRS carrier based switching

  - Finalize CRs

# Conclusion

It is proposed that the plan is approved to efficiently guide RAN1 work in the following meetings.

# References

RP-160676, "New WI proposal: SRS Carrier Based Switching for LTE", Huawei, HiSilicon.