3GPP TSG-RAN WG2 #127bis	R2-2409164

Hefei, China, 14th – 18th October, 2024

Agenda Item:	8.1.1

Source:	Ericsson

Title:	Work plan for Rel.19 AI/ML for NR air interface

Document for:	Information

# 1	Introduction

A revised Rel.19 WID on AI/ML for NR air interface was recently approved during RAN#105. The revised WID is available in RP-242399 [1].

Similar to the previous WID in RP-234039, also the current WI is structured s as follows:

- A normative phase, and

- A study phase

The main difference compared with previous WID version is about the topic of CSI feedback enhancement that was studied by RAN1 in Q1/Q2 of 2024 and that is now considered for normative work in Rel.19. However, that is a RAN1-driven topic and RAN1 will not start working on that before Q1 2025. Thus, it is proposed that RAN2 waits for RAN1 progress before starting the discussion on this topic.

Besides that, the normative and study phase in the revised WID look similar to the original WID.

For the normative phase, the WID can be translated from the RAN2 point of view, into the following working areas:

- Designing procedures and signalling for Life Cycle Management (LCM) and operation of NW- and UE-side AI-based functionalities (for beam management, and positioning).

- Enabling Data Collection for NW-side (for beam management, and positioning).

On the other hand, the study phase is to address in RAN2 the following:

- Necessity and details of a more granular LCM procedure based on AI/ML models for two-sided models.

- Enable Over-The-Top/Core Network/OAM-centric UE-side data collection.

- Necessity and details of standardized solutions to transfer AI/ML models to UEs.

For RAN2#127, there are 2.5 TUs allocated for the WI and the agenda has been organized as seen in the box below:

## 8.1 AI/ML for NR air interface (NR_AIML_air-Core; leading WG: RAN1; REL-19; WID: RP-242399) Time budget: 2.5 TU Tdoc Limitation: 4 tdocs ### 8.1.1 Organizational LS, Rapporteur input, including workplan, etc. ### 8.1.2 Functionality based LCM Contributions should focus on general understanding of LCM procedure (except for data collection and model transfer/delivery), what is required to enable the UE to perform different steps of the LCM procedure, what is the granularity of functionality, dependencies with RAN1 and what is needed from RAN1 to progress in RAN2 Contributions should be submitted in 8.1.2.x and aspects related to data collections should be submitted in data collection section Two-sided model discussions are out of scope of this AI Model identification is out of scope of this AI and will not be discussed in RAN2#128 given further RAN1 progress is required. #### 8.1.2.1 LCM for NW-sided model for Beam Management use case LCM related to NW-sided model for beam management use case only No contributions expected for this meeting, waiting for further RAN1 progress #### 8.1.2.2 LCM for UE-sided model for Beam Management use case Including functionality identification, additional conditions and further reporting of applicable functionalities. Contributions should focus on issues not dependent on RAN1 (i.e. on questions we sent to RAN1) and issues we haven’t yet discussed (e.g. necessary signalling/protocols to configure the UE for training, etc) #### 8.1.2.3 LCM for Positioning use case Contributions should focus on LCM for UE-sided model, but can discuss NW-sided model and should focus on 1st priority positioning use cases. Aspects related to data collection should be covered in 8.1.3 ### 8.1.3 NW side data collection Contributions should focus on the mechanisms and principles identified for data collection for network side model training during rel-18. Contributions should discusss type of data required to be collected for NW sided model and UE sided model (common to NW sided and different). Question to RAN1 should also be identified. ### 8.1.4 UE side data collection No contributions are expected for this AI. Waiting for response from SA WGs. Type of data required to be collected for UE sided model can be discussed in contributions in 8.1.3 ### 8.1.5 Model transfer/delivery Contributions should at least provide further analysis of the solutions captured in the TR (section 7.2.1.4 in the TR).

# 2	Discussion on WI objectives

## 2.1	 LCM for NW-side

Given the progress and agreements reached in RAN2#125bis, it has been identified that the discussion on LCM for NW-side appears to be rather limited. In this regard, the discussion now (if any) should focus on topics with clear specification impact for both/either the beam management or positioning use cases. Additionally, RAN2 can take into account any RAN1 progress or inputs on this topic, and discuss potential standardization impacts in RAN2.

For LCM for NW-side (excluded data collection), in the future companies should focus on aspects with clear specification impact, considering any RAN1 progress.

## 2.2	LCM for UE-side

The LCM for UE-side functionalities proved to be a topic with several discussion points. 
In particular, during RAN2#127, it was agreed to send an LS to RAN1 [2] including very different questions on the topic of applicability functionality reporting. The LS contains various questions spanning from the NW-side additional conditions identification, to the various steps needed to provide the UE with an inference configurations (e.g. content of the inference configuration, content of the applicability reporting, whether the inference configuration can be provided in step-3, etc), and on the need for any L1/L2 activation/deactivation signalling for the inference operations.
Related to these aspects, Rapporteur suggests that RAN2 can resume the above discussion on applicability functionality reporting, once RAN1 replies to our questions.

RAN2 can resume the discussion on applicability functionality reporting, once RAN1 has progressed on the RAN2 questions in the LS in [2].

On the other hand, in the meantime, RAN2 can focus on other LCM aspects not yet discussed in details by RAN2 during the Rel.18 SI and Rel.19 WI. In particular, the topic of UE-side model training (excluding the topic of data collection transfer) has been barely discussed by RAN2. For example, the signalling needed to configure or enable the UE to perform UE-side model training, if there should be any request from the UE to the gNB, the content of any UE-side model training configuration to ensure consistency between training and inference, etc. are all aspects never discussed in RAN2. 
Since UE-side model training is certainly a fundamental LCM phase, RAN2 should discuss that, and take into account any RAN1 progress.

Further, RAN2 can discuss aspects related to fallback configurations, and monitoring, taking into account RAN1 progress.

Related to LCM for UE-side models, RAN2 to discuss the necessary signalling/procedures to enable UE-side model training. Impacts in RAN2 specifications due to fallback operations, and monitoring can also be discussed taking into account RAN1 progress.

## 2.3	LCM for positioning

When discussing the topic of LCM, RAN2 mainly considered the beam management use case. While most of the agreements reached on LCM for beam management also apply to positioning, at least to a large extent, a more detailed analysis of signalling implications, e.g. in LPP, has to be done in RAN2. 
Rapporteur suggests that RAN2 analyses the necessary signalling to enable LCM for positioning, considering all the LCM phases we considered in beam management, i.e. inference configuration, applicability reporting, training. The discussion should take into account the agreements reached for LCM for beam management (e.g. the steps for the provisioning of the inference configuration captured in the LS to RAN1 [2]), and identify differences (if any). Since RAN1 is not expected to work on 2nd priority use cases before Q4 2024, the focus should be on 1st priority.

RAN2 to continue the discussion on the signalling needed to enable LCM for positioning, including e.g. inference configuration, applicability reporting and training. The discussion should take into account the agreements on LCM for beam management, whenever it is possible. Focus should be on 1st priority use cases.

## 2.4	Data collection for NW-side

In general, the progress for data collection for network side during last RAN2 meetings was good, and the open issues to address are quite clear, and mainly confined in RAN2. Hence, RAN2 should simply continue the discussion on those open issues, and other potential issues raised in RAN2 contributions.

RAN2 to continue the discussion on NW-side data collection for beam management, starting from the open issues captured in previous meetings.

Related to positioning, the NW side data collection for the 1st priority use cases does not have RAN2/LPP dependency.  The NW side data collection for positioning should be led by RAN3 as it has primarily NRPPa impacts. RAN3 WG is starting the work in October meeting and thus rapporteur suggests waiting until November (RAN2#128 meeting) for discussion on any potential RAN2 impacts.

Related to NW-side data collection for positioning, RAN2 to follow RAN3 progress and discuss expected RAN2 impacts, if any.

# 3	Discussion on SI objectives

Among the SI objectives, the UE-side data collection is the topic that RAN2 has studied during the last meetings in 2024. On the other hand, the necessity of a standardized solution for the model transfer/delivery, and the necessity of a solution for the model identification were only discussed in RAN1. In particular, related to the latter topic (i.e. solution for model identification), we note that the revised WID considers this applicable only to the case of two-sided models. Hence, since RAN2 has never really discussed implications/details of two-sided models, Rapporteur suggests waiting for RAN1 progress on that.

## 3.1	 Data collection for UE-side

UE-side data collection proved to be a rather controversial SI topic during the past meetings. Related to that, an LS was sent during RAN plenary to various SA WGs [3], asking feedback on the various options identified by RAN2 for the UE-side data collection procedures [4]. RAN2 can resume the discussion after some progress in SA WGs, if needed, and potential further decisions in RAN.

RAN2 can resume the discussion on UE-side data collection mechanisms, if needed, after progress in SA WGs, and further decisions in RAN.

## 3.2	 Model transfer/delivery

The topic of model transfer/delivery was discussed in RAN2 in the beginning of Rel.18 SI. However, during 2024, the topic has only been addressed in RAN1. Because of that, Rapporteur suggests RAN2 following RAN1 progress and taking into account any RAN1 decision on whether there is a need to standardize a solution for model transfer/deliver, and whether such solution, if any, has impact in RAN2. 
In the meantime, RAN2 can resume the discussion focusing on what already captured in TR 38.843 related to this topic (see therein e.g. Section 7.1.2.4, or Section 4.3), and discuss if any update to the TR is needed.

While waiting for RAN1 progress/decisions on the need for a standardized solution for model transfer/delivery, RAN2 to focus on the solutions already captured in TR 38.843, and discuss if any update to the TR is needed.

# 4	Conclusion

In the previous sections we made the following observations:

Observation 1	For LCM for NW-side (excluded data collection), in the future companies should focus on aspects with clear specification impact, considering any RAN1 progress.

Observation 2	RAN2 can resume the discussion on applicability functionality reporting, once RAN1 has progressed on the RAN2 questions in the LS in [2].

Observation 3	Related to LCM for UE-side models, RAN2 to discuss the necessary signalling/procedures to enable UE-side model training. Impacts in RAN2 specifications due to fallback operations, and monitoring can also be discussed taking into account RAN1 progress.

Observation 4	RAN2 to continue the discussion on the signalling needed to enable LCM for positioning, including e.g. inference configuration, applicability reporting and training. The discussion should take into account the agreements on LCM for beam management, whenever it is possible. Focus should be on 1st priority use cases.

Observation 5	RAN2 to continue the discussion on NW-side data collection for beam management, starting from the open issues captured in previous meetings.

Observation 6	Related to NW-side data collection for positioning, RAN2 to follow RAN3 progress and discuss expected RAN2 impacts, if any.

Observation 7	RAN2 can resume the discussion on UE-side data collection mechanisms, if needed, after progress in SA WGs, and further decisions in RAN.

Observation 8	While waiting for RAN1 progress/decisions on the need for a standardized solution for model transfer/delivery, RAN2 to focus on the solutions already captured in TR 38.843, and discuss if any update to the TR is needed.

# 5	References

RP-242399, Revised WID on Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface, RAN#105, September 2024

R2-2407848, LS on applicable functionality reporting for beam management UE-sided model, RAN2#127

RP-242388, LS on AIML data collection, RAN#105

R2-2407807, CR on RAN2 inputs to TR 38.843, RAN2#127