3GPP TSG-RAN WG2 #127bis	R2-2409194

Hefei, China, Oct 14th – 18th, 2024

Agenda Item:	8.3.1

Source:	OPPO, MediaTek, Nokia

Title:	Revised work plan of AI mobility SI

Document for:	Discussion, Decision

# Introduction

So far one round of simulation is evaluated for RRM measurement prediction and another around evaluation for it is expected in RAN2#127bis meeting.

During RAN plenary#105, the RAN4 working scope is clarified and captured in the revised SID [1]. RAN2 also made some progress on LCM aspects for beam management, positioning use case in PHY layer. So, it is time to refresh RAN2’s work plan.

# Discussion

For RRM measurement use case, after 2nd round evaluation in Oct. meeting, it is expected that the evaluation can be likely conclude after November meeting. Furthermore once the simulation on RRM measurment prediction is roughly concluded, study on other scenario with low priority or on generalization can be put on the table e.g. from RAN2#129bis meeting. Considering the similarity w.r.t model between RRM measurement and measurement event prediction and companies’ interest, RAN2 should focus on RRM measurement prediction for generalization.

Proposal 1: As for the generalization study, RAN2 can focus on RRM measurement prediction

For measurement event prediction use case, RAN2#127bis meeting is used to discuss further detail of the use case inlcuding simulation assumption. Since majoirty companies support to discuss indirect event prediction, which could rely on the model for RRM measurement prediction, the discussion on definition and simulation assumption will not be complicated. Further its metrics can borrow some conclusion on RLF prediction because they are both sort of classification issue. Hence RAN2 can aim to re-use as much as possible the agreements that were made so far for the RRM measurement and indirect RLF prediction use-case. And the simulation exercise can start from RAN2#128 meeting.

For RLF prediction use case, the long email discussion till Nov. meeting can help to clarify further detail of the use case including simulation assumption. So the simulation can start from RAN2#129 meeting.

At the same time, RAN2 can also start with mobility specific LCM aspect also from RAN2#129. Because at that time the evalution on RRM measurement prediction could be concluded while majority of the conclusions impacting LCM can likely also be appliable for RRM measurement event prediction.

Figure 2.1

Based on such estimation as illustrated in Figure 2.1, here is the updated work plan:

| Time slot | Meeting# | RAN2 work plan |
| --- | --- | --- |
| October | RAN2#127bis/ | 1, Further performance evaluation of simulation result of RRM measurement 2, Discussion on measurement event use cases |
| November | RAN2#128/ | 1, Further performance evaluation of simulation result of RRM measurement 2, Start simulation evaluation on measurement event prediction 3, Conclude the discussion on RLF use case |
| Dec. | RAN#106 |  |
| Feb. 2025 | RAN2#129 | 1, Further performance evaluation of measurement event 2, Start simulation evaluation on RLF prediction 3, Identified LCM issues and their spec impact |
| March | RAN#107 |  |
| April | RAN2#129bis/ | 1, Start discussing scenarios and simulation assumptions for generalization and/or other scenarios of RRM measurement prediction 2, Continue with RLF evaluation 3 Discuss identified LCM issues and their spec impact |
| May | RAN2#130 | 1, Continue with generalization work 2, Discuss identified LCM issues and their spec impact |
| June | RAN#108 | Initial TR for information |
| August | RAN2#131 | 1, Continue with generalization work 2, Conclude identified LCM issues and their spec impact 3, Discuss conlcusion and recommendation for potential normative work |
| September | RAN#109 | 1,TR for approval 2, Close the SID |

Table 2.1

Proposal 2: Take the work plan in Figure 2.1 and Table 2.1 into account.

# Conclusion

Proposal 1: As for the generalization study, RAN2 can focus on RRM measurement prediction

Proposal 2: Take the work plan in Figure 2.1 and Table 2.1 into account.

# Reference

RP-242393 Revised Study on Artificial Intelligence (AI)/Machine Learning (ML) for mobility in NR