3GPP TSG-RAN WG2 Meeting #127bis                                      	 R2-2409128

Hefei, China, Oct 14th – 18th, 2024

Agenda Item:	8.12.1

Source:	CMCC, Samsung, MediaTek Inc.

Title:	Work Plan for Rel-19 on NR MIMO Phase 5

Document for:	Work Plan

Introduction

The Rel-19 NR MIMO Phase 5 objectives are as follows [RP-242394]:

The detailed objectives are as follows: RAN1: - Specify enhancement to facilitate UE-initiated/event-driven beam management for reducing overhead and/or latency, assuming the unified TCI while leveraging (as much as possible) legacy CSI measurement and reporting configuration frameworks, targeting FR2 and sTRP with intra- and inter-cell beam management - UL signaling content(s) (and procedure(s) as required) for UE-initiated/event-driven beam reporting facilitating fast beam switching - UL signaling medium/container considering the UE-initiated/event-driven nature of the UL transmission, designed primarily for the purpose of beam reporting - Specify CSI support for up to 128 CSI-RS ports, targeting FR1 - Type-I codebook refinement supporting up to a total of 128 CSI-RS ports across all resources, assuming legacy CSI-RS resources (with up to 32 CSI-RS ports per resource), based on extension of legacy codebooks - Type-II codebook refinement supporting up to a total of 128 CSI-RS ports across all resources, assuming legacy CSI-RS resources (with up to 32 CSI-RS ports per resource), based on extension of legacy codebooks, without modifying any codebook parameter other than introducing additional values for the number of ports codebook parameter(s) - Extension of CRI(s)-based CSI reporting (CQI/PMI/RI calculated per CRI for ≥1 CRIs) for hybrid beamforming supporting up to a total of 128 CSI-RS ports across all resources, with up to 32 CSI-RS ports per resource, without new codebook design - SRS port grouping and its association to the two codewords for the 6/8Rx low complexity receiver supporting more than 4 layers, with legacy codebook - No enhancement on codeword-to-layer mapping, DL resource allocation, CSI feedback, and DCI format - Note: Whether to support 6Rx with more than 4 layers is to be decided in RAN4 Rel-19 RF enhancements WI - Specify UE reporting enhancement for CJT deployments under non-ideal synchronization and backhaul, targeting FR1, both FDD and TDD - Inter-TRP time misalignment and frequency/phase offset measurement and reporting, assuming legacy CSI-RS design, with stand-alone aperiodic reporting on PUSCH - Specify non-coherent UL codebook to facilitate 3-antenna-port codebook-based transmissions, enhancement(s) to enable 3T6R SRS antenna switching, as well as UE capability signaling for 3T3R antenna switching and 3-antenna-port non-codebook-based transmissions, without enhancement on UL full power transmission and without enhancement on SRS resource Note: UL full power transmission mode 1 and 2 are not supported. Note: Other than UE capability signaling, no other enhancement is specified for 3T3R SRS antenna switching. - Specify enhancement for asymmetric DL sTRP/UL mTRP deployment scenarios, assuming intra-band intra-DU non-co-located mTRP scenarios, without changing existing cell definition or defining a new cell (e.g. UL-only cell), assuming the Rel-17/18 unified TCI framework and fully reusing the legacy QCL/UL spatial relation rules, targeting FR1 and FR2 - Two closed-loop PC adjustment states for SRS, both separate from PUSCH; and pathloss offset configurations for pathloss calculation to UL TRP(s), when the pathloss RS is from DL sTRP. - Two TAs through reusing Rel-18 specification of two TAs for multi-DCI-based multi-TRP and removing the restriction that coresetPoolIndex needs to be configured, assuming legacy PRACH resources Acronyms: - sTRP: single TRP (transmit-receive point) - mTRP: multiple TRP (transmit-receive point) - CJT: coherent joint transmission - DU: distributed unit - CRI: CSI-RS resource indicator RAN2: Specify higher layer support of the enhancements listed above. RAN4: Specify necessary core requirements for the enhancements listed above.

Meeting Plan and TU for Rel-19

RAN has agreed the following time plan for the Rel-19 WID on NR MIMO Phase 5.  The timeline is as follows.

| WGs | Tasks | Q1,2024 | Q2,2024 |  | Q3,2024 | Q4,2024 |  | Q1,2025 | Q2,2025 |  | Q3,2025 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Feb. | Apr. | May | Aug. | 14th, Oct. | 18th, Nov. | Feb. | Apr. | May | Aug. |
| RAN1 | Physical layer aspects design and procedure | 2.5 | 2.5 | 2.5 | 2.5 | 2 | 2 | 2 | 2 | 2 |  |
| RAN2 | Higher layer aspects design and procedure |  |  |  |  | 0.5 | 0.5 | 0.5 | 0.75 | 0.75 | 0.75 |
| RAN3 | RAN architecture |  |  |  |  |  |  |  |  |  |  |
| RAN4 RF | RF requirements |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| RAN4 RRM | RRM requirements |  |  |  | 1 | 1 | 1 | 1 | 1 | 0.75 | 0.75 |

RAN2 Workplan

October 2024

RAN2#127-bis (0.5 TU)

- Endorse workplan

- Expect RAN1 LSs on MIMO RRC parameter list and MAC CE impacts.

- Start discussion on the impact of RRC procedure and/or parameters based on RAN1 progress/LS

  - Enhancements for UE-initiated/event-driven beam management

  - CSI enhancements	(CSI support for up to 128 CSI-RS ports, inter-TRP calibration for CJT)

  - Support for 3-antenna-port codebook-based transmissions

  - Enhancement for asymmetric DL sTRP/UL mTRP scenarios

- Start to discuss and identify MAC issues based on RAN1 progress/LS

  - Enhancements for UE-initiated/event-driven beam management

  - Enhancement for asymmetric DL sTRP/UL mTRP scenarios

  - Other bullets, if any

November 2024

RAN2#128 (0.5 TU)

- Continue to discuss the design of RRC procedure and/or parameters based on RAN1 progress/LS

  - Enhancements for UE-initiated/event-driven beam management

  - CSI enhancements	(CSI support for up to 128 CSI-RS ports, inter-TRP calibration for CJT)

  - Support for 3-antenna-port codebook-based transmissions

  - Enhancement for asymmetric DL sTRP/UL mTRP scenarios

- Continue to discuss and identify required MAC enhancement based on RAN1 progress/LS

  - Enhancements for UE-initiated/event-driven beam management

  - Enhancement for asymmetric DL sTRP/UL mTRP scenarios

  - Other bullets, if any

Feburary 2025

RAN2#129 (0.5 TU)

- Continue to discuss the detailed design (RRC, MAC, UE capability)

  - Enhancements for UE-initiated/event-driven beam management

  - CSI enhancements	(CSI support for up to 128 CSI-RS ports, inter-TRP calibration for CJT)

  - Support for 3-antenna-port codebook-based transmissions

  - Enhancement for asymmetric DL sTRP/UL mTRP scenarios

April 2025

RAN2#129bis (0.75 TU)

- Further discussion on RAN2 impacts (RRC, MAC, UE capability), if any, from other WGs

  - Enhancements for UE-initiated/event-driven beam management

  - CSI enhancements	(CSI support for up to 128 CSI-RS ports, inter-TRP calibration for CJT)

  - Support for 3-antenna-port codebook-based transmissions

  - Enhancement for asymmetric DL sTRP/UL mTRP scenarios

- Initiate the running CRs (stage2 & stage3)

May 2025

RAN2#130 (0.75 TU)

- Further discussion on RAN2 impacts (RRC, MAC, UE capability), if any, from other WGs

  - Enhancements for UE-initiated/event-driven beam management

  - CSI enhancements	(CSI support for up to 128 CSI-RS ports, inter-TRP calibration for CJT)

  - Support for 3-antenna-port codebook-based transmissions

  - Enhancement for asymmetric DL sTRP/UL mTRP scenarios

- Reflect new agreements in running CRs  (stage2 & stage3)

August 2025

RAN2#131 (0.75 TU)

- Resolve remaining open issues  (RRC, MAC, UE capability), if any

  - Enhancements for UE-initiated/event-driven beam management

  - CSI enhancements	(CSI support for up to 128 CSI-RS ports, inter-TRP calibration for CJT)

  - Support for 3-antenna-port codebook-based transmissions

  - Enhancement for asymmetric DL sTRP/UL mTRP scenarios

- Finalize Stage 2 & 3 CRs

- Agree Stage 2 & 3 CRs

- 4  References

RP-242394 WID revision: NR MIMO Phase 5, Samsung