3GPP TSG-RAN WG2 #127bis	R2-2409402

Hefei, China, Oct 14th – 18th, 2024

Agenda Item:	8.3.1

Source:	OPPO

Title:	Discussion on work plan and potential SLS

Document for:	Discussion, Decision

Introduction

This paper is summary of collected views on work plan of AI mobility SI and potential SLS interested by some company to verify HO performance. Based on collected information, some proposals are recommended.

Discussion

A quick survey is done with some responses. So far 5 companies are planning to do SLS. Company who have concern on the SLS don’t see it is essential and worry about the future work load.

Company, who plan to do SLS and company, who assume it is agreeable, think we’d better define the scenarios and simulation assumptions during post#127bis email discussion, which so far is to cover measurement event and RLF prediction. If the email discussion can be conlcuded during November meeting, some companies plan to submit SLS simulation result at least to Feburay meeting. Few company also mentioned that maybe one round is not sufficient. As for the scope majority of them are interested in FR1 intra-frequency temporal domain case B and FR2 intra-frequency temporal domian case A. For case A, two company believe it is bit hard to model network’s reaction upon receiving a predicted measurement event in advance.

Since RAN2 is expecting simulation evaluation for measurement event prediction, RLF prediction and generalization study and considering only 5 meetings are left, some workload need be balanced if SLS is put on schedule. Among companies planning SLS, one company think evaluation work on measurement event and RLF prediction can be down prioritized and one company think a long winter can accommodate SLS and prioritized measurement event/RLF prediction. Companies, who have concern, believe RAN2 should prioritize intermediate KPI evalution and keep SLS as optional one from RAN2 perspective.

Based on the collected information and assuming a tigh work plan, here could be a whole picture for future RAN2 meetings:

Figure 1

It is obvious the work load on Feb. and April meeting is very high. On the other hand the simulation work on measurement event prediction is overlapped with SLS evaluation in the sense the measurement event should be predicted first and then report to network so that HO performance like HOF can be assessed.

Proposal 1: The SLS evalution is optional from RAN2 perspetive i.e. RAN2 will prioritize discussion intermediate KPI discussion for RRM measurement prediction, measurement event prediction and RLF prediction in future meetings.

Proposal 2: Generalization study will be kicked off from Nov. meeting with limited scope in principle

Proposal 3: The SLS simulation assumption discussion is covered in the post#127bis email discussion by assuming:

- The simulation assumptions agreed for measurment event prediction and RLF prediction is taken as baseline for SLS in principle

- The HO model in 36.839 is taken as baseline

- The HO performance will be HOF only and definition in 36.839 is taken as baseline

- The baseline of HO performance is R15 legacy measurement and HO procedure

Conclusion

Annex Draft Nov. meeting plan:

- 1, RRM measurement prediction

  - Quantity observation:

    - Methodology i.e. how to do it

    - Discussion and conclude observations based on collected simulation results from company based on agreed template and example

  - Generalization study e.g. key dimension(s), generalization case definition etc.

  - Additional simulation exercise is best effort. The simulation can be captured or updated previous version

- 2, Measurement event prediction

  - Intends to close the open issues including simulation assumptions based on post email discussion and get ready for simulation

- 3, RLF event prediction

  - Intends to close the open issues including simulation assumptions based on post email discussion and get ready for simulation

- 4，Simulation assumptions of SLS including HO model and KPI i.e. HOF