3GPP TSG-RAN3 Meeting #119b	R3-232037

Online, 17th – 27th April 2023

Title:	Way Forward

Agenda Item:	23.

Source:	Huawei (Moderator)

Document for:	Approval

# Introduction

This document provides an overview of the open issues identified during RAN3#119bis related to the Rel-18, Expanded and Improved NR Positioning WI.

There is also a status of all open issue at RAN3#119bis-e(s) and a proposal suggestion from the moderator as way forward for the next meetings.

# Overall open issues and way forward

The moderator proposes in the following table an overview of the open issues from all contributions [1 to 22] and Summary off Discussion at RAN3119bis-e(s) [23].

The way forward is suggested for next meeting based on discussion of [23].

| Open Issue | Ref. | Consideration | Status at RAN3#119b | Way forward |
| --- | --- | --- | --- | --- |
| SL-Network support in/out-coverage scenario (IC/OCC) | [4, 9, 17, 19] | [9] pending RAN2 [10] wait other WGs [17] pending RAN2 | Postponed - pending other WGs | Postponed after RAN3#120 |
| SL-Pos SL-PRS LMF Assistance | [4, 14, 15, 16, 19, 21] | [9] Pending RAN2 [10] Wait other WGs [14] SL-PRS through high layer not supported by RAN1, wait progress RAN2/RAN1 | Postponed – pending to other WGs and need further check | At RAN3#120 Rapporteur clarification with the Work plan on RAN1/RAN2 status Company discussion postponed after RAN3#120 |
| SL-Pos: authorizations | [4, 10, 11, 14, 15, 16, 17, 18, 19, 21] |  | Disc in subclause 3.3 of [23] | BL CR owners to coordinate and provide a first version of NG, Xn, F1 BL CR at RAN3#120 for endorsement |
| SL-Pos QoS Parameters | [10, 14, 15, 16, 21] | [14] wait SA2 progress | Postponed – details are FFS anyway | Discussion at RAN3#120 |
| SL-Meas Reporting | [9] | [9] Pending RAN2 [10] Wait other WGs | Postponed | Postponed after RAN3#120 |
| SL-Resource Management | [9, 21] | [10] Wait other WGs | Disc in subclause 3.3 of [23] | Postponed after RAN3#120 |
| LPHAP: SRS Conf validity area1 | [2, 5, 6, 10, 11, 12, 13 17, 18, 20 22] |  | Disc in subclause 3.4 of [23] | Discussion at RAN3#120 |
| LPHAP vs SDT Pos | [5] | [10] Wait other WGs | Postponed: controversy & already add agreement and discussion last meeting | Discussion at RAN3#120 |
| LPHAP: Extending eDRX cycle | [6, 12, 15, 21] | [10] Wait other WGs [12] wait progress other WGs [15, 21] wait RedCap completion ¦17] pending to RAN1 | Postponed - pending other WGs and WI | Postponed after RAN3#120 |
| LPHAP: Alignment between eDRX and PRS | [6, 15, 20] | [10] Wait other WGs [20] low priority | Postponed | Postponed after RAN3#120 |
| LPHAP Indication from CN | [12, 15, 16] | [10] Wait other WGs | Postponed – details are FFS anyway | Postponed after RAN3#120 |
| LPHAP multiple SRS | [6, 12, 15] | [10] Wait other WGs [16] concern on massive signaling [22] pending RAN1& RAN2 | Postponed: controversy & pending other group | Postponed after RAN3#120 |
| LPHAP LMF Assistance | [6] |  | Postponed – pending progress on idle mode positioning and eDRX alignment | Postponed after RAN3#120 |
| Carrier Phase Positioning (CPP) | [8, 17] | [10] Wait other WGs [17]Pending to RAN1 | Postponed - pending other WGs | Postponed after RAN3#120 |
| LMF-based Integrity | [7, 15, 16, 17, 21] | [7] TRP error determination should be aligned with RAN2 UE error determination [10] Wait other WGs [17] no need of signaling [15] within RAN3 scope | Postponed: controversy & pending other group | Discussion at RAN3#120? |
| Frequency hopping | [8] | [8] RAN1 Dependency [10] Wait other WGs | Postponed: pending other WGs | Postponed after RAN3#120 |
| Bandwidth aggregation | [15, 16] | [10] Wait other WGs | Disc in subclause 3.5 of [23] | Postponed after RAN3#120 |

NOTE1: The [LPHAP: SRS Conf validity area] discussion should include but not limited to the following issues:

-	The overall procedure on support of cross-cell/gNB SRS enhancement, including:

-	How to decide the validity area?(or which node to decide the validity area?)

-	How to allocate the SRS configuration and coordinate between gNBs within the validity area or coordination between LMF and gNBs within the validity area?-	The overall procedure when UE moves out of the validity area and request for SRS resource?

# Conclusion

The moderator suggest to focus RAN3#120 on following topics:

- SL-Pos: authorizations

- SL-Pos QoS Parameters, if possible

- LPHAP: SRS Conf validity area

- LPHAP vs SDT Pos

- LMF-based Integrity?

For RAN3#120, the rapporteur is kindly invited by the moderator to clarify e.g. with the Work Plan the status in RAN1/RAN2 of the [SL-Pos SL-PRS LMF Assistance] discussion.

# References

- R3-231106, LS Reply on PRU Procedures, RAN1, Qualcomm

- R3-231116, LS on SRS configuration request, RAN2, Huawei

- R3-231673,Work Plan for Rel-18 WI on Expanded and Improved NR Positioning, CATT, Intel Corporation, Ericsson

- R3-231218, Initial discussion on SL positioning, Samsung

- R3-231219, Initial discussion on enhancements for enabling LPHAP, Samsung

- R3-231279, Enhancements for LPHAP, Qualcomm Incorporated

- R3-231280, Integrity of NR Positioning Technologies Qualcomm Incorporated

- R3-231312, RAN3 impacts of Rel-18 accuracy enhancements, Nokia, Nokia Shanghai Bell

- R3-231313, RAN3 impacts of Rel-18 sidelink positioning, Nokia, Nokia Shanghi Bell

- R3-231528, Discussion on positioning enhancement, Xiaomi

- R3-231529, (TP to 38.413) support of sidelink positioning and ranging service authorizations, Xiaomi

- R3-231598, Discussion on LPHAP, Huawei

- R3-231599, Draft Reply LS on SRS Configuration Request, Huawei

- R3-231600, Discussion on Sidelink ,Huawei

- R3-231644, Discussion on RAN3 impacts to support Rel-18 positioning enhancements Ericsson

- R3-231645, Draft BL CRs to TSes 38.455, 38.473, 38.413, 38.423 for NR Positioning Enhancements support, Ericsson

- R3-231674, Considerations on Expanded and Improved NR Positioning, CATT

- R3-231675, (TP for BLCRs) Consideration on Expanded and Improved NR Positioning, CATT

- R3-231810, Initial Consideration on NR SL Positioning, CMCC

- R3-231832, Discussion on solution of LPHAP, vivo

- R3-231839, Discussion on sidelink positioning and intergrity, ZTE

- R3-231840, Discussion on LPHAP impacts, ZTE

- R3-231904, Summary of Offline Discussion on CB: # Positioning_Enh, Huawei (Moderator)