3GPP TSG-RAN WG3 Meeting #120	R3-233192

22th – 26th May 2023, Incheon,KR

Agenda item:	26.3

Source:	ZTE(rapporteur)

Title:	Work plan for Further enhancement of RAN Slicing for NR

WID/SID:	eNS_Ph3-NR-Core

Document for:	Discussion and Decision

1	Introduction

At RAN#99, a new WID was approved on “Further enhancement of RAN Slicing for NR” [1]. The objectives of the work item are as follows:

The detailed objectives of the Work Item are as follows:

- Evaluate the impact, if any, on RAN to support Network Slice Service continuity scenario. [RAN3]

- Evaluate the impact, and specify the solution, if needed, to support Partially Allowed NSSAI in RRC_Connected Mode. [RAN3]

Note：Other RAN impacts for supporting further enhancement of RAN Slicing for NR is based on SA2’s progress.

2	Work Plan

In the following table, an initial work plan is suggested taking into account the following:

Table 1: Work plan for the Further enhancement of RAN Slicing for NR WI

| Date | RAN3 |
| --- | --- |
| 2023-05 | RAN3#120 - Start to discuss objectives 1 and 2. |
| 2023-06 | RAN#100 |
| 2023-08 | RAN3#121 - Continue discussing objectives 1 and 2. - Identify standard impact on RAN. - BL CRs with new agreements. |
| 2023-09 | RAN#101 |
| 2023-10 | RAN3#121bis - Continue discussing all objectives. - Update BL CRs with new agreements. |
| 2023-11 | RAN3#122 - Finalize and agree on stage 2 and stage 3 CRs. |
| 2023-12 | RAN#102 CRs received for approval |

References

- RP-230787 New WID on further enhancement of RAN Slicing for NR , ZTE,Samsung