3GPP TSG-RAN WG3 Meeting #121bis	R3-235395

Xiamen, 9 Oct – 13 Oct 2023

Title: 	Update Workplan for Rel-18 NR QoE Enhancement

Source: 	China Unicom (WI Rapporteur)

Agenda item:	11.1

Document Type:	Information

1	Introduction

At RAN#98, the revised Work Item on NR QoE enhancement was agreed [1]. As WI Rapporteur, in this contribution, we recommend a work plan for RAN2 and RAN3. The workplan captures dependencies among tasks and timeline for RAN2/3.

The WID [1] introduced the following objectives in the core part:

The detailed objectives of the WI are listed as follows: - Support for new service type, such as AR, MR, MBS and other new service type defined or to be supported by SA4. Support RAN-visible parameters for the additional service types, and the existing service if needed, and the coordination with SA4 is needed [RAN3, RAN2]. - Specify the new service and the existing service defined or to be supported by SA4, combined with high mobility scenarios, e.g., High Speed Trains. - Specify for QoE measurement configuration and collection in RRC_INACTIVE and RRC_IDLE states for MBS, at least for broadcast service [RAN3, RAN2]. - Specify the mechanism to support the alignment of the existing radio related measurement and QoE reporting. - Specify to support for QoE in NR-DC, e.g. enable QoE reporting via SN [RAN3, RAN2]. - Specify the QoE configuration, and measurement reporting over MN/SN for NR-DC architecture, and specify the QoE measurement reporting over the other DC leg in order to maintain the reporting continuity. Note 1: The QoE measurements are not performed separately for each leg. - Support RAN-visible QoE and radio related measurement configuration and reporting in NR-DC scenarios. - Specify the QoE measurement continuity in mobility scenarios in NR-DC. - Specify the alignment of QoE measurements (including legacy QoE and RAN visible QoE measurements) and radio related measurement in NR-DC. - Left-over features from Rel-17, as well as the enhancements of existing features which are not included in Rel-17 normative phase, should be supported in Rel-18 if consensus on benefits are reached [RAN3, RAN2]. - Specify per-slice QoE measurement configuration enhancement. - Specify RAN visible QoE enhancements for QoE value, RAN visible QoE trigger event, RAN visible QoE Report over F1. - Specify QoE reporting handling enhancement for overload scenario. - Support the continuity of legacy QoE measurement job for streaming and MTSI service during intra-5GC inter-RAT handover process [RAN2, RAN3]. Note 2: If needed, co-operate with other working groups, e.g. SA4/SA5/SA2/CT1. Note 3: Radio related measurement reporting should be specified in the SON/MDT WI. Note 4: When the support for QMC in NR-DC is completed, how to reuse the NR-DC solution for supporting QMC in EN-DC should be considered, if time permits. Note 5: Specification of RAN visible QoE for XR related Service types shall take into account the outcome of XR SI and XR WI if applicable.

2	Workplan

2.2	Timeline

Table 1 summarizes a timeline for RAN2/3. This timeline is based on RP-221925 [2].

Table 1: Timeline for RAN2, 3 efforts

| TSG/WG | Meeting Number | Date | TU | Task |
| --- | --- | --- | --- | --- |
| RAN2 | #123bis | Oct 2023 | 1 | 1. Continue discussion on the QoE measurements in RRC_IDLE INACTIVE - QoE configurations storing and retrieval at/from the UE; - RVQoE configurations handling; - Areas scope handling; - MBS service type related issues; - Configurations release. 2. Continue discussion on the QoE measurements QoE measurements for NR-DC - RVQoE reporting related aspects; - Issues related to SCG activation. 3. UE capabilities and other topics - UE capability aspects of the QoE WI, (e.g. support of MBS QoE and corresponding UE memory size requirements, support of SRB5). 4. Coordinate with other working groups e.g. RAN3/SA4/SA5/SA2/CT1, and send the LS if needed (at least an LS with RAN2 agreements to RAN3 is needed). 5.Discuss and endorse stage-2 CR (e.g. 38.300, 37.340) and 38.306, 38.331 CR. |
| RAN3 | #121bis | Oct 2023 | 1 | - Continue stage-2 and stage-3 discussion on: Support RAN-visible parameters for the additional service types, and the existing service; - Discuss the service type for application sessions delivered via MBS broadcast or multicast based on the SA4 reply. Continue to discuss other issues for MBS QoE, just like RVQoE for MBS in RRC_CONNECTED state, etc. - Discussion of high mobility scenario and the enhancement for high mobility scenario. - Stage-2 and stage-3 discussion on QoE in NR-DC: - Further discuss the QMC Initial Coordination procedure and QMC Modification procedure, check whether all the scenarios which are already discussed can be covered by the current solution, including QoE configuration, and measurement reporting over MN/SN, QoE/RVQoE measurement reporting over the DC leg, etc. Further discuss the stage-2 and stage-3 TP. - QoE measurement continuity in mobility scenarios in NR-DC. - Stage-2 and stage-3 discussion about the solutions for left-over features from Rel-17, e.g. RVQoE reporting mechanism, assistance information, etc. - Stage-2 and stage-3 discussion about the continuity of legacy QoE measurement job for streaming and MTSI service during intra-5GC inter-RAT handover process. - Coordinate with other working groups e.g. RAN2/SA4, and send the LS if needed. Update BL CRs if needed. |
| RAN2 | #124 | Nov 2023 | 0.5 | 1. Continue discussion and make the final conclusion for the above topics 2.Coordinate with other working groups e.g. RAN3/SA4, and send the LS if needed. 3.Update stage-2 CR and stage-3 CR if needed. |
| RAN3 | #122 | Nov 2023 | 1 | 1. Continue discussion and make the final conclusion for the above topics 2.Coordinate with other working groups e.g. RAN2/SA4, and send the LS if needed. 3.Update BL CRs if needed. |
| RAN | #102 | Dec 2023 |  | Functional freeze |

Proposal 1 : RAN3 working group is kindly asked to endorse the workplan of RAN3 for NR QoE enhancement WI.

In Rel-18, the mechanism for QoE measurements is supported for both RRC_IDLE and RRC_INACTIVE states, while the alignment of QoE measurements with radio related measurements in RRC_IDLE and RRC_INACTIVE state had not been discussed. Considering the alignment of QoE measurement and radio related measurements are critical for the user experience optimization, due to limited TU of Rel-18, it is impossible to have sufficient time to discuss how to support it. Therefore, this part can be considered as part of the contents of Rel-19 NR QoE enhancement.

For the alignment of QoE measurements (including legacy QoE and RAN visible QoE measurements) and radio related measurement in NR-DC, it also hadn’t been discussed in Rel-18 due to limited TU of Rel-18, it can be further discussed in Rel-19.

Observation 1: The alignment of QoE measurements (including legacy QoE and RAN visible QoE measurements) and radio related measurement in NR-DC may be further discussed in Rel-19.

Observation 2 : the mechanism to support the alignment of the existing radio related measurement and QoE reporting may be further discussed in Rel-19.

References

- RP-223488: Revised WID for NR QoE enhancement; TSG RAN Meeting #98, Electronic Meeting, December 12-16, 2022