## Slide 1: Work plan on NR Study Item in RAN2 and RAN3
NTT DOCOMO, INC. (Rapporteur)
R3-162486
Revision of R3-161789
TSG RAN WG3 meeting #93bis
10-14 October 2016, Sophia Antipolis, France
Agenda Item: 10.1
Document for: Discussion and decision

## Slide 2: Work plan on functional split
Decide if functional split option(s) need to be standardised and which one of them, if any (jointly if needed)
 | Aug. 2016 | Oct. 2016 | Nov. 2016 | Jan. 2017 | Feb. 2017
RAN2 | #95 | #95bis | #96 #94 |  | #97 #95
RAN3 | #93 | #93bis |  | AH | 
- Agree initial recommendation on order/placement/grouping of functions in U-plane protocol layers, with sufficient detail for RAN3 to study potential front haul split options.
- Complete initial study on pros and cons of potential options based on LTE stack.
- Select candidate options if possible
Share the outcome and discuss common issues (possibly in the joint session)
- Study potential options based on the NR stack agreed in RAN2
- Continue to study the details of U-plane protocol architecture.
- Look over the potential split options from radio IF viewpoints, e.g., functional processing delay.
- Agree final recommendation on U-plane protocol architecture.
- Continue to study pros and cons of potential (selection) options.
- Agree final recommendation on functional split option(s).
Check point to assess the progress

## Slide 3: Work plan and responsibilities for other items
Work split of responsibilities
  Follow the existing term of reference, e.g.,
Work plan
  Rapporteur keeps informing of the relevant agreements made in each WGs.
  A joint session may be scheduled in Nov/Feb to discuss any aspects if needed
  A joint session may also be scheduled with SA2 in Nov, if needed
 | RAN2 | RAN3
RRC states and Mobility | Decide RRC states and state transition Study Radio IF procedures for each state | - Study RAN IF and procedures for each state and state transitions.
LTE-NR DC | - Study radio IF functions and procedures on LTE/NR required for DC | - Study RAN IF and procedures btw LTE and NR required for DC
QoS | - Radio bearer design taking into account SA2 decision. | - RAN IF design taking into account SA2 decision.
Slicing | - Study radio IF impacts to support slicing taking into account SA2 decision. | - Study RAN IF impacts to support slicing taking into account SA2 decision
Standalone (incl. eLTE) | - NR Radio protocol design related to NextGen Core - Study impact to LTE radio protocols related to connection with NextGen core (starting from Nov) | - RAN IF design connected to NextGen Core
IRAT mobility | - Study radio IF functions and procedures for IRAT mobility in all possible UE states | - Study RAN IF and procedures taking into account MM in NextGen Core