3GPP TSG-RAN WG4 Meeting # 102-e	R4-2204148

# Electronic Meeting, February 21 – March 3, 2022

Source:	LG Electronics

Title:	Work Plan and Test Case List for NR SL enh RRM performance

Agenda item:	10.15.6

Document for:	Approval

Introduction

NR SL enhancement RRM core requirements are going to be completed in RAN4#102-e. Related test cases should be implemented. In this paper, we propose a work plan, a list of test cases, and a work slit.

Discussion

Compared to Rel-16 NR V2X, the main additional features are,

- SL-DRX

- Partial sensing/inter-UE coordination

And intra-band con-current operation is defined.

Regarding these, we propose the work plan, the list of test cases, and the work split.

Proposal 1: Work plan for NR SL enh RRM test cases

- RAN4#102-e meeting (’22.February)

  - Agree with list of RRM test cases

  - Do work-split of test cases for draft CRs

- RAN4#103-e meeting (’22.May)

  - Discuss the draft CRs with the detailed test configurations and related parameter

- RAN4#104 meeting (’22.August)

  - Endorse the final draft CRs.

  - Agree with Big CR for RRM tests based on the endorsed draft CRs.

And, we propose to introduce additional RRM test cases for NR SL enhancement in Table2-1.

Proposal 2: Introduce RRM test cases for NR SL enhancement in Table2-1.

Table 2-1: List of RRM test cases for NR SL enhancement

| No | Feature/requirements | Comment | No of tests | Proposed section | Company |
| --- | --- | --- | --- | --- | --- |
| 1 | 12.2 UE Transmit Timing 12.2.3 NR Cell as synchronization reference | No additional test. A.9.1.1.3 can cover 12.2.3 | - |  |  |
| 2 | 12.3.1.4 Initiation/Cease of SLSS transmissions with SyncRef UE as synchronization reference source | Need test for SL-DRX | 1 | A.9.1.2 Test for intiation/Cease of SLSS Transmission with V2X Sidelink Communication - A.9.1.2.3 Test for SyncRef UE as synchronization reference source under SL-DRX |  |
| 3 | 12.4 Selection / Reselection of V2X Synchronization Reference Source | Need test for SL-DRX | 1 | A.9.1.3 Test for V2X Synchronization Reference Selection/Reselection - A.9.1.3.3 Test for GNSS configured as the highest priority under SL-DRX |  |
|  |  | Need test for SL-DRX | 1 | - A.9.1.3.4 Test for FR1 NR Cell configured as the highest priority under SL-DRX |  |
| 4 | 12.5.2 SL-RSRP measurements | Need test for Partial sensing | 1 | - A.9.1.4.4 Test for V2X UE Partial Sensing |  |
| 5 | 12.7.4 Interruptions to WAN at transitions between active and non-active during SL-DRX | Need test for SL-DRX | 1 | - A.9.1.6.2 Test for Interruption to WAN at transitions between active and non-active during SL-DRX |  |
|  | 12.7.5 Interruption to V2X sidelink at transitions between active and non-active during DRX | Not introduce because test verification is not easy | - |  |  |
|  | [12.7.7 Interruptions to WAN due to SyncRef UE detection and/or Sensing during SL DRX off duration | Need test for SL-DRX | 1 | - A.9.1.6.3 Test for Interruption to WAN due to SyncRef UE detection and/or Sensing during SL DRX off duration |  |
| 6 | 12.7.6 Interruptions to V2X sidelink due to Active BWP switching requirement | Not introduce because test verification is not easy | - |  |  |
| 7 | 12.9.2 Scheduling availability of UE switching between uplink transmission and V2X sidelink transmission | Not introduce because test verification is not easy | - |  |  |

For efficient progress, we suggest work split on test cases for draft CRs of test cases.

Proposal 3: Do work spilt on test cases based on Table2-1 for draft CRs.

Conclusion

In this paper, we propose the work plan, the list of test cases, and the work slit for draft CRs.

For the work plan,

Proposal 1: Work plan for NR SL enh RRM test cases

- RAN4#102-e meeting (’22.February)

  - Agree with list of RRM test cases

  - Do work-split of test cases for draft CRs

- RAN4#103-e meeting (’22.May)

  - Discuss the draft CRs with the detailed test configurations and related parameter

- RAN4#104 meeting (’22.August)

  - Endorse the final draft CRs.

  - Agree with Big CR for RRM tests based on the endorsed draft CRs.

For the list of test cases and work split,

Proposal 2: Introduce RRM test cases for NR SL enhancement in Table2-1.

Proposal 3: Do work spilt on test cases based on Table2-1 for draft CRs.

Table 2-1: List of RRM test cases for NR SL enhancement

| No | Feature/requirements | Comment | No of tests | Proposed section | Company |
| --- | --- | --- | --- | --- | --- |
| 1 | 12.2 UE Transmit Timing 12.2.3 NR Cell as synchronization reference | No additional test. A.9.1.1.3 can cover 12.2.3 | - |  |  |
| 2 | 12.3.1.4 Initiation/Cease of SLSS transmissions with SyncRef UE as synchronization reference source | Need test for SL-DRX | 1 | A.9.1.2 Test for intiation/Cease of SLSS Transmission with V2X Sidelink Communication - A.9.1.2.3 Test for SyncRef UE as synchronization reference source under SL-DRX |  |
| 3 | 12.4 Selection / Reselection of V2X Synchronization Reference Source | Need test for SL-DRX | 1 | A.9.1.3 Test for V2X Synchronization Reference Selection/Reselection - A.9.1.3.3 Test for GNSS configured as the highest priority under SL-DRX |  |
|  |  | Need test for SL-DRX | 1 | - A.9.1.3.4 Test for FR1 NR Cell configured as the highest priority under SL-DRX |  |
| 4 | 12.5.2 SL-RSRP measurements | Need test for Partial sensing | 1 | - A.9.1.4.4 Test for V2X UE Partial Sensing |  |
| 5 | 12.7.4 Interruptions to WAN at transitions between active and non-active during SL-DRX | Need test for SL-DRX | 1 | - A.9.1.6.2 Test for Interruption to WAN at transitions between active and non-active during SL-DRX |  |
|  | 12.7.5 Interruption to V2X sidelink at transitions between active and non-active during DRX | Not introduce because test verification is not easy | - |  |  |
|  | [12.7.7 Interruptions to WAN due to SyncRef UE detection and/or Sensing during SL DRX off duration | Need test for SL-DRX | 1 | - A.9.1.6.3 Test for Interruption to WAN due to SyncRef UE detection and/or Sensing during SL DRX off duration |  |
| 6 | 12.7.6 Interruptions to V2X sidelink due to Active BWP switching requirement | Not introduce because test verification is not easy | - |  |  |
| 7 | 12.9.2 Scheduling availability of UE switching between uplink transmission and V2X sidelink transmission | Not introduce because test verification is not easy | - |  |  |

- Reference

[1] R4-2202747, “Draft Big CR: RRM requirements for Rel-17 NR SL enhancement”, LG Electronics