3GPP TSG RAN WG4 Meeting #103-e	R4-2211050

Electronic Meeting, 9 – 20 May, 2022

Agenda Item:	9.19.4

Source:	Rapporteur (Ericsson)

Title:	WI workplan for RedCap for RRM performance part

Document for:	Approval

# 1	Introduction

This document presents a workplan for the RAN4 RRM performance part of the Rel-17 work item (WI) on support of reduced capability (“RedCap”) NR devices targeting following WI objective [1]:

Specify necessary performance requirements, measurement accuracy requirements and test cases related to the above-mentioned enhancements and core requirements [RAN4].

# 2	Time plan

Phase 1:

- FR1 and FR2 test cases with 1 Rx branch and 2 Rx branches for all three duplex modes for following type of requirements:

  - RRM test configurations

  - RRC_IDLE state mobility

  - RRC_INACTIVE state mobility

  - RRC_CONNECTED state mobility

  - Timing

  - Side conditions

Phase 2:

- FR1 and FR2 test cases with 1 Rx branch and 2 Rx branches for all three duplex modes for following type of requirements:

  - Signalling characteristics

  - Measurement procedures

## May 2022

RAN4#103-e

Performance (0.75 TU):

- Discuss and agree on type of test cases to introduce for RedCap during phrase 1 and phase 2

- Initial discussions on the test configurations

- Discuss the work split for test cases

- Agree on the workplan for RRM performance part

## August 2022

RAN4#104

Performance (1 TU):

- Companies to bring phase 1 test cases according to the agreed workplan

- Discuss and agree on the test cases for phase 1

- Update the workplan (if needed)

## October 2022

RAN4#104-bis-e

Performance (0.75 TU):

- Companies to bring phase 2 test cases according to the agreed workplan

- Discuss and agree on the test cases for phase 2

- Update the workplan (if needed)

## November 2022

RAN4#105

Performance (0.5 TU):

- Remaining and unresolved test cases that belong to phase 1 and phase 2 are discussed and agreed.

# References

- RP-210918, “Revised WID on support of reduced capability NR devices”

- RP-220965, ”Rel-17 Work Item Exception for Support of reduced capability NR devices”, Ericsson