3GPP TSG-RAN WG4 Meeting #106bis-e	R4-2305891

Electronic Meeting, 17 April ‒ 26 April 2023

Title: 	WF on UE demodulation requirements for intra-band non-collocated EN-DC/NR-CA deployment scenario

Agenda Item:	5.12.5

Source: 	Ericsson

Document for:	Approval

# Topic 1		Work plan and test scope

## Sub-topic 1-1	Work plan

Issue 1-1-1: Work plan

Agreement:

Agree with the following work plan. Update work plan, if necessary, according to the RF/RRM core discussion.

- RAN4#106bis-e, April 2023 (0.25 TU) - Discuss the scope of UE demodulation requirements. - RAN4#107, May 2023 (0.25 TU) - Continue to discuss the scope of UE demodulation requirements, according to the core part conclusion. - Agree with the initial simulation assumption. - RAN4#108, August 2023 (0.25 TU) - Collect the initial simulation results. - Finalize the test parameters for UE demodulation requirements, and update the simulation assumption if necessary. - Decide the CR work split. - RAN4#108bis, October 2023 (0.25 TU) - Update the simulation assumption if necessary. - Continue the alignment of the simulation results. - Review the draft CRs for TS38.101-4. - RAN4#109, November 2023 (0.25 TU) - Collect the simulation results if necessary. - Endorse the draft CRs for TS38.101-4.

## Sub-topic 1-2	Test scope

Issue 1-2-1: UE type assumption

Agreement:

- Discuss the UE demodulation requirements for Type 2 UE first.

  - Test scope covers both EN-DC and NR-CA

- Not define the UE demodulation requirements for Type 3 UE.

- For UE demodulation requirements for Type 4 UE, depending on the progress of RF discussion.

Issue 1-2-2: Test scope

Whether to define the corresponding UE demodulation requirements for Type 2 UE

Way forward:

- Option 1: Define new UE demodulation requirements for Type 2 UE for intra-band non-contiguous EN-DC/NR-CA deployment scenario.

  - Interested companies assume the maximum received time difference value (33us) and maximum power imbalance assumption (25dB).

- Option 2: Not define new UE demodulation requirements for Type 2 UE for intra-band non-contiguous EN-DC/NR-CA deployment scenario.