3GPP TSG-RAN WG4 Meeting # 106bis-e                                                       R4-2306466

Online, April 17 – April 26, 2023

Title: 	Discussion on the work plan for WI NR_700800900_combo_enh

Source: 	CATT, China Telecom

Agenda item:	4.30.1

Document for:	Approval

- Background

The WI “enhancement for 700800900MHz band combinations” was approved in RAN#99 [1]. This contribution discusses the work plan for this WI.

- Discussion

Plenty of study work was conducted in the SI phase and the evaluation results were captured in the TR 38.872 [2]. The followings are the issues for WI phase.

CA_n5-n8

The following requirements need to be defined,

- MSD for 1UL/2DL

- MSD for 2UL/2DL

In order to finalize the requirements definition, the down selection of the following 3 options needs to be decided.

1) Full band n5 and n8 RF filters implementation with option 1 and option2:

Option 1: Only support 1UL/2DL CA. Single UL in n5.

Option 2: Support both 1UL/2DL and 2UL/2DL CA. Non-concurrent n5 DL and n8 UL.

Note: Potential impacts on RAN2 are observed.

2) Dedicated RF filters implementation with partial frequency range.

Option 3: Support both 1UL/2DL and 2UL/2DL CA. Dedicated filter to allow simultaneous n5 DL and n8 UL.

In SI phase, 2 antenna and 3 antenna architectures were discussed. No agreement on which architecture will be used for the requirements definition.

CA_n5-n28

The following requirement needs to be defined,

- 2UL cross band MSD for n28

In SI phase, 2 antenna and 3 antenna architectures were discussed. No agreement on which architecture will be used for the requirements definition.

CA_n8-n20-n28

The following requirements need to be defined,

- Band n8 MSD due to IMD3 of Tx band n20 + band n28

- Band n28 MSD due to IMD3 of Tx band n8 + band n20

In SI phase, 2 antenna, 3 antenna, 4 antenna architectures were discussed. 3 antenna architecture was agreed as the baseline to discuss the requirements.

According to the WID, RF TU is allocated from RAN4#106bis to RAN4#109. 0.25 TU is allocated for the first two meetings and 0.5 TU is allocated to the last 3 meetings. Considering the above open issues, the following work plan is proposed.

- Separate CRs for each band combination are expected

- Respective CRs can be separately agreed with a full set of associated requirements for the corresponding band combinations.

- CR(s) can be agreed when the requirements are finished. It’s not necessary to wait for the last meeting.

- For CA_n5-n8, down selection is finished latest at RAN4#108 meeting. The RF requirements for the 3 options can be discussed before the down selection is decided.

- Complete all of the band combinations in RAN4#109.

Proposal: The above work plan is approved.

- Summary

This contribution proposes the work plan for the WI FS_NR_700800900_combo_enh.

Reference

[1] RP-230764, “New WID on enhancement for 700/800/900MHz band combinations”, RAN#99, CATT, China Telecom

[2] TR 38.872 1.0