3GPP TSG-RAN WG4 Meeting # 106bis-e									                   R4-2306640

Online, April 17 – April 26, 2023

Title: 					Work plan on network energy savings for NR

Source: 	Huawei, HiSilicon

Agenda item:	5.35.1

Document for:	Discussion

Introduction

A new work item for network energy savings has been approved in RAN#98e and WID was revised in [1]. The objectives are duplicated as follows,

- 4.1	Objective of SI or Core part WI or Testing part WI

The objectives of the work item are the following:

- Specify SSB-less SCell operation for inter-band CA for FR1 and co-located cells, if found feasible by RAN4 study, where a UE measures SSB transmitted on PCell or another SCell for an SCell’s time/frequency synchronization (including downlink AGC), and L1/L3 measurements, including potential enhancement on SCell activation procedures if necessary [RAN4, RAN2]

- Specify enhancement on cell DTX/DRX mechanism including the alignment of cell DTX/DRX and UE DRX in RRC_CONNECTED mode, and inter-node information exchange on cell DTX/DRX [RAN2, RAN1, RAN3]

- Note: No change for SSB transmission due to cell DTX/DRX.

- Note: The impact to IDLE/INACTIVE UEs due to the above enhancement should be avoided.

- Specify the following techniques in spatial and power domains

- Specify necessary enhancements on CSI and beam management related procedures including measurement and report, and signaling to enable efficient adaptation of spatial elements (e.g. antenna ports, active transceiver chains) [RAN1, RAN2]

- Specify necessary enhancements on CSI related procedures including measurement and report, and signaling to enable efficient adaptation of power offset values between PDSCH and CSI-RS [RAN1, RAN2]

- Note: Above objectives are only for UE specific channels/signals

- Note: Legacy UE CSI/CSI-RS capabilities applies when considering total number of CSI reports and requirements

- Specify mechanism(s) to prevent legacy UEs camping on cells adopting the Rel-18 NES techniques, if necessary [RAN2]

- Specify CHO procedure enhancement(s) in case source/target cell is in NES mode [RAN2]

- Specify inter-node beam activation and enhancements on restricting paging in a limited area [RAN3].

- Specify the corresponding RRM/RF core requirements, if necessary, for the above features [RAN4]

- 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

- Specify corresponding RRM performance requirements and test cases for the network energy saving techniques [RAN4].

- Specify the necessary demodulation performance and CSI reporting requirements [RAN4].

- Specify the BS conformance tests, if necessary [RAN4].

The work plan for this new work item is provided in section 2.

Work Plan

- April, 2023 (RAN4#106bis-e)

  - RAN4#106bis-e RRM core (0.25 TU)

Initial Discussion on the feasibility of SSB-less SCell operation for inter-band CA and discuss the RRM requirements related with SSB-less operation;

Identify the scenarios and conditions to enable SSB-less SCell operation for inter-band CA, and discuss the RRM specific feasibility;

Identify the RRM impacts for other relevant objectives.

  - RAN4#106bis-e RF core (0.25 TU)

Discuss on the RF specific feasibility of SSB-less SCell operation for inter-band CA;

Identify potential RF impacts for other relevant objectives.

- May, 2023 (RAN4#107)

  - RAN4#107 RRM core (0. 5 TU)

Continue discussion on the scenarios and conditions to enable SSB-less SCell operation for inter-band CA, and discuss the RRM specific feasibility;

;

Continue the discussion on the identified RRM impacts and further discuss the corresponding RRM requirements, if needed.

  - RAN4#107 RF core (0.5 TU)

Continue discuss the RF specific feasibility of SSB-less SCell operation for inter-band CA;

Continue discuss the identified RF impacts for relevant objectives, if needed.

- August, 2023 (RAN4#108)

  - RAN4#108 RRM core (0.5 TU)

Discuss the RRM requirements SSB-less operation based on the feasibility conclusion;

Continue discussion on the identified RRM impacts of other relevant objectives and further discuss the corresponding RRM requirements, if needed.

Discuss possible work split for the CR work, if needed

  - RAN4#108 RF core (0.5 TU)

Try to conclude the feasibility of SSB-less SCell operation for inter-band CA;

Continue discuss the identified RF impacts for relevant objectives, if needed.

- October, 2023 (RAN4#108bis-e)

  - RAN4#108 RRM core (0. 5 TU)

Continue discuss on the RRM requirements related with SSB-less operation, discuss on the draft CRs and endorse draft CRs;

Continue discussion on the identified RRM impacts of other relevant objectives, discuss on the draft CRs and endorse draft CRs;

  - RAN4#108 RF core (0.5 TU)

Provide and discuss on the draft CRs, if needed.

- November, 2023 (RAN4#109)

  - RAN4#109 RRM core (0. 5 TU)

Continue discussion on the open issues and aim to finalize the CRs

  - RAN4#109 RF core (0.5 TU)

Continue discussion on the open issues and aim to finalize the CRs

- February 2024 (RAN4#110)

  - RAN4#110 RD perf (0. 5 TU)

Performance part work plan will be provided later

- April 2024 (RAN4#110bis)

  - RAN4#110bis RD perf (0.5 TU)

Performance part work plan will be provided later

- May 2024 (RAN4#111)

  - RAN4#111 RD perf (0.5 TU)

Performance part work plan will be provided later

References

- RP-230566, WID revision: Network energy savings for NR, Huawei