3GPP TSG-RAN WG4 Meeting #107	R4-2307437
Incheon, KR, May 22 – May 26, 2023

Agenda item:	7.33.1

Source:	Vodafone

# Title:	Work plan for new FDD Bands using the uplink from n28 and the downlink of n75 and n76

Document for:	Approval

# Introduction

The “new FDD bands using the uplink from n28 and the downlink of n75 and n76” work item has been approved at RAN#99 in [1], targeting completion at the end of 2023 in RAN#102 for both core and performance parts.

This contribution presents the initial RAN4 work plan for the WI. It does not affect or limit the scope of the approved WID nor the exchanges of information the working groups can undertake.

# Objectives

The objectives in the WID [1] are listed here for information.

  - Objective of Core part WI

Specify RF requirements for the following new frequency bands that include spectrum designated for SDL licensed operation in Europe, with Release independence from Rel-15:

a)	Band nA: 703 – 748 MHz UL / 1432 – 1517 MHz DL

b)	Band nB: 703 – 748 MHz UL / 1427 – 1432 MHz DL

Also identify and specify the set of UL and DL channel bandwidths that are allowed to be simultaneously operated by the UE.

The RF requirements should be derived based on the assumption that UE supports the corresponding band combination(s), i.e., CA_n28-n75 and CA_n28-n76.

No new CA band combinations including the new bands are specified in this WI.

  - Objective of Performance part WI

Specify performance requirements for the above bands and identified channel bandwidths.

# Workplan for the WI and TU

According to the RAN4 meetings schedule in the TU budget file RP-230791 [1], we propose the following workplan for each meeting:

RAN4#107 (0.5 TU)

-	Discussions on the system parameters for the new FDD Bands.

-	Discussions on the BS and UE core requirements for the new FDD.

RAN4#108 (0.5 TU)

-	Continue discussions on the system parameters for the new FDD Bands.

-	Continue discussions on BS and UE requirements for the new FDD Bands.

-	Discussions on the conformance test requirements for the new FDD Bands.

-	Provide change requests on the system parameters for the new FDD Bands.

-	Provide change requests on the BS and UE core requirements for the new FDD Bands.

RAN4#108bis (0.5 TU)

-	Approve change requests on the system parameters for the new FDD Bands.

-	Approve change requests on the BS and UE core requirements for the new FDD Bands.

-	Provide and approve change requests on the conformance test requirements for the new FDD Bands

# References

- RP-230791, new FDD Bands using the uplink from n28 and the downlink of n75 and n76, RAN#99 meeting, March 2023.