3GPP TSG-RAN WG4 Meeting #112				                                                   R4-2411741

Maastricht, Netherlands, 19th – 23rd August, 2024

Agenda Item:	7.20.1

Source: 	CMCC

Title: 			  Work plan of WID on Introduction of Power Class 2 and UE 40MHz Channel Bandwidth in NR band n28

Document for:	  Approval

- Introduction

In last RAN plenary, a WI on Introduction of Power Class 2 and UE 40MHz Channel Bandwidth in NR band n28 had been approved in [1], the corresponding objectives are as follows:

The objectives of this WI are to introduce requirements for UE Power Class 2 and 40MHz Channel Bandwidth for NR band n28 as optional features, including the following aspects: - Introduce requirements for PC2 and those associated with following bullets - Both 1Tx and 2Tx PC2 are supported - UL-MIMO is supported. - Specify A-MPR requirements for PC2 - Introduce 40MHz Channel bandwidth located in UL: 703 - 743MHz and DL: 758 - 798MHz for band n28 supporting PC3 and PC2. - Allow flexible channel allocations within the frequency range (UL: 703 - 743MHz and DL: 758 - 798MHz) for BW<40MHz. - Release independence of UE 40MHz Channel bandwidth to Rel-15 is anticipated. - No changes to the existing requirements (38.101-1 v18.5.0) (including A-MPR values and RB allocation regions) for power class 3 with existing channel bandwidths up to and including 30MHz to avoid impacts on existing power class 3 networks. In the event of new regulatory requirements, this assumption can be revisited.

In this contribution, we provide the work plan for this WI. The TU allocation is provided in the Annex for information.

- Work plan

- RAN4#112 August 2024

  - Discuss the RF requirements for n28 PC2

  - Discuss the RF requirements impact for introduction of 40MHz for n28

  - Discuss the release independence issue

- RAN4#112bis October 2024

  - Discuss and reach agreements on the RF requirements for n28 PC2

  - Discuss and agree on the RF requirements impact for introduction of 40MHz for n28

  - Discuss and agree on the release independence issue, send LS to RAN2 if needed

- RAN4#113 November 2024

  - Discuss the left open issues if any

  - Agree on the CRs

- Reference

- RP-241660, New WID: Introduction of Power Class 2 and UE 40MHz Channel Bandwidth in NR band n28, CMCC CBN.

- Annex

| RAN | R1 | R2 | R3 | R4RF | R4RD | RAN | R1 | R2 | R3 | R4RF | R4RD | R1 | R2 | R3 | R4RF | R4RD | RAN |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 104 June 24 | 118 | 127 | 125 | 112 | 112 | 105 Sep. 24 | 118bis | 127bis | 125bis | 112bis | 112bis | 119 | 128 | 126 | 113 | 113 | 106 Dec. 24 |
|  |  |  |  | 0.5 |  |  |  |  |  | 0.5 |  |  |  |  | 0.5 |  |  |