3GPP TSG-RAN WG4 Meeting #113                                                    R4-2418213
Orlando, US, 18th – 22nd November, 2024

Agenda item:	 7.12.3.1

Source:	 vivo

Title:	Discussions on Rel-19 TRP TRS requirements related work

Document for:	Approval

- Introduction

This contribution provides our views on how to organize Rel-19 OTA requirements related work.

- Discussion

The initial working procedure on 2Tx lab alignment and 1Tx measurement campaign is captured in the agreed WF [1], several aspects were not decided last meeting.

Issue 4-1-2: Collecting volunteer test labs for 2Tx lab alignment activity

Agreements:

  - WI rapporteur trigger offline discussion to collect volunteer test labs for 2Tx lab alignment activity.

Issue 4-1-3: Whether there is MU difference for 2Tx test system

Agreements:

  - RAN4 can further discuss this issue to check whether there is MU impact.

Issue 4-1-4: detailed timeline schedule for 2Tx lab alignment

Agreements:

  - RAN4 adopt the following timeline schedule for 2Tx lab alignment activity. Further optimization is not precluded.

  - Generally, the timeline should follow the WI workplan in R4-2412056.

  - RAN4 confirm 2Tx LADs information and volunteer test labs after RAN4#112bis meeting. The lab alignment activity can be started after LADs and >3 volunteer test labs confirmed.

  - It is planned to finalize the lab alignment testing before RAN4#114 meeting in China test labs. And finalize all the test labs testing before [RAN4#114bis].

- 2Tx lab alignment

To organize Rel-19 2Tx related work, the following aspects should be confirmed as soon as possible.

2Tx lab alignment activity:

- Volunteer test labs for 2Tx lab alignment activity. Current feedback from Volunteer test labs.

| Rel-19 Volunteer lab for 2Tx lab alignment activity |  |  |  |
| --- | --- | --- | --- |
| Volunteer lab | Location | Contact | Note |
| vivo | Dongguan | Ruixin. Wang, ruixin.wang@vivo.com |  |
| CAICT | Beijing | Siting Zhu, zhusiting@caict.ac.cn Xuan Yi, yixuan@caict.ac.cn |  |
| OPPO | Dongguan | Qifei Liu, liuqifei@oppo.com |  |
| Sporton USA | Milpitas, CA | Will Ni (WillNi@sporton-usa.com) Alex Ho (Alexander@sporton.com.tw) |  |
| SGS Wireless | Shenzhen | Panta Sun (Panta.Sun@sgs.com) Kenny Lai (Kenny.Lai@sgs.com) |  |
| Huawei | Dongguan | Li Jinxing, lijinxing3@huawei.com, Hai Zhou, hai.zhou1@huawei.com |  |
| SRTC | Beijing | Gong Jian, gongjian1@srtc.org.cn |  |
| [Samsung] | [Suwon, KR] | Bozhi Li, bozhi.li@samsung.com Jeongheum Lee, jh0413.lee @samsung.com |  |

- Current status of Rel-19 2Tx Lab Alignment Devices (LADs).

| Rel-19 2Tx Lab Alignment Devices (LADs) for non-coherent UL MIMO |  |  |  |
| --- | --- | --- | --- |
| DUT | Provider/Owner | Contact | Note |
| LAD5 (new device for Rel-19 2Tx) | vivo | Ruixin Wang ruixin. wang@vivo.com | For n41 and n78 testing. Available. |
| LAD6 (new device for Rel-19 2Tx) | OPPO | Qifei Liu liuqifei@OPPO.com | For n41 and n78 testing. Not yet. |
| Note: To keep the test burden, two devices per band. |  |  |  |

Action: check and confirm the latest status of both test labs and LADs.

- Regarding the Number of test cases per band (4.b in Issue 4-1-1 of WF R4-2416590):

Comments: the talk mode is sufficient to verify the lab alignment, especially considering previous well alignment among AC test labs with 1Tx test cases. Therefore, RAN4 should select TRP and TRS with BHHL and BHHR at low/mid/high channel for 2Tx lab alignment activity.

Action: Update working procedure with selecting only TRP and TRS with BHHL and BHHR at low/mid/high channel.

- Regarding Power Class for LAD measurements, (5.c in Issue 4-1-1 of WF R4-2416590)

Comments: based on the LAD UE capability, this should be PC2 at n41 and n78.

Action: update working procedure with selecting PC2.

- Regarding same worksheet template for submitting 2Tx AC lab alignment results, (6.a in Issue 4-1-1 of WF R4-2416590)

Comments: Using Rel-18 R4-2313892 as starting point, the updated template for 2Tx lab alignment activity is shared in [2]. 2Tx TRP TRS testing is a new test case in each test lab, more time is needed to upgrade and verify the test system, the lab alignment activity should be started as soon as possible.

Action: Check and approve the new template in [2] for 2Tx AC lab alignment, and start the activity as soon as possible.

- 1Tx measurement campaign and requirements

For 1Tx requirements, the following agreements in WF [1]:

Issue 4-2-1: How to specify PDA hand related TRP/TRS requirements (assume no large scale measurement campaign, current requirement is a basis)

Agreements:

  - RAN4 can initiate a preliminary (not large scale) measurement campaign for size 2 UEs, FFS how to down select between measurement-based approach and the offset-based approach.

  - Encourage volunteer test labs to perform the above measurement campaign, Rel-17 and/or Rel-18 aligned test lab is preferred.

  - Encourage companies to provide seize 2 UEs (small phone with PDA hand) for preliminary measurements.

  - Note: Size 1 (wide, width >72mm and ≤92mm), Size 2 (narrow, width ≥56mm and ≤72mm);

Issue 4-2-2: PDA hand related TRP/TRS requirements

Agreements:

  - RAN4 further discuss how to specify PDA hand related TRP/TRS requirements (Size 2 UEs).

Issue 4-2-3: Scope for 1Tx requirements in Rel-19

Agreements:

  - Further discuss and conclude the scope for 1TX requirements in Nov meeting. This will be reflected in WID in Dec RAN-P.

Open issues to be discussed and concluded for 1Tx measurement campaign this meeting:

- A reasonable band list as Scope for 1Tx requirements in Rel-19 UEs.

Comments: Given there is no need for 1Tx lab alignment activity, the volunteer test labs can start 1Tx measurement directly after RAN4#113 meeting, potentially, there is a longer time window to collect measurement results compared to Rel-18. Therefore, ideally, it is expected that more bands requirements could be specified in Rel-19.

Based on offline checking the industry information of commercial smartphones, the suggested band list could be n3, n5, n8, n38, [n7], [20]. The band n79 can be dropped given fewer commercial devices. For n77, RAN4 should further discuss whether the n78 requirement can be reused directly without large-scale measurements. For n7 and n20, RAN4 further discuss and check the requests from operators.

Action: band list could be n3, n5, n8, n38, [n7], [20]. For n77, RAN4 further discuss whether n78 requirement can be reused. For n7 and n20, RAN4 further check workload and priority.

- How to specify PDA requirements (size 2 UE)

Comments: for a preliminary (not large scale) measurement campaign for size 2 UEs, it is suggested that the number of total devices should be more than 10, to ensure the statics of performance comparison between size 1 and size 2. Besides, it should be highlighted that for each UE size, the testing should follow the test procedure, i.e., size 1 with Wide hand, size 2 with PDA hand.

Action: collect more measurement results of size 2 UE from aligned test labs.

- RC harmonization issue

For 1Tx requirements, the following agreements in WF [3]:

Issue 1-1-4: How to treat RC harmonization activity for low bands (in Rel-18 or Rel-19)?

Agreements:

RAN4 recommend RAN plenary to consider the RC lab alignment and harmonization at FR1 low band as scope in Rel-19 OTA WI.

Based on RAN4 agreements, the WID revision will be proposed next RAN plenary meeting to accommodate the low band RC lab alignment scope. Before that, it is valuable to collect initial views on how to organize the work among interested test labs, feedback from the group is needed. In addition, to resolve the harmonization issues at low band, technical solutions on test system configurations or other aspects should also be discussed.

Action: Update WID in next RAN-P. RAN4 can discuss initial views on how to resolve the low band RC harmonization issue.

Proposal: Consider the above suggested actions on Rel-19 OTA work to move forward.

- Conclusion

In this contribution, we propose several actions for Rel-19 TRP TRS work:

Proposal: Consider the above suggested actions on Rel-19 OTA work to move forward.

# References

- R4-2416590, Way Forward for [112bis][323] TRP_TRS_Ph3, vivo, RAN4 #112bis

- R4-2418214, (Template)Measurement results for Rel-19 TRP TRS 2Tx AC lab alignment activity, vivo, RAN4#113

- R4-2413490, Way Forward for [112][331] NR_FR1_TRP_TRS_enh, vivo, RAN4 #112