# 3GPP TSG-RAN WG4 Meeting #113		R4-2419452

Orlando Meeting, Nov. 18th – Nov 22nd, 2024

Source:	Nokia

Title:	Progress update and next steps for CA framework overhaul

Agenda item:	11

Document for:	Discussion

Introduction

At RAN#102, the contribution [1] highlighted a need for a new tool/methodology for handling the specification of CA combinations in RAN4. It is widely recognised that tens of thousands of band combinations cannot be specified efficiently using tables in MS Word documents, and the number of combinations continues to grow exponentially – a situation that is expected to continue in the 6G timeframe.

RAN#102 commissioned an activity to identify a new methodology with a small working party, led by Matthew Baker (Nokia) with a small number of expert delegates from RAN4 in conjunction with ETSI MCC.

The work has been ongoing, and the latest status update was presented at RAN#103 in [2] and RAN#105 in [3]. This document presents the current state of progress of this activity.

Background information

For reference, some of the previously shared information about the project and the ambitions have been included in this section. If already known, the reader can skip this section.

The initial objective was to enable ETSI MCC to provide a better way of storing and querying the band combination information.

It was identified that ETSI MCC already has a database tool based on a GIT repository which is used in some other WGs in TSGs SA and CT. This could be applied in a relatively straightforward manner to the 38.101 CA combinations, roughly as shown in Figure 1.

Figure 1: Schematic representation of use of GIT repository to store CA combination information

An initial simple proof-of-concept demonstration was quickly set up using a basic subset of the CA combination data, enabling searching and tabular export, as shown in Figure 2

Figure 2: First ten bands and band combinations

This was shown to work well and demonstrated to the small group of experts, mainly from RAN4, and work has continued to improve the database structure and tooling to be able to store and query band combination information.

With the possibility to store and query band combinations with a database as an alternative to the now Word-based specification (i.e. TS 38.101) the objective of this work, as mandated by RAN, is to replace the CA configuration tables in TS 38.101.

The objective of this work, as mandated by RAN, is to replaces the CA configuration tables in TS 38.101.

Even this is the current objective this does not preclude that the scope of the work can’t be expanded at a later stage.

Progress Update

Since the last status update at RAN4#110, the main part of the work has been focused on agreeing on the file format and structure for storing the band combination information. Based on the recommendations of the IT experts from ETSI MCC, JSON has been chosen.

JSON file format has been chosen to store the band combination information.

One reason for choosing JSON is that the file structure is human readable, while it also supports storage of complex data structures.

The main header/container for the JSON file is the band combination downlink configuration (e.g. DL CA configuration) to align to the way the specification is now structured in TS 38.101-1/2/3. This means that each supported band combination will be represented via a separate JSON file based on the DL configuration.

Work on the structure of the JSON file is not yet complete, but a “prototype” has been built which is currently used to test whether it can fully contain all aspects of a band combination as currently captured in TS 38.101-1/2/3, including not only the UL configurations but also aspects such as the Bandwidth Combination Sets (BCS), supported UL Power Class (PC) and other restrictions now captured in Notes.

A simplified example for CA_n1A-n3A is provided in Figure 3.

From the example provided in Figure 3 it can be noted that supported UL configurations are listed together with the DL configuration, which is aligned with the current specification structure.

Figure 3: Example JSON file for CA_n1A-n3A (Note only one of the BCSs is shown here)

Work has also progressed on exporting all the current supported band combinations from the now Word-based specification to JSON files which then are stored in the ETSI MCC provided database. A first version has been exported based on version 18.5.x of TS 38.101-1/2/3. This is now used for testing.

A first version of the ETSI MCC database have been developed.

The intention is that when the file structure and database structure have been tested and verified, the content of the ETSI MCC database shall be updated when a new version of TS 38.101-1/2/3 becomes available.

Based on the initial version of the database, ETSI MCC are developing a webapp interface to the database. A version of the webapp, now used for testing and proof of concept, can be found here:

https://tnm.etsi.org/ca/

It is possible to go the webapp and try out how the database will work for NR CA configurations. Note that not all aspects have yet been implemented as work is ongoing.

A first version of the ETSI MCC web interface to the database have been made available.

Figure 4: Example from the ETSI MCC Web interface for CA of n1 and n3

From Figure 4 it can be seen that not all information has yet been populated from the RAN4 specification to the database and the web interface now serves more as a proof of concept. However, companies involved in the work have kindly helped provide scripts to import all band combination specifications from 38.101-1/2/3 tables to JSON files and also to validate the input. ETSI MCC have provided a GIT repository to share both the JSON files and also some of the scripts provided, such that all interested companies can start working with the database.

ETSI MCC are providing a GIT repository to share scripts and JSON files

The GIT repository can be accessed via:

https://forge.3gpp.org/rep/ran4/carrieraggregation

Please note that the repository names can still be changed, upon decision from RAN4, and they are not yet publicly used (i.e. this is still in the prototype phase of the work).

Next steps

Over the coming months, it is planned to develop the database further to incorporate full linking of information between the specification and the webapp provided by ETCI MCC..

The ETSI MCC database and webapp were introduced to RAN4 at RAN4#112bis for information [4] and at RAN4#113 additional discussion is intended. This to devise a plan for starting to use the tool formally.

RAN4 shall discuss how the ETSI MCC database and webapp can be integrated into the band combination work in RAN4

Following this, work on how to propose and introduce new combinations or corrections to existing combinations to the database without porting them from the Word-based specification will commence.

Once the concept is stable, it is intended to release it for testing in parallel with the existing specifications (targeting Q4 2024). The database will be operated in parallel with the existing MS Word specifications for some time, at least until the end of Release 19. For Release 21 at the latest, it is planned that the database will obviate the need for MS Word tables altogether.

The database is intended operated in parallel with the existing MS Word specifications at least until the end of Release 19. At the latest for Release 21, it is planned that the database will obviate the need for MS Word tables altogether.

Further progress updates will be provided to subsequent RAN4 meetings.

Conclusion

In summary, the status of the CA framework project is as follows:

- Band combination information will be stored in JSON file format in the ETSI MCC GIT repository.

- Each band combination will be represented by a separate JSON file based on DL configuration.

- Work is underway to verify the ability of this file structure to accommodate the multiple layers of information beyond UL configurations, including the Bandwidth Combination Sets (BCSs), supported UL Power Class (PC) and other restrictions now captured in Notes.

- A first version of JSON files for all supported band combinations have been ported to the ETSI MCC database.

- A prototype online webapp for testing and proof of concept is provided by ETSI MCC at  https://tnm.etsi.org/ca/

- The ETSI MCC database and webapp is targeted to be presented in RAN4 at RAN4#112bis and discussed at RAN4#113

- The intention is that the ETSI MCC database for band combinations can completely replace the current Word-based tables in Rel-21 at the latest.

- Progress updates on the work will be provided in future RAN4 meetings.

The following observations and proposals have been made:

Observation 1: The initial objective was to enable ETSI MCC to provide a better way of storing and querying the band combination information.

Observation 2: The objective of this work, as mandated by RAN, is to replaces the CA configuration tables in TS 38.101.

Observation 3: JSON file format has been chosen to store the band combination information.

Observation 4: A first version of the ETSI MCC database have been developed.

Observation 5: A first version of the ETSI MCC web interface to the database have been made available.

Observation 6: ETSI MCC are providing a GIT repository to share scripts and JSON files

Proposal 1: RAN4 shall discuss how the ETSI MCC database and webapp can be integrated into the band combination work in RAN4

Observation 7: The database is intended operated in parallel with the existing MS Word specifications at least until the end of Release 19. At the latest for Release 21, it is planned that the database will obviate the need for MS Word tables altogether.

- References

- RP-233776, “CA Framework Overhaul”, Qualcomm

- RP-240263, “Progress update on CA framework overhaul”, Nokia

- RP-241888, “Progress update on CA framework overhaul”, Nokia

- R4-2415389, “Progress update on CA framework overhaul”, Nokia

Note that the “ETSI MCC database” currently covers two aspects. One is a repository with all the contents of the specification (i.e. JSON files) and another is the SQL-database used by the web-app to generate the web-view.