3GPP TSG RAN 4 Meeting #70	R4-140916

# Prague, Czech, 10 - 14 February 2014	revision of RP-131694

# Source:	Sprint

# Title:	Revised WID: LTE Advanced intra-band non-contiguous Carrier Aggregation in Band 41 for 3 DL

# Document for:	Discussion

Agenda Item:	7.20

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title:	LTE Advanced intra-band non-contiguous Carrier Aggregation in Band 41 for 3 DL

## Acronym:	LTE_CA_NC_B41_3DL

## Unique identifier:	620038

NOTE:	If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI. Please tick (X) the applicable box(es) in the table below:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

## 1	3GPP Work Area

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification

This work item is a …

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
| X | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

NOTE:	Core, Performance and Testing parts of RAN WIs are usually Building Blocks.
If you are in doubt, please contact MCC.

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| 620038 | LTE Advanced Intra-band non-contiguous Carrier Aggregation in Band 41 for 3 DL |  |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
| X | Stage 2 (go to 2.3.2) |
| X | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

The only justification for this WI is given in section 3.

Go to §3.

#### 2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

The only justification for this WI is given in section 3.

Go to §3.

#### 2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

#### 2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification

This work item presents scenarios for 3 CC downlink non-contiguous intra-band carrier aggregation for Band 41. To meet the market requirements of operators, bandwidth demands are increasing constantly. As such, to meet the market requirements of operators, especially in markets where contiguous spectrum is less available to an operator, other schemes are needed. Two CC carrier aggregation has been a successful mechanism to provide this additional bandwidth in some cases. However, there are still market requirements which require even higher bandwidth and greater flexibility. The next logical step in downlink carrier aggregation is to aggregate 3 CCs on the downlink. This work item proposes 3 CC intra-band non-contiguous DL CA with no changes to the UL.

Note:	There is another WI ongoing on LTE Advanced intra-band non-contiguous Carrier Aggregation in Band 41 for 	2 UL (LTE_CA_NC_B41_2UL).

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The purpose and objectives of this work item are:

- Building on the LTE intra-band 2-CC CA work completed for Band 41, specify the core RF requirements for 3-CC non-contiguous DL intra-band CA in Band 41. The aggregation scenarios to be specified as 2-contiguous CCs and 1 non-contiguous CC, with a single sub-block gap, see Table 2 and Table 3.

- Add a bandwidth combination set to CA_41A-41A, see Table 1.

- Modify CA_41C bandwidth combination set 0 to include 5 MHz in 36.101 Table 5.6A.1-1

Table 1:Non-contiguous intraband CA bandwidth combination set for CA_41A-41A

| E-UTRA CA configuration / Bandwidth combination set |  |  |  |  |
| --- | --- | --- | --- | --- |
| E-UTRA CA Configuration | Carriers in ascending order in frequency domain |  | Maximum aggregated bandwidth [MHz] | Bandwidth combination set |
|  | Allowed channel bandwidths for lowest carrier within operating band [MHz] | Allowed channel bandwidths for highest carrier within operating band [MHz] |  |  |
| CA_41A-41A | 5, 10, 15, 20 | 5, 10, 15, 20 | 40 | 1 |

Table 2: New Intraband CA Configuration CA_41A-41C (NOTE: The BW combinations in the table below will be formatted to conform to the tables in the standards during completion of the WI)

| E-UTRA CA configuration / Bandwidth combination set |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| E-UTRA CA Configuration | E-UTRA Band or E-UTRA CA configuration | 1.4 | 3 | 5 | 10 | 15 | 20 | Maximum aggregated bandwidth | Bandwidth combination set |
|  |  | MHz | MHz | MHz | MHz | MHz | MHz | [MHz] |  |
| CA_41A-41C | 41 |  |  | Yes | Yes | Yes | Yes | 60 | 0 |
|  | CA_41C |  |  | Yes | Yes | Yes | Yes |  |  |

Table 3: New Intraband CA Configuration CA_41C-41A (NOTE:  the BW combinations in the table below will be formatted to conform to the tables in the standards during completion of the WI)

| E-UTRA CA configuration / Bandwidth combination set |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| E-UTRA CA Configuration | E-UTRA Band or E-UTRA CA configuration | 1.4 | 3 | 5 | 10 | 15 | 20 | Maximum aggregated bandwidth | Bandwidth combination set |
|  |  | MHz | MHz | MHz | MHz | MHz | MHz | [MHz] |  |
| CA_41C-41A | 41 |  |  | Yes | Yes | Yes | Yes | 60 | 0 |
|  | CA_41C |  |  | Yes | Yes | Yes | Yes |  |  |

### 4.2	Objective of Performance part WI

The objective of this work item is to add the performance requirements for 3-CC intra-band non-contiguous DL carrier aggregation for Band 41 in the relevant specifications.

### 4.3	RAN time budget proposal

NOTE:	For WIs/SIs under RAN WG5 leadership this section is not filled out. Otherwise:
For a not yet approved WI/SI the rapporteur has to fill out the last row of the table(s) below up to the target date of the WI/SI (if necessary add further tables): Indicate the number of time units (1 TU ~ 2h), i.e. one value for each session/field. If no time unit is needed, leave the field empty.
Once the WI/SI is approved, the tables below will no longer be updated in the WI/SI description (i.e. the tables reflect the status of the initial approval). But changes can be proposed in the status report of the WI/SI.

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

NOTE:	In case further explanation of the time budget proposal is needed, then please explain this below.

additional comments to the time budget proposal:

Initial time budget allocation: see RP-131694.

## 5	Service Aspects

None

## 6	MMI-Aspects

None

## 7	Charging Aspects

None

## 8	Security Aspects

None

## 9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X |  |  |
| No | X |  |  | X | X |
| Don't know |  |  |  |  |  |

## 10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |
| TR 36.833-6-xx | LTE Advanced intra-band non-contiguous Carrier Aggregation in Band 41 for 3 DL | RAN 4 |  | RAN#64 (June 2014) | RAN#65 (Sept 2014) | Perf. part |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
By default a new specs can only be new for one of both parts.

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# | Comments |
| 36.101 |  | E-UTRA; UE Radio transmission and reception | RAN#64 (June 2014) | Core part |
| 36.104 |  | E-UTRA; BS Radio transmission and reception | As above | Core part |
| 36.133 |  | E-UTRA; Requirements for support of RRM | As above | Core part |
| 36.307 |  | E-UTRA; Requirements on User Equipments (UEs) supporting a release-independent frequency band | As above | Core part |
| 36.833-6-xx |  |  |  | Core part; TR 36.833-6-xx will be presented to RAN #64 (June 2014) for information including completed Core part aspects. |
| 36.141 |  | E-UTRA); Base Station (BS) conformance testing | RAN #65 (Sept 2014) | Perf. part |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

## 11	Work item rapporteur(s)

Ng, Man Hung

Company:	Alcatel-Lucent

Email:	man-hung.ng@alcatel-lucent.com

## 12	Work item leadership

RAN 4

NOTE:	If this is a RAN WID including Core and Perf. part, then this WG specifies the WG leading the Core part.
RAN WG4 is by default leading the Perf. part.

## 13	Supporting Individual Members

Supporting IM name

Sprint

Softbank Mobile

eAccess

Alcatel-Lucent

NSN

Ericsson

Samsung

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"