3GPP TSG-RAN WG4 #90bis	R4-1903491

Xian, China, 8th – 12th April 2019

Source: 	Ericsson

Title:  	Work plan for introduction of GSM, UTRA, E-UTRA and NR capability set(s) (CS(s)) to the multi-standard radio (MSR) specifications

Agenda Item:	11.1.1

Document for:	Approval

# Introduction

A WI to introduce new capability sets into the MSR specifications was approved at RAN#83 [1]. The objectives of the WI are as follows:

Introduce to the MSR specifications support for [GSM+E-UTRA+NR] and [UTRA+E-UTRA+NR] and [GSM+UTRA+E-UTRA+NR]:

- Decide whether these combinations should be supported by a single new CS or multiple CS

- Identify RAT combinations to be supported by each introduced CS

- Update core RF requirements in 37.104 for GSM/UTRA together with E-UTRA/NR operation (e.g. unwanted emissions mask requirements)

  - It is anticipated that updates to the applicability of existing limits for unwanted emissions will be needed to align with GSM/UTRA operation, but there is no need to specify new requirement limits that are not already defined in 37.104.

  - Agree a method for capturing OBUE tables and applicability that avoids long and complex sub-clause and table headings.

  - Potentially other minor updates may be identified.

Note: RAN6 should be informed of the details of proposed CS and tests including GSM following the same procedure as previously agreed with GERAN for developing MSR specifications.

The following work plan is proposed for timely completion of the WI:

RAN4#90bis (Xian, China):

- Agree on principles of update to core specifications

- Agree CR to core specification 37.104

- Agree on capability sets to introduce

RAN4#91 (Reno, USA):

- Discuss/agree how to create test combinations that avoid increasing test complexity

- Discuss/agree how to create applicability tables

RAN4#92 (Ljubljana, Slovenia)

- Finalize CRs to conformance specifications introducing new test configurations, applicability and changes corresponding to the core specifications update

- Send LS to RAN6 informing them of the newly introduced CSs

# References

Ericsson, “New WID on introduction of GSM, UTRA, E-UTRA and NR capability set(s) (CS(s)) to the multi-standard radio (MSR) specifications”, RP-190642, RAN#83, March 2019