3GPP TSG-RAN WG4 Meeting #98-e                       	 R4-2101061

Electronic Meeting, Jan. 25-Feb. 5, 2021

Agenda Item:	11.5.1

Source:	MediaTek Inc., Intel Corporation

Title:	Work plan of R17 NR and MR-DC measurement gap enhancements WI

Document for:	Approval

- Introduction

A new RAN plan [1] has been approved in RANP #90 meeting with the agreements on extension of the overall Rel-17 delivering timeline. In this contribution, we provide an updated work plan for new WI on RRM measurement gap enhancement in R17 based on this latest work plan.

- Work plan for R17 NR and MR-DC measurement gap enhancements

RAN4 has 8 meetings for core part before RANP #95(March, 2022) and after that RAN4 has 3 meetings for performance part before RANP #97 (September 2022).

- 3GPP RAN4 #97e meeting (November, 2020, Core part)

  - Discussions on :

    - the work plan

  - Agreements on:

    - Consensus on the work plan

- 3GPP RAN4 #98e meeting (January, 2021, 1TU, Core part)

  - Discussions on :

    - Updated work plan

    - Pre-configured MG pattern(s)

      - Initial discussion on the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch.

      - Initial discussion on applicability of pre-configured MG pattern(s).

    - Multiple concurrent and independent MG patterns

      - Initial discussion on maximum number of concurrent and independent MG patterns active at any time.

      - Initial discussion on applicability of multiple concurrent and independent gap patterns.

    - Network Controlled Small Gap (NCSG) specification

      - Initial discussion on NCSG design, including VIL, ML and VIRP, for different numerologies in FR1 and FR2.

      - Initial discussion on applicability of NCSG

  - Agreements on:

    - Consensus on the updated work plan

    - Technical aspects of RRM requirements of each objective

- 3GPP RAN4 #98b-e meeting (April, 2021, 1TU, Core part)

  - Discussions on:

    - Pre-configured MG pattern(s)

      - Further discussion on the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch.

      - Further discussion on applicability of pre-configured MG pattern(s).

      - Initial discussion on potential RRM impact.

    - Multiple concurrent and independent MG patterns

      - Further discussion on maximum number of concurrent and independent MG patterns active at any time.

      - Further discussion on applicability of multiple concurrent and independent gap patterns.

      - Initial discussion on potential RRM impact.

    - Network Controlled Small Gap (NCSG) specification

      - Further discussion on NCSG design, including VIL, ML and VIRP, for different numerologies in FR1 and FR2.

      - Initial discussion on potential RRM impact.

      - Further discussion on applicability of NCSG

  - Agreements on:

    - Remaining technical aspects of RRM requirements of each objective.

- 3GPP RAN4 #99e meeting (May, 2021, 1TU, Core part)

  - Discussions on:

    - Pre-configured MG pattern(s)

      - Further discussion on the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch.

      - Further discussion on applicability of pre-configured MG pattern(s).

    - Multiple concurrent and independent MG patterns

      - Further discussion on maximum number of concurrent and independent MG patterns active at any time.

      - Further discussion on applicability of multiple concurrent and independent gap patterns.

    - Network Controlled Small Gap (NCSG) specification

      - Further discussion on NCSG design, including VIL, ML and VIRP, for different numerologies in FR1 and FR2.

      - Further discussion on applicability of NCSG

  - Agreements on

    - Remaining technical aspects of RRM requirements of each objective.

- 3GPP RAN4 #100e meeting (August, 2021, 1TU, Core part)

  - Discussions on:

    - Pre-configured MG pattern(s)

      - Further discussion on the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch.

      - Further discussion on applicability of pre-configured MG pattern(s).

    - Multiple concurrent and independent MG patterns

      - Further discussion on maximum number of concurrent and independent MG patterns active at any time.

      - Further discussion on applicability of multiple concurrent and independent gap patterns.

    - Network Controlled Small Gap (NCSG) specification

      - Further discussion on NCSG design, including VIL, ML and VIRP, for different numerologies in FR1 and FR2.

      - Further discussion on applicability of NCSG

  - Agreements on

    - Remaining technical aspects of RRM requirements of each objective.

- 3GPP RAN4 #100b-e meeting (October, 2021, 1TU, Core part)

  - Discussions on:

    - Pre-configured MG pattern(s)

      - Further discussion on the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch.

      - Further discussion on applicability of pre-configured MG pattern(s).

    - Multiple concurrent and independent MG patterns

      - Further discussion on maximum number of concurrent and independent MG patterns active at any time.

      - Further discussion on applicability of multiple concurrent and independent gap patterns.

    - Network Controlled Small Gap (NCSG) specification

      - Further discussion on NCSG design, including VIL, ML and VIRP, for different numerologies in FR1 and FR2.

      - Further discussion on applicability of NCSG

  - Agreements on

    - Conclusion on RRM impact.

    - Work split on CR responsible companies on TS38.133 and TS36.133.

    - Initial LS to RAN2 on required signalling.

- 3GPP RAN4 #101e meeting (November, 2021, 1TU, Core part)

  - Discussions on:

    - Pre-configured MG pattern(s)

      - Further discuss on remaining open issues.

      - Initial discussion on CR for corresponding RRM requirement.

    - Multiple concurrent and independent MG patterns

      - Further discuss on remaining open issues.

      - Initial discussion on CR for corresponding RRM requirement.

    - Network Controlled Small Gap (NCSG) specification

      - Further discuss on remaining open issues.

      - Initial discussion on CR for corresponding RRM requirement.

  - Agreements on

    - Conclusion on the remaining RRM impact.

    - Initial draft CR(s) on TS38.133 and TS36.133.

    - Final LS to RAN2 on required signalling.

- 3GPP RAN4 #102e meeting (February, 2022, 1TU, Core part)

  - Discussion on:

    - Pre-configured MG pattern(s)

      - Further discuss on remaining open issues.

      - Further discuss and agree on CR for corresponding RRM requirement.

    - Multiple concurrent and independent MG patterns

      - Further discuss on remaining open issues.

      - Further discuss and agree on CR for corresponding RRM requirement.

    - Network Controlled Small Gap (NCSG) specification

      - Further discuss on remaining open issues.

      - Further discuss and agree on CR for corresponding RRM requirement.

  - Agreements on

    - Finalization on RRM requirement of each objective.

    - CR(s) on TS38.133, TS36.133

- 3GPP RAN4 #102b-e meeting (April, 2022, 1TU, Performance part)

  - Discussions on:

    - Pre-configured MG pattern(s)

      - Initial discussion on test cases design for agreed RRM core requirements.

    - Multiple concurrent and independent MG patterns

      - Initial discussion on test cases design for agreed RRM core requirements.

    - Network Controlled Small Gap (NCSG) specification

      - Initial discussion on test cases design for agreed RRM core requirements.

  - Agreements on

    - Work split on test cases’ CR responsible companies.

- 3GPP RAN4 #103e meeting (May, 2022, 1TU, Performance part)

  - Discussions on:

    - Pre-configured MG pattern(s)

      - Further discussion on test cases design for agreed RRM core requirements.

    - Multiple concurrent and independent MG patterns

      - Further discussion on test cases design for agreed RRM core requirements.

    - Network Controlled Small Gap (NCSG) specification

      - Further discussion on test cases design for agreed RRM core requirements.

  - Agreements on:

    - Initial draft CR(s) on test cases in TS38.133.

- 3GPP RAN4 #104e meeting (August, 2022, 1TU, Performance part)

  - Discussion on:

    - Pre-configured MG pattern(s)

      - Further discussion on test cases.

    - Multiple concurrent and independent MG patterns

      - Further discussion on test cases.

    - Network Controlled Small Gap (NCSG) specification

      - Further discussion on test cases.

  - Agreements on:

    - Finalization on test cases design.

    - Agree CR(s) on test cases in TS38.133.

Proposal 1: RAN4 to agree on the latest RRM work plan for “R17 NR and MR-DC measurement gap enhancements WI” as presented in this contribution.

- Summary

In this contribution, we provided work plan for WI NR RRM measurement gap enhancement for approval.

Proposal 1: RAN4 to agree on the latest RRM work plan for “R17 NR and MR-DC measurement gap enhancements WI” as presented in this contribution.

References

[1] RP-202868, “RAN planning for Release 17”, RANP #90 meeting

[2] R4-2017266, “Work plan of R17 NR and MR-DC measurement gap enhancements WI”, MediaTek Inc., Intel Corporation