3GPP TSG-RAN WG4 Meeting #98-e	R4-2103272

Electronic Meeting, Jan. 25-Feb. 5, 2021

Source:	China Unicom

Title:	Work plan for study on high power UE (power class 2) for one NR FDD band

Agenda item:			12.5.1

Document for:	Approval

1. Introduction

In RAN#90-e meeting, the new SID on high power UE (power class 2) for one NR FDD band [1] was approved. This contribution provides a work plan for this SI.

2. Work Plan

RAN4 will have 4 electronic meetings towards the SI planned completion date by September 2021. Below is a time plan for the SI:

- 3GPP RAN4#98-e (Jan. 2021)

  - Agree on the work plan;

  - Discuss and agree on system performance evaluation assumptions/parameters;

  - Initial discussion on the scheme(s) to comply with the SAR limits;

  - Initial discussion on interference issues;

  - Initial discussion on UE implementation issues.

- 3GPP RAN4#98bis-e (Apr. 2021)

  - Discussion on system performance evaluation results based on agreed assumptions/parameters;

  - Continue discussion on the SAR scheme(s);

  - Continue discussion on interference issues;

  - Continue discussion on UE implementation issues.

- 3GPP RAN4#99-e (May. 2021)

  - Initial conclusions on the SAR scheme(s);

  - Initial conclusions on interference issues;

  - Initial conclusions on UE implementation issues.

- 3GPP RAN4#100-e (Sep. 2021)

  - Finalize the remaining discussion topics;

  - Conclude on the SI.

Reference

[1] 		RP-202870	New SID: Study on high power UE (power class 2) for one NR FDD band, China Unicom