## Slide 1: IMS over 5GS - RAN5#87-e (May-20) SA NR (Option 2)
Progress
  Work plan refined and extended, including test case optimization on IMS Registration scenarios
  9 new test cases for IMS Registration scenarios, 4 new test cases for basic call setup were agreed
  Generic procedures for call setup were refined and expanded
  Approx 10-15 new test cases planned for RAN5#88-e
  Provided draft TS 34.229-5 V0.3.0 for review and approval
Open issues for RAN5 attention
  Draft TS 34.229-5 to be submitted to RAN Plenary for one-step-approval
  GSMA profile NG.114 still in draft stage (no update since June 2019)
  Dependencies of EPS fallback test cases on IMS over 5GS to be clarified

## Slide 2: IMS over 5GS - RAN5#87-e (May-20) EN-DC (Option 3)
Progress
  none
Open issues for RAN5 attention
  IR.92 V13.0 was published end of 2019
    Contains new wordings on EN-DC that need to be analyzed. Planning for a discussion paper for RAN5#88-e.