## Slide 1: EN-DC and NR/DC configurations - RAN5#87-e (May-20) SA NR (Option 2) and EN-DC (Option 3)
Progress
  Completed NR bands and CA/DC configurations
    16 (+1) NR bands confirmed completed
    4 (+3) NR CA configuration confirmed completed
    37 (+14) EN-DC configurations confirmed completed
  Assignment status
    NR bands 26 out of 36 Rel-15 bands assigned
    NR CA 9 out of 117 NR CA configurations assigned
    NR DC 6 out of 45 NR DC configurations assigned
    EN-DC 287(+7) out of 1142 EN-DC configurations assigned
Open issues for RAN5 attention
  None