## Slide 1: Tx/Rx E-UTRA, FR1, FR2 Interworking : TS 38.521-3 - RAN5#87-e (May-20) Summary
- 43 CRs agreed in TS 38.521-3 at RAN5#87-e
- Total of 101 TCs completed in TS 38.521-3 as of RAN5#87-e
- Includes 84 EN-DC FR1 tests + 17 EN-DC FR2 tests
- 30 tests involving FR1+FR2 testing have completed adding appropriate notes. No TC details will be added (covered by SA tests).

## Slide 2: Tx/Rx E-UTRA, FR1, FR2 Interworking : TS 38.521-3 - RAN5#87-e (May-20) EN-DC (Option 3)
Progress
  11 EN-DC Option 3 tests completed at RAN5#87-e
  Remaining test cases moved to RAN5#88-e vis-à-vis target completion.
Open issues for RAN5 attention at RAN5#88-e
  EN-DC FR2 test progress dependent on MU/TT analysis completion and other open items impacting SA FR2 tests.
  WF agreed for EN-DC FR1 (anchor-agnostic) and FR2 tests with >=2 NR CCs. Multiple tests in this category can be completed at RAN5#88-e.

## Slide 3: Tx/Rx E-UTRA, FR1, FR2 Interworking : TS 38.521-3 - RAN5#87-e (May-20) SA NR (Option 2)
Progress
  FR1+FR2 CA tests are covered by TS 38.521-3.
  No Test Case details added (covered by SA tests) . All tests in this category in the WP have completed with agreed approach.