3GPP TSG-RAN5 Meeting #96-e 	R5-224908

# Electronic Meeting, 15 – 26 August 2022

3GPP TSG-RAN Meeting #97-e 	RP-22xxxx

# Electronic Meeting, 12 – 16 September 2022

# Source:	Apple, CAICT, Keysight

# Title:	New WID on UE Conformance - Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) requirements for NR UEs

# Document for:	Endorsement

Agenda Item:	4.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title: 	UE Conformance - Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) requirements for NR UEs

## Acronym: 	NR_MIMO_OTA-UEConTest

## Unique identifier:

| This WID includes a Testing part |  | X |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access | X |
|  | Core Network |  |
|  | Services |  |

Potential target Release: Rel-17.

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X | X | X | X |  |
| Don't know |  |  |  |  |  |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| NR_MIMO_OTA | R4 | 880078 | Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) requirements for NR UEs |
| NR_MIMO_OTA-Core | R4 | 880178 | Core part: Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) requirements for NR UEs |
| NR_MIMO_OTA-Perf | R4 | 880278 | Perf. Part: Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) requirements for NR UEs |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 801001 | Study on radiated metrics and test methodology for the verification of multi-antenna reception performance of NR UEs | SI code: FS_NR_MIMO_OTA_test Study item prior to NR_MIMO_OTA Work item |
| 760087 | UE Conformance Test Aspects - 5G system with NR and LTE | Content of TS 38.521-1, 2, 3 and 4 will be used as reference for test configurations |

## 3	Justification

Wireless cellular systems based on the fifth generation (5G) are expected to enable superior end-user experience on environments with high traffic, allowing higher downlink and uplink speeds. To enable important innovations in this area Millimeter-wave technology had been deployed. The forefront of the NR deployment is the channel coding and multi-antenna reception featuring Multiple-Input-Multiple-Output (MIMO), therefore, is paramount that 3GPP standardization definitions enable robust MIMO radiated performance that correlates with realistic user case scenarios.

The core part of RAN4 MIMO OTA WI has reached 100% completion on RAN#96 with progress being made in the performance part as well. According to the requirements of NR network deployment and performance optimization, it’s justified now to start the work on the corresponding UE conformance test specifications for NR MIMO features in 3GPP RAN WG5 to meet the market requirements in time.

FR1 and FR2 MIMO OTA activities are relatively independent and with different progress in RAN4. This WI defines two tasks, one dedicated for FR1 and one for  FR2. The progress in RAN4 will be closely monitored, status and expectations will be updated accordingly.

RAN4 defined preliminary Measurement Uncertainty (MU) to support FR1 MIMO OTA lab alignment effort, it had been agreed by RAN4 that the final definition of MU and Test Tolerances (TT) and test procedures will be handled by RAN5.

During the course of this work item, ongoing communication with 3GPP RAN WG4, CTIA OTA Working Group (MOSG, 5G mm-wave OTA Sub-Working group and MUSG), and CCSA TC9 WG1 shall be maintained to ensure industry coordination on this topic.

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The objective of this work item is to enable the UE conformance testing corresponding to NR MIMO OTA WI listed under clause 2.2, by analysing the test cases impact, applicability and test environment.  The work item’s outcome shall be captured in TS 38.5xy.

This work item will investigate and specify the following aspects:

Task 1 (FR1 MIMO) and task 2 (FR2 MIMO) shall progress in parallel.

Task 1, FR1 MIMO:

- Definition of conformance tests for NR FR1 MIMO OTA requirements, including both SA and NSA:

  - Based on the conclusion of core requirement definitions, define the applicable test cases

  - For NSA mode, only NR MIMO OTA requirements will be specified and no additional LTE MIMO OTA requirements will be introduced

  - Band n41, n77, n78, and n79 are the first priority

  - Requirements for SA are the first priority

  - Requirements for free space are the first priority

  - Align phantom based testing with RAN4 core requirements definitions

  - Enable 4x4 MIMO OTA requirements for bands where 4x4 MIMO is applicable and enable 2x2 MIMO OTA requirements for all other bands

- Define conformance tests for the following device types:

  - Smartphone is the first priority

  - The following devices types have lower priority and are dependent on RAN4 core requirements definitions:

    - Tablet

    - Wearable device

    - Fixed wireless access (FWA) terminal

    - Laptop

- NR FR1 MIMO OTA MU/TT definition.

RAN5 has the primary responsibility for MU comprehensive assessment for FR1 MIMO OTA. This work item scope includes further optimizing and finalizing MU values initiated by RAN4, and the determination of TT for the defined test requirements.

Task 2, FR2 MIMO:

- Definition of conformance tests for NR FR2 MIMO OTA requirements:

  - Based on the conclusion of core requirement definitions, define the applicable test cases

  - Band n257, n258, n260, and n261 are the first priority

  - Requirements for free space are the first priority

  - Align phantom based testing with RAN4 core requirements definitions

- NR FR2 MIMO OTA MU/TT definition.

RAN5 has the primary responsibility for MU comprehensive assessment for FR2 MIMO OTA. This work item scope includes further optimizing and finalizing MU values initiated by RAN4, and the determination of TT for the defined test requirements.

## 5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |
| TS | 38.5xy | NR; User Equipment (UE) Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) performance; Conformance testing | RAN#101 September 2023 | RAN#102 December 2023 | Rapporteur: Istvan Szini, Apple, Istvan@apple.com Co-rapporteur: Siting Zhu, CAICT, zhusiting@caict.ac.cn Co-rapporteur: Thorsten Hertel, Keysight thorsten.hertel@keysight.com |

| Impacted existing TS/TR |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |

## 6	Work item Rapporteur(s)

Istvan Szini, Apple, Istvan@apple.com

Siting Zhu, CAICT, zhusiting@caict.ac.cn

Thorsten Hertel, Keysight, thorsten.hertel@keysight.com

## 7	Work item leadership

RAN5

## 8	Aspects that involve other WGs

None

## 9	Supporting Individual Members

Supporting IM name

Apple

CAICT

Keysight

Spirent

SGS Wireless

vivo

Sporton International

ETS-Lindgren

MVG

China Unicom

China Telecom

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"