3GPP TSG-RAN5 Meeting #104	R5-244887

# Maastricht, Netherlands, Aug 19-23, 2024

3GPP TSG RAN meeting #105										RP-24xxxx

Melbourne, Australia, September 9-12, 2024

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231237 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2024 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

38 CRs were agreed during RAN5#104 meeting. No new test cases were introduced.

1 discussion paper regarding handling of missing test frequencies for UL CA combinations is noted.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex.B in TS 38.508-2.

#### 2.5.2	Remaining Open issues

See the work plan for details [1]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General paper

- R5-244886	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

- R5-244510	Update NR band and CADC configs status in ICS Annex B, CMCC

TS 38.508-1 CR:

- R5-245973	Update for additional Rel-17 NR-CA and NR-DC band configurations, Verizon France

- R5-244094	Addition of test frequencies for CA_n28A-n41A-n77A, KDDI Corporation

- R5-245803	Updates for a few section headings format and an Editors Note, Verizon France

- R5-245973	Update for additional Rel-17 NR-CA and NR-DC band configurations, Verizon France

- R5-244326	Updates for test configuration of CA_n2A-n5A-n66A, Verizon

- R5-244462	Removal of editors Note for CA_n77(2A), Ericsson

- R5-245801	Addition of Test frequencies for CA_n28A-n41C, CMCC

- R5-244540	Addition of many 3 band EN-DC combos, WE Certification Oy, AT&T, FirstNet

- R5-244914	Update inter-band NR CA configuration of three bands CA_n1A-n5A-n78, ZTE Corporation

- R5-245071	Addition of test frequency for Inter-band EN-DC FR1 DC_2A-66A-66A_n2A, Bureau Veritas ADT, Sporton

TS 38.508-2 CR

- R5-244095	Addition of UE capability for CA_n28A-n41A-n77A, KDDI Corporation

- R5-244324	Update for additional NR-DC band configurations between FR1 and FR2, Verizon France

- R5-244327	Updates for test configuration of CA_n2A-n5A-n66A, Verizon France

- R5-244497	Update PICS of CA_n28A-n41C, CMCC

- R5-244541	Addition of many EN-DC combos applicability declaration, WE Certification Oy, AT&T, FirstNet

- R5-245072	Addition of declaration for Inter-band EN-DC FR1 DC_2A-66A-66A_n2A, Bureau Veritas ADT, Sporton

TS 38.521-1 CRs:

- R5-244097	Addition of delta TIBc for CA_n28A-n41A-n77A, KDDI Corporation

- R5-244592	Addition of max power requirements for CA_n2A-n30A, CA_n5A-n30A, CA_n30A-n66A and CA_n30A-n77A, WE Certification Oy, AT&T

- R5-244817	Correction to test configuration of CA_n2A-n14A in 6.5A.3.2.1, Anritsu

- R5-244915	Update delta TIB for NR CA configuration CA_n1A-n5A-n78A, ZTE Corporation

- R5-244098	Addition of delta RIBc and reference sensitivity for CA_n28A-n41A-n77A, KDDI Corporation

- R5-245825	Correction of reference sensitivity for PC3 CA_n41A-n77A, KDDI Corporation

- R5-244328	Updates for test configuration of CA_n2A-n5A-n66A, Verizon France

- R5-244496	Addition of Ref Sense power level for CA_n28A-n41C, CMCC

- R5-245826	Correction to test requirement table of 7.3A.1_1 for Release 17 CA configurations, Anritsu

- R5-244916	Update test configuration and test requirement for 3DL CA reference sensitivity exceptions for CA_n1A-n5A-n78A, ZTE Corporation

- R5-244917	Update delta RIB for NR CA configuration CA_n1A-n5A-n78A, ZTE Corporation

- R5-244918	Update minimum requirements of REFSENS exceptions due to intermodulation interference for 3D2U CA configuration of CA_n1A-n5A-n78A, ZTE Corporation

- R5-244454	General updates of TS 38.521-1 clause 5 for R17 CA configurations, China Unicom, Verizon, KDDI, CMCC, ZTE

TS 38.521-3 CRs:

- R5-244543	Addition of configured output power requirements for several EN-DC 3 band combos, WE Certification Oy, AT&T, FirstNet

- R5-245852	Remove Editors Note which is no longer needed, Verizon

- R5-245829	Addition of RX tests for several EN-DC 3 band combos	, WE Certification Oy, AT&T, FirstNet

- R5-244542	Addition of many EN-DC combos to Ch5, WE Certification Oy, AT&T, FirstNet

TR 38.905 CRs:

- R5-244096	Addition of reference sensitivity TP analysis for CA_n28A-n41A-n77A, KDDI Corporation

- R5-244321	Updates for CA_n5B, Verizon France

- R5-244329	Update reference sensitivity test exception table for CA_n2A-n5A-n66A, Verizon

- R5-244495	Update REFSENSE TP analysis for CA_n28A-n41C, CMCC

- R5-244919	Update reference sensitivity test cases for CA_n1A-n5A-n78A, ZTE Corporation